Here’s a clean V3 master build plan that bakes in: Go, TOML, build-time compilation, daemon + TUI + optional Web UI, multiple AI apps, SQLite + OpenBrain, and a realistic phased roadmap.

## BubbleFish V3 – Master Build Plan

## 0. Core Concept (Locked In)

BubbleFish is a single Go binary that:

- Uses TOML configs in sources/ and destinations/.

- Has a build step (bubblefish build) that validates and compiles configs into compiled/ so runtime is fast and predictable.

- Runs a 24/7 daemon that:

  - Exposes POST /inbound/{source} for writes.

  - Exposes GET /query/{destination} for reads.

- Provides:

  - A TUI (bubblefish ui) for terminal users.

  - An optional Web UI (bubblefish web) for non-technical users.

- Supports multiple AI apps (Claude, Perplexity, Ollama, custom).

- Supports multiple destinations (SQLite initial, OpenBrain/Supabase via plugin).

- Logs everything and has a WAL for crash safety.

## Phase 0: Repo & Project Skeleton

Goal: Create the Go module, CLI entrypoints, and basic layout.

Tasks:

- Create repo bubblefish with structure:

text

/cmd/bubblefish/      # main.go and CLI subcommands

/internal/config/     # TOML models + parsing

/internal/build/      # build pipeline (TOML → compiled JSON)

/internal/daemon/     # HTTP server, queues, WAL

/internal/destinations/ # DestinationPlugin implementations

/internal/ui/tui/     # Bubble Tea TUI

/internal/ui/web/     # embedded Web UI

/templates/           # embedded TOML starter templates

- Run:

bash

go mod init github.com/yourname/bubblefish

go get github.com/BurntSushi/toml

go get github.com/tidwall/gjson

go get github.com/charmbracelet/bubbletea github.com/charmbracelet/lipgloss

- Create cmd/bubblefish/main.go with a simple CLI stub that prints usage.

## Phase 1: Config Model + bubblefish init

Goal: Have a working bubblefish init that creates folders and starter configs.

## 1.1 Config file design

Define these TOMLs:

- daemon.toml:

text

# daemon.toml

bind_address = "127.0.0.1"

port         = 8383

log_level    = "info"     # info | debug

[security]

internal_api_token = "CHANGE_ME"  # used by TUI/Web UI

- sources/claude.toml (template):

text

# sources/claude.toml

name        = "Claude Desktop"

endpoint    = "/inbound/claude"

color       = "#D97706"

can_read    = false

can_write   = true

[auth]

type        = "api_key"               # "none" | "api_key" | "hmac"

header      = "Authorization"

env_var     = "CLAUDE_API_KEY"

[mapping]

# JSON path expressions (gjson-compatible)

content     = "payload.message.content.0.text"

model       = "payload.model"

role        = "payload.message.role"

source      = "'claude'"

- sources/perplexity.toml (template, similar).

- destinations/sqlite.toml (Phase 0):

text

# destinations/sqlite.toml

name       = "local_sqlite"

type       = "sqlite"

filepath   = "./bubblefish.db"

table      = "events"

[schema]

required_fields = ["content", "metadata"]

- destinations/openbrain.toml (Phase 1-ready):

text

# destinations/openbrain.toml

name      = "openbrain"

type      = "openbrain"        # plugin type

base_url  = "https://your-supabase-url/rest/v1/thoughts"

[auth]

env_var   = "SUPABASE_SERVICE_ROLE_KEY"

[schema]

required_fields = ["content", "metadata"]

Define Go structs in internal/config to match these TOMLs:

- DaemonConfig

- SourceConfig

- DestinationConfig

## 1.2 bubblefish init

Behavior:

- Creates directory structure in ~/.bubblefish/:

text

~/.bubblefish/

daemon.toml

.env.example

sources/

destinations/

compiled/

logs/

- Copies embedded templates from /templates/ (use Go embed) into:

  - sources/claude.toml

  - sources/perplexity.toml

  - destinations/sqlite.toml

  - destinations/openbrain.toml

- Writes .env.example with:

text

CLAUDE_API_KEY=your-claude-key

PERPLEXITY_API_KEY=your-perplexity-key

SUPABASE_SERVICE_ROLE_KEY=your-supabase-key

- Prints:

text

1) Edit ~/.bubblefish/sources/claude.toml and set your API key env var.

2) Edit ~/.bubblefish/destinations/sqlite.toml or openbrain.toml as needed.

3) Copy .env.example to .env and fill in secrets.

4) Run: bubblefish build

5) Run: bubblefish daemon

6) Optional: bubblefish ui or bubblefish web

## Phase 2: Build Step – bubblefish build

Goal: Validate TOML and write compiled config files for fast runtime.

## 2.1 Build pipeline

In internal/build/build.go:

- Locate ~/.bubblefish/ (or a CLI --config-dir override).

- Read:

  - daemon.toml

  - All sources/*.toml

  - All destinations/*.toml

- Parse with BurntSushi/toml into structs.

- Validate:

  - Daemon:

    - bind_address not empty.

  - Sources:

    - unique name

    - unique endpoint

    - auth.type ∈ {none, api_key}

    - mapping contains at least content

  - Destinations:

    - at least one destination present

    - type ∈ {sqlite, openbrain} for V1

    - if schema exists, ensure required_fields list is non-empty

- Cross-validate mapping vs schema:

  - For each write-enabled source:

    - For its chosen destination(s) (Phase 0: assume default single destination), ensure:

      - For each required_fields in destination:

        - mapping has a key for it (e.g. content).

        - if missing → mark source invalid, store error message.

- Produce compiled representation:

  - compiled/sources.json:

json

[

{

"name": "Claude Desktop",

"endpoint": "/inbound/claude",

"color": "#D97706",

"can_read": false,

"can_write": true,

"auth": {

"type": "api_key",

"header": "Authorization",

"env_var": "CLAUDE_API_KEY"

},

"mapping": {

"content": "payload.message.content.0.text",

"model": "payload.model",

"role": "payload.message.role",

"source": "'claude'"

},

"enabled": true,

"error_message": ""

}

]

  - compiled/destinations.json: similar.

- Enabled/disabled logic:

  - If no valid destinations → fail build (exit with error).

  - If some sources invalid:

    - Still write compiled files.

    - Mark those sources "enabled": false with error_message.

    - Print a summary of errors.

## 2.2 CLI

- bubblefish build:

  - Calls the above pipeline.

  - Exits non-zero on:

    - no valid destinations

    - zero valid sources

- bubblefish build --source claude:

  - Only reads and validates sources/claude.toml.

  - Updates that entry in compiled/sources.json.

## Phase 3: Daemon – bubblefish daemon

Goal: 24/7 router with queue, WAL, bidirectional requests.

## 3.1 Runtime model

Define in internal/daemon:

- TranslatedPayload:

go

type TranslatedPayload struct {

ID        string            // uuid

Source    string

Dest      string

Content   string

Metadata  map[string]string

Timestamp time.Time

}

- QueryRequest:

go

type QueryRequest struct {

Source string

Dest   string

Query  string

Limit  int

}

- Destination plugin interface:

go

type DestinationPlugin interface {

Name() string

Connect(config map[string]string) error

Write(ctx context.Context, p TranslatedPayload) error

Read(ctx context.Context, q QueryRequest) ([]TranslatedPayload, error)

HealthCheck(ctx context.Context) error

Close() error

}

## 3.2 WAL

- File: logs/wal.log

- On every translated payload:

  - Append JSON line with:

    - ID, Source, Dest, Content, Metadata, Timestamp.

  - Optionally track processed offsets in memory.

- On startup:

  - Read WAL.

  - For V1: requeue all entries.

  - After successful reprocessing, truncate or rotate.

## 3.3 Queues and workers

For V1:

- One queue per destination:

  - chan TranslatedPayload

- One worker goroutine per destination:

  - Pull from channel.

  - Call DestinationPlugin.Write().

  - On error: simple retry with backoff (e.g., up to 3 retries).

## 3.4 HTTP server

- Bind to daemonConfig.bind_address:port (default: 127.0.0.1:8383).

- Endpoints:

  - Inbound writes:

    - POST /inbound/{sourceEndpoint}:

      - Lookup source in compiled config.

      - Auth check (none/api_key) using headers + env var.

      - Read body as []byte.

      - Use gjson with mapping paths to extract fields.

      - Build TranslatedPayload.

      - Append to WAL.

      - Push to destination queue.

      - Return 200/4xx/5xx as appropriate.

  - Bidirectional reads:

    - GET /query/{destination}?q=...&limit=10:

      - Build QueryRequest.

      - Call DestinationPlugin.Read().

      - Return JSON.

  - Internal API (for UI):

    - GET /api/status:

      - Queue lengths, processed count, error count, enabled/disabled sources.

    - GET /api/logs?tail=100:

      - Recent tail from system.log or in-memory buffer.

    - GET /api/sources

    - GET /api/destinations

- Internal API protected by:

  - X-BubbleFish-Token: <internal_api_token> from daemon.toml.

## Phase 4: Destination Plugins – SQLite + OpenBrain

Goal: Real destinations, no mocks.

## 4.1 SQLite destination (Phase 0)

In internal/destinations/sqlite.go:

- Use database/sql + modernc.org/sqlite or standard SQLite driver.

- On Connect:

  - Open database file.

  - Ensure table exists:

sql

CREATE TABLE IF NOT EXISTS events (

id TEXT PRIMARY KEY,

source TEXT,

dest TEXT,

content TEXT,

metadata TEXT,

created_at TIMESTAMP

);

- On Write:

  - Insert row.

- On Read:

  - Simple SELECT ... ORDER BY created_at DESC LIMIT ? using QueryRequest.Limit.

## 4.2 OpenBrain destination (Phase 1)

In internal/destinations/openbrain.go:

- Use net/http client.

- On Connect:

  - Verify base_url and presence of SUPABASE_SERVICE_ROLE_KEY env var.

- On Write:

  - POST to base_url with JSON:

json

{

"content": "...",

"metadata": { "source": "claude", ... }

}

- On Read:

  - Optionally support a simple query mapping (e.g., last N rows) via OB1’s REST or RPC endpoints.

## Phase 5: TUI – bubblefish ui

Goal: Real-time terminal dashboard powered by live daemon state.

## 5.1 TUI behavior

- TUI calls internal API:

  - GET /api/status every X ms for stats.

  - GET /api/logs?tail=50 for recent events.

- Bubble Tea model:

  - Left pane:

    - Live log lines (source, status, latency, error)

  - Right pane:

    - Queue lengths per destination

    - Processed count, error count

    - Sources list with enabled/disabled status

- Keyboard:

  - q → quit

  - s → toggle status view

  - l → toggle logs view

Important: No random simulated traffic. All data from daemon.

## Phase 6: Web UI – bubblefish web

Goal: Optional Web UI for non-technical users.

## 6.1 Web architecture (simple V1)

- Use Go embed to include static files:

go

// internal/ui/web/embed.go

//go:embed static/*

var staticFS embed.FS

- bubblefish web:

  - Starts small HTTP server on 127.0.0.1:8484.

  - Serves static/index.html, CSS, JS.

  - Frontend JS fetches:

    - http://localhost:8383/api/status

    - http://localhost:8383/api/logs?tail=100

    - Passes internal API token via header.

- UI:

  - Simple dashboard:

    - Cards for sources/destinations status.

    - Table for recent events.

    - “Copy curl example” per source.

## Phase 7: V1 Test Build Checklist

End-to-end should work when:

- User runs bubblefish init.

- Edits TOMLs, fills .env.

- Runs bubblefish build:

  - Gets “X sources enabled, Y disabled” summary.

- Runs bubblefish daemon.

- Uses curl or real tooling:

  - curl -X POST http://127.0.0.1:8383/inbound/claude ...

  - Sees data in SQLite and/or OpenBrain.

- Runs:

  - bubblefish ui → sees traffic and queue stats.

  - bubblefish web → opens http://127.0.0.1:8484 and sees same info.

- Stops daemon, restarts:

  - WAL replay ensures no lost events.

At that point, V1 is real, not a mock.

## Phase 8+: Hardening and Advanced Features (Future)

Once V1 is stable:

- Add:

  - HMAC auth mode.

  - bubblefish reload for hot config reloads.

  - bubblefish install to install as systemd/Windows service.

  - More destination plugins (Postgres, webhook, etc.).

  - More built-in source templates (OpenAI, local HTTP hooks).

  - Better query language for GET /query/{destination}.