BUBBLEFISH

Build-Time AI Orchestration Compiler

Master Architecture, Strategy & Build Plan

Created by Shawn Sammartano
 March 25, 2026  |  Version 1.0

This document is a living build plan. Update it as you ship each phase.

# 1. Executive Summary

BubbleFish is a lightweight, build-time AI orchestration compiler built in Node.js. It solves a specific, growing problem: when you run multiple AI tools (Claude, ChatGPT, Perplexity Comet, local models via Ollama) and want them all to read from and write to a single shared database, you currently need a separate server for each connection. BubbleFish eliminates that fragmentation.

Instead of runtime translation (which adds latency and failure points), BubbleFish compiles optimized JavaScript translation files at build time. You drop config files into folders, run a build command, and BubbleFish generates hardcoded route handlers that know exactly how to translate each AI source into the format your destination database expects. Zero runtime interpretation. Zero guesswork.

The Core Innovation:

- File-based configuration: No wizard typos, no YAML hell. Drop JSON files into folders.

- Build-time compilation: Translation logic is pre-compiled into raw JS, not evaluated on the fly.

- Single-port routing: One Express.js server handles all sources simultaneously.

- Concurrency queue: Requests line up. Your database never gets overwhelmed.

- Per-source error logging: Each connected app gets its own log file for fast troubleshooting.

- Terminal dashboard: Color-coded, real-time traffic view inspired by frontier CLI tools.

# 2. Competitive Landscape: Is Anyone Else Making This?

Short answer: the concept of an AI gateway exists, but nobody is building what BubbleFish does in the way BubbleFish does it. Here is exactly where BubbleFish sits relative to the existing market:

## Existing AI Gateway Tools

| Tool | Language | Focus | Why BubbleFish Is Different |
| --- | --- | --- | --- |
| LiteLLM | Python | Unified LLM API proxy (100+ providers) | Runtime translation, Python-only, no build-time compilation, no file-based config |
| Bifrost | Go | High-perf AI gateway (11µs overhead) | Enterprise infra focus, not designed for personal AI-to-database orchestration |
| Portkey | Node.js | Managed AI gateway + observability | SaaS product, paid tiers for governance, not self-hosted file-based |
| Kong AI | Go/Lua | API management platform with AI plugin | Massive enterprise platform, overkill for personal/small-team AI routing |
| Cloudflare AI GW | Edge | CDN-level AI traffic routing | Adds 10-50ms proxy latency, cloud-locked, no local model support |
| OpenRouter | API | Multi-model API access | Model marketplace, not an orchestration layer to your own database |
| OB1 (Open Brain) | TS/SQL | Shared AI memory via Supabase + MCP | BubbleFish could use OB1 as its Destination. They are complementary, not competing. |

## BubbleFish's Unique Position

The gap in the market: Every existing tool is either a) Python-based, b) a massive enterprise platform, c) SaaS-locked, or d) focused on LLM API unification rather than AI-to-database orchestration. Nobody is building a lightweight, self-hosted, Node.js-native, build-time compiler that translates multiple AI agents into a single shared database using nothing but folder-based config and pre-compiled JavaScript.

BubbleFish is not an AI gateway. It is an AI-to-database orchestration compiler. That distinction matters for positioning on GitHub and in your portfolio.

# 3. System Architecture

## 3.1 Directory Structure

bubblefish/ ├── /destinations/             <-- Your target database(s) │   └── openbrain/ │       ├── connection.json     <-- URL, auth type, credentials ref │       └── schema.json         <-- Required fields the DB expects ├── /sources/                  <-- AI apps that connect │   ├── claude/ │   │   └── mapping.json    <-- How Claude output maps to schema │   ├── perplexity/ │   │   └── mapping.json │   └── ollama-local/ │       └── mapping.json ├── /compiled/                 <-- Auto-generated (DO NOT EDIT) │   ├── claude.translated.js │   ├── perplexity.translated.js │   └── ollama-local.translated.js ├── /logs/                     <-- Per-source error logs │   ├── claude.log │   ├── perplexity.log │   └── build-errors.log ├── /templates/                <-- Starter mapping templates │   ├── source-template.json │   └── destination-template.json ├── build.js                   <-- The Compiler ├── start.js                   <-- The Runtime Server + CLI Dashboard ├── queue.js                   <-- Concurrency queue engine ├── logger.js                  <-- Per-source logging engine └── package.json

## 3.2 Data Flow (How It Works)

BubbleFish operates in two distinct phases:

Phase A: Build Time (run once, or when config changes)

- build.js reads /destinations/openbrain/schema.json to learn what fields the DB needs.

- build.js scans every folder in /sources/ and reads each mapping.json.

- For each source, it validates the mapping against the destination schema.

- If validation passes, it WRITES a new {source}.translated.js file with hardcoded route logic.

- If validation fails, it writes detailed errors to /logs/build-errors.log and refuses to compile that source.

Phase B: Runtime (always running)

- start.js boots an Express.js server on a single port.

- It dynamically loads all .translated.js files from /compiled/ and registers routes.

- Incoming requests hit POST /api/inbound/{source-name} and execute the pre-compiled translation.

- The translated payload enters the concurrency queue (queue.js) and waits its turn.

- Queue processes one write at a time to the destination. Success/failure logged per-source.

# 4. Dependency Map

BubbleFish is intentionally lean. Every dependency earns its place. No bloat.

## 4.1 Core Runtime Dependencies

| Package | Purpose | Why This One |
| --- | --- | --- |
| express | HTTP server + routing | Industry standard, minimal overhead, massive ecosystem. |
| p-queue | Concurrency queue | Lightweight promise-based queue. Set concurrency to 1 for sequential DB writes. |
| chalk | Terminal colors | Zero-dependency color output for the CLI dashboard. |
| winston | Logging engine | Dynamic file transports. Creates per-source log files automatically. |
| zod | Schema validation | TypeScript-first validation. Catches bad config at build time, not runtime. |
| dotenv | Env variable loading | Reads .env for secrets. Keeps API keys out of JSON configs. |
| boxen | Terminal UI boxes | Draws the header/status boxes for the dashboard view. |
| ora | Animated spinners | Shows processing state for active translations. |

## 4.2 Dev Dependencies

| Package | Purpose | Notes |
| --- | --- | --- |
| vitest | Unit testing | Fast, modern. Test build.js compilation + validation logic. |
| nodemon | Auto-restart on file changes | Dev convenience during build iteration. |
| eslint | Code quality | Standard config. Keeps generated code clean. |

# 5. OB1 (Open Brain) as a Destination: What Files You Need

Nate B. Jones' OB1 (Open Brain) is a Supabase-backed AI memory system that uses MCP servers to let any AI tool read/write to a shared PostgreSQL database with vector search. It launched March 11, 2026 and is the natural first Destination for BubbleFish.

## 5.1 What OB1 Ships With (Relevant to BubbleFish)

- Supabase Backend: PostgreSQL database with pgvector extension, REST API auto-generated by Supabase, Edge Functions for the MCP server.

- Core Table: 'thoughts' table storing raw text, vector embeddings, structured metadata, timestamps.

- MCP Server: TypeScript Edge Function deployed to Supabase providing 4 tools: semantic search, browse recent thoughts, stats, and capture.

- Extensions: Additional SQL schemas for household data, CRM contacts, meal planning, job hunt pipeline, family calendar, home maintenance.

- Connection Config: Supabase Project URL, anon key, service_role key, database password, project ref.

## 5.2 What Goes in BubbleFish's /destinations/openbrain/ Folder

To make this dead simple, the user only needs TWO files in the destination folder:

File 1: connection.json

{   "name": "openbrain",   "type": "supabase",   "auth": "api_key",   "url_env": "SUPABASE_URL",   "key_env": "SUPABASE_SERVICE_ROLE_KEY",   "endpoint": "/rest/v1/thoughts" }

Note: Actual secrets live in the .env file, never in JSON. The connection.json just references which env variable names to look up.

File 2: schema.json

{   "table": "thoughts",   "required_fields": [     { "name": "content", "type": "text", "description": "The raw thought/data" },     { "name": "metadata", "type": "jsonb", "description": "Structured tags" }   ],   "optional_fields": [     { "name": "source", "type": "text", "description": "Which AI sent this" },     { "name": "embedding", "type": "vector", "description": "Auto-generated" },     { "name": "created_at", "type": "timestamp", "description": "Auto-set" }   ] }

That is it. Two files. The schema.json is the contract that every source must map to. The build compiler reads this and validates every source against it.

# 6. Simplifying Source Configuration (The /sources/ Folder)

The goal: anyone can add a new AI source in under 2 minutes without understanding the codebase. Here is how we make it foolproof:

## 6.1 One File Per Source: mapping.json

Each source folder contains exactly ONE file. Not three. Not five. One. Here is what a mapping.json looks like for Claude:

/sources/claude/mapping.json

{   "source_name": "claude",   "display_name": "Claude (Anthropic)",   "color": "#D97706",   "auth": {     "type": "api_key",     "header": "Authorization",     "prefix": "Bearer "   },   "inbound_format": {     "content_path": "message.content[0].text",     "model_path": "model",     "role_path": "message.role"   },   "field_map": {     "content": "message.content[0].text",     "metadata": {       "model": "model",       "role": "message.role",       "source": "'claude'"     }   } }

## 6.2 What Each Field Does

| Field | What It Does |
| --- | --- |
| source_name | Used as the route name: POST /api/inbound/claude |
| display_name | Human-readable label shown in the terminal dashboard. |
| color | Hex color for this source in the terminal UI. Makes traffic instantly identifiable. |
| auth.type | How this source authenticates. Options: api_key, oauth, none. |
| inbound_format | Dot-notation paths telling BubbleFish where to find key data in the incoming payload. |
| field_map | The translator. Maps incoming payload paths to destination schema fields. This is the core. |

## 6.3 Starter Templates (Drop-In)

BubbleFish ships with a /templates/ folder containing pre-built mapping.json files for the most common AI sources. To add a new source, you literally:

- Copy templates/source-template.json into /sources/{your-app-name}/mapping.json

- Edit the 6-8 fields to match your app's API output format.

- Run: node build.js

- If it compiles, you are done. If not, check /logs/build-errors.log.

# 7. Error Handling & Logging Architecture

BubbleFish catches errors at two levels: build time and runtime. Nothing silent. Nothing swallowed.

## 7.1 Build-Time Errors (/logs/build-errors.log)

When you run node build.js, the compiler validates everything before writing a single .translated.js file. If anything fails:

| Error Type | What Gets Logged |
| --- | --- |
| Missing required field | [BUILD ERROR] claude/mapping.json: field_map missing required destination field 'content'. Schema requires: content, metadata. |
| Invalid JSON | [BUILD ERROR] perplexity/mapping.json: Parse error at line 14, column 3. Unexpected token ',' |
| Invalid auth type | [BUILD ERROR] chatgpt/mapping.json: auth.type 'magic' not recognized. Valid: api_key, oauth, none. |
| Missing env variable | [BUILD ERROR] destination openbrain: connection.json references env 'SUPABASE_URL' but it is not set in .env. |
| Duplicate source_name | [BUILD ERROR] Two sources use source_name 'claude'. Each source must have a unique name. |
| Unreachable destination | [BUILD WARNING] Could not ping SUPABASE_URL. Server may be down or URL may be wrong. |

## 7.2 Runtime Errors (Per-Source Logs)

During operation, each source gets its own log file in /logs/{source_name}.log. Winston handles this automatically. Example log entries:

[2026-03-25 14:02:01] [INFO]  Request received from Claude (24 bytes) [2026-03-25 14:02:01] [INFO]  Translation successful. Queued for write. [2026-03-25 14:02:02] [OK]    Written to OpenBrain. Row ID: 847. (24ms)  [2026-03-25 14:05:33] [ERROR] Request received from Claude (0 bytes) [2026-03-25 14:05:33] [ERROR] Empty payload. Nothing to translate. [2026-03-25 14:05:33] [ERROR] Response: 400 Bad Request  [2026-03-25 14:10:17] [ERROR] Supabase returned 503 Service Unavailable [2026-03-25 14:10:17] [RETRY] Re-queuing request. Attempt 2 of 3. [2026-03-25 14:10:22] [OK]    Retry successful on attempt 2. (5014ms)

# 8. Phased Build Plan

This is your step-by-step roadmap. Each phase is self-contained, testable, and shippable. Do not skip ahead. Each phase builds on the last.

## Phase 1: Foundation (Week 1-2)

Goal: Get one source writing to one destination through BubbleFish.

- Initialize repo: npm init, install express, dotenv, zod, winston.

- Create /destinations/openbrain/ with connection.json and schema.json.

- Create /sources/claude/ with mapping.json.

- Build the schema validator (zod) that reads destination schema and validates source mappings.

- Build build.js: Read destination, read sources, validate, write .translated.js files.

- Build the simplest possible start.js: Express server, load compiled routes, POST endpoint, write to Supabase.

- Test: Send a curl request to POST /api/inbound/claude and confirm it appears in your OB1 Supabase.

Ship it: Push to GitHub. Tag as v0.1.0-alpha.

## Phase 2: Queue + Logging (Week 3)

Goal: Make it bulletproof. No request drops, no silent failures.

- Install and integrate p-queue with concurrency: 1.

- Install and configure winston with dynamic per-source file transports.

- Add retry logic: 3 attempts with exponential backoff on destination failures.

- Add build-errors.log output for failed compilations.

- Test: Hammer it with 20 concurrent requests. Confirm they queue and process sequentially.

Ship it: Tag as v0.2.0-alpha.

## Phase 3: Terminal Dashboard (Week 4-5)

Goal: Make it look like a frontier CLI tool. Color-coded, live, beautiful.

- Install chalk, boxen, ora.

- Build the persistent header: BubbleFish version, destination status (green/red), uptime.

- Build the live traffic feed: Each request shows source name (colored), status, latency.

- Build the queue status bar: Waiting / Processing / Completed counts.

- Add keyboard shortcuts: [Q] Quit, [L] Show logs, [S] Show stats.

- Test: Run with 3 sources active. Confirm distinct colors and real-time updates.

Ship it: Tag as v0.3.0-beta. This is the first version worth demoing.

## Phase 4: Multi-Source + Templates (Week 6)

Goal: Add Perplexity, ChatGPT, and Ollama sources. Ship starter templates.

- Create mapping.json for Perplexity Comet, ChatGPT, and Ollama (local).

- Create /templates/ folder with generic source-template.json and destination-template.json.

- Write a README.md for the /templates/ folder explaining how to add a new source.

- Test: All 4 sources sending data simultaneously through BubbleFish to OB1.

Ship it: Tag as v0.4.0-beta.

## Phase 5: Auth Layer + Agnostic Destinations (Week 7-8)

Goal: Support API Key, OAuth, and None auth. Make destinations pluggable.

- Build the auth middleware factory: reads auth.type from mapping.json, applies correct validation.

- Add a second destination type (e.g., raw PostgreSQL, MongoDB) to prove agnosticism.

- Add destination health-check on startup (ping the URL, report status).

- Test: Mixed auth types across sources all working simultaneously.

Ship it: Tag as v1.0.0. First stable release.

## Phase 6: Advanced Features (Week 9+)

Goal: Agentic handoffs, edge hardware endpoints, hot-reload.

- Agentic chaining: Perplexity researches, auto-forwards to Claude for synthesis, then writes to DB.

- Hot-reload: Watch /sources/ and /destinations/ for changes, auto-rebuild without server restart.

- Edge device endpoints: Lightweight ingestion routes for low-power hardware (Cardputer, Pi, etc.).

- npm package: Publish to npm so anyone can npx bubblefish init to scaffold a new project.

Ship it: Tag as v1.1.0+.

# 9. Portfolio & Career Value

BubbleFish is not just a side project. It directly demonstrates the exact skills an AI Enablement leader needs:

- Systems Architecture: Designed a build-time compiler that pre-generates optimized translation code.

- Enterprise Thinking: Concurrency queuing, per-source logging, auth middleware factory, schema validation.

- Multi-AI Orchestration: Practically solved the 'fragmented AI' problem that every enterprise is hitting right now.

- Developer Experience: File-based config, starter templates, color-coded CLI, zero-notepad setup.

- Open Source Leadership: Publishable to GitHub with clear README, templates, and contribution guidelines.

This positions you as someone who does not just talk about AI integration. You built the infrastructure layer for it.

# 10. Immediate Next Actions

| # | Action | Status |
| --- | --- | --- |
| 1 | Save this document as your living build plan. | [ ] Not Started |
| 2 | Create GitHub repo: shawnsammartano-hub/bubblefish | [ ] Not Started |
| 3 | npm init + install Phase 1 dependencies. | [ ] Not Started |
| 4 | Create /destinations/openbrain/ with connection.json + schema.json. | [ ] Not Started |
| 5 | Create /sources/claude/ with mapping.json. | [ ] Not Started |
| 6 | Build the schema validator using zod. | [ ] Not Started |
| 7 | Build build.js compiler with error logging. | [ ] Not Started |
| 8 | Build start.js minimal server. | [ ] Not Started |
| 9 | Test: curl to BubbleFish, confirm row in OB1 Supabase. | [ ] Not Started |
| 10 | Push to GitHub. Tag v0.1.0-alpha. | [ ] Not Started |

END OF DOCUMENT  |  BUBBLEFISH v1.0 BUILD PLAN  |  KEEP BUILDING.