BUBBLEFISH COMMUNITY

Project Pivot & Revisions Guide

Continuing from Section 6

Shawn Sammartano | March 26, 2026 | Version 1.0

# 1. What Happened and Why This Document Exists

Sections 1 through 5 of the BubbleFish Master Build Plan V4 are complete. The project skeleton compiles, configs load, the build pipeline validates TOMLs and writes compiled JSON, the WAL persists payloads as JSONL, and the queue/worker system is functional.

After completing those sections, the decision was made to split BubbleFish into two products: BubbleFish Community (Apache 2.0, open-source) and BubbleFish Enterprise (proprietary EULA). This document captures every change needed to the existing codebase (Sections 1-5) and provides the revised build plan for Sections 6 onward under the Community scope.

The Enterprise build plan is a separate document. This guide is exclusively about Community.

# 2. Audit of Completed Work (Sections 1-5)

The table below reviews every component built in Sections 1-5 and classifies it as KEEP, MODIFY, or REMOVE for Community.

| Component | Action | Details |
| --- | --- | --- |
| Go module & folder structure (S1) | KEEP | No changes. The folder structure (/cmd, /internal/config, /internal/build, /internal/daemon, /internal/destinations, /internal/ui/tui, /internal/ui/web, /templates) is correct for Community. |
| CLI stub (S1) | KEEP | All five subcommands (init, build, daemon, ui, web) remain in Community. No changes needed. |
| BurntSushi/toml dep (S1) | KEEP* | Keep for now. Flagged for potential replacement with custom parser if license risk assessment warrants it. No code change today. |
| tidwall/gjson dep (S1) | REMOVE | Replace with custom JSON path extractor. Write internal/extract/jsonpath.go implementing extractPath(jsonBytes []byte, dotPath string) string. Supports dot-notation and array index paths. Remove gjson from go.mod. |
| google/uuid dep (S1) | REMOVE | Replace with internal/util/uuid.go using crypto/rand from Go stdlib. Remove google/uuid from go.mod. |
| bubbletea/lipgloss dep (S1) | KEEP | TUI is included in Community (basic version). Keep these dependencies. |
| mattn/go-sqlite3 dep | REPLACE | Switch to modernc.org/sqlite for pure-Go compilation. Update import paths in destination plugin. Remove mattn/go-sqlite3 from go.mod. |
| DaemonConfig struct (S2) | MODIFY | Add LoadShedding sub-struct: MaxQueueSize int, Enabled bool. Add HotReload sub-struct: Enabled bool, WatchInterval string. |
| SourceConfig struct (S2) | KEEP | No changes. can_read/can_write flags serve as Community-level RBAC. |
| DestinationConfig struct (S2) | MODIFY | Add ChromaDB and PostgreSQL (basic) destination types to the Type field validation. Add chromadb-specific fields: CollectionName, EmbeddingModel. Add postgres-specific fields: ConnString, SSLMode. |
| TOML templates (S2) | MODIFY | Add templates for: sources/chatgpt.toml, sources/ollama.toml, sources/lmstudio.toml. Add templates for: destinations/chromadb.toml, destinations/postgres.toml. Total source templates: 5 (Claude, ChatGPT, Perplexity, Ollama, LM Studio). Total destination templates: 4 (SQLite, OpenBrain, ChromaDB, PostgreSQL). |
| bubblefish init (S3) | MODIFY | Update to copy all 5 source templates and 4 destination templates. Add .env.example entries for CHATGPT_API_KEY, OLLAMA_API_KEY (blank), LMSTUDIO_API_KEY (blank), CHROMADB_URL, POSTGRES_CONN_STRING. |
| embed.go (S3) | KEEP | No changes. Embed FS pattern works for the expanded template set. |
| Build pipeline (S4) | MODIFY | Add validation for new destination types (chromadb, postgres). Add multi-destination support: sources can specify a target_destination field (default: first destination). Validate that target_destination exists in compiled destinations. |
| CompiledSource struct (S4) | MODIFY | Add TargetDestination string field for multi-destination routing. |
| CompiledDestination (S4) | MODIFY | Add ChromaDB and PostgreSQL fields to the compiled struct. |
| TranslatedPayload (S5) | KEEP | No changes. The canonical payload format is correct. |
| QueryRequest (S5) | KEEP | No changes. |
| DestinationPlugin interface (S5) | KEEP | No changes. New plugins (ChromaDB, Postgres) implement this same interface. |
| WAL (S5) | KEEP | Single-mutex WAL stays for Community. Enterprise will upgrade to lock-free. No changes. |
| Queue system (S5) | MODIFY | Add load shedding: before enqueuing, check if len(channel) >= MaxQueueSize from DaemonConfig. If so, return HTTP 429. Add basic metrics counters: completed, errors (atomic int64 fields on queue manager). |

# 3. New Features to Add (Not in Original Sections 1-5)

## 3.1 Outbound Presenter Layer

This is the biggest addition to Community. The Presenter Layer intercepts data returned by DestinationPlugin.Read() and filters it before sending it to the AI client. In Community, this is basic field stripping and metadata filtering driven by a new [presenter] block in each source TOML.

Implementation: Add a Presenter struct in internal/daemon/presenter.go. It reads a list of allowed output fields from the source config and strips everything else from the TranslatedPayload before the HTTP response is written. The GET /query/{dest} handler calls presenter.Filter(results, sourceConfig) before JSON serialization.

Source TOML addition: [presenter] section with fields: include_fields = ["content", "source"] and strip_metadata = true|false.

## 3.2 Multi-Destination Routing

Sources can now specify which destination(s) they write to via target_destination in the source TOML. If omitted, defaults to the first compiled destination (backward compatible with V1 behavior). The daemon looks up the correct queue by destination name when enqueuing.

## 3.3 ChromaDB Destination Plugin

New plugin in internal/destinations/chromadb.go implementing DestinationPlugin. Uses ChromaDB's REST API for Write (upsert documents with embeddings) and Read (query by similarity). Config: collection name, embedding model, base URL.

## 3.4 PostgreSQL Destination Plugin (Basic)

New plugin in internal/destinations/postgres.go implementing DestinationPlugin. Uses database/sql with lib/pq or pgx driver. Basic writes (INSERT) and reads (SELECT with LIMIT). No connection pooling, SSL, or HA in Community. Those are Enterprise features.

## 3.5 Simple Agentic Chaining

A one-step static chain where Source A's output is automatically forwarded to Source B before writing to the destination. Configured via chain_to = "source_name" in the source TOML. The daemon, after translating Source A's payload, checks for chain_to, and if set, POSTs the translated content to Source B's external API endpoint, then writes Source B's response to the destination. Community supports only one hop (A to B to destination). Enterprise supports multi-step DAG chains.

## 3.6 Hot-Reload

The daemon watches ~/.bubblefish/sources/ and ~/.bubblefish/destinations/ for file changes using fsnotify or a polling interval. On change, it runs the build pipeline, and if compilation succeeds, swaps the compiled config in memory and re-registers routes. Best-effort: if the new config fails validation, the old config stays active and an error is logged. No cluster-wide coordination (that's Enterprise).

## 3.7 Additional Source Templates

ChatGPT, Ollama, and LM Studio source templates. Each maps the respective API's response format to the canonical TranslatedPayload. ChatGPT uses the OpenAI response schema (choices[0].message.content). Ollama uses the local API schema (response field). LM Studio uses the OpenAI-compatible schema.

# 4. Revised Community Build Plan: Sections 6-9

The sections below replace the original Sections 6-9 from the V4 build plan. They account for the Community feature set and assume all modifications from Section 2 of this document have been applied to the Sections 1-5 codebase first.

## Pre-Step: Apply Modifications to Sections 1-5

Before starting Section 6, complete the following from the audit table above:

- Replace tidwall/gjson with custom internal/extract/jsonpath.go. Update all call sites in the build pipeline.

- Replace google/uuid with internal/util/uuid.go using crypto/rand.

- Switch mattn/go-sqlite3 to modernc.org/sqlite. Update SQLite plugin imports.

- Add LoadShedding and HotReload fields to DaemonConfig.

- Add ChromaDB and PostgreSQL fields to DestinationConfig.

- Add target_destination field to SourceConfig and CompiledSource.

- Create all 5 source templates and 4 destination templates.

- Update bubblefish init to copy all new templates and expand .env.example.

- Update Build() to validate new destination types and multi-destination routing.

- Add load shedding check to queue system.

## Section 6: Daemon HTTP Server + Presenter Layer

Goal: Wire the compiled configs, WAL, queues, and destinations into a running HTTP daemon with inbound write path, outbound read path with Presenter filtering, internal API, and load shedding.

6.1 daemon.Run(configDir)

Load daemon.toml. Load compiled JSON. Instantiate destination plugins (SQLite, ChromaDB, OpenBrain, PostgreSQL). Initialize WAL. Start queue workers. Start HTTP server on configured bind address and port.

6.2 POST /inbound/{endpoint}

Match source by endpoint. Auth check (api_key or none). Read body. Apply field mapping via custom jsonpath extractor. Build TranslatedPayload. Check chain_to: if set, forward to chained source before writing. Append to WAL. Check load shedding threshold before enqueuing. If queue full, return 429. Otherwise enqueue and return 200.

6.3 GET /query/{dest}

Look up destination plugin. Call Read(). Apply Presenter Layer filter based on requesting source's [presenter] config. Return filtered JSON.

6.4 Internal API: GET /api/status, GET /api/logs

Secured by X-BubbleFish-Token header. /api/status returns queue depths, completed/error counts, source list (enabled/disabled), destination list with health. /api/logs returns last N entries from in-memory ring buffer.

6.5 Presenter Layer (internal/daemon/presenter.go)

Filter function takes []TranslatedPayload and a source's presenter config. Strips fields not in include_fields. Optionally strips all metadata if strip_metadata = true. Returns cleaned slice.

## Section 7: Destination Plugins (SQLite, OpenBrain, ChromaDB, PostgreSQL)

Goal: Implement all four Community destination plugins satisfying the DestinationPlugin interface.

7.1 SQLiteDestination

Uses modernc.org/sqlite (pure Go). CREATE TABLE IF NOT EXISTS. Write inserts rows. Read returns last N rows by created_at DESC. HealthCheck does SELECT 1.

7.2 OpenBrainDestination

Uses net/http to POST to Supabase REST endpoint with apikey header. Read optional (GET with order and limit params). HealthCheck does HEAD request.

7.3 ChromaDBDestination

Uses net/http to call ChromaDB REST API. Write upserts documents. Read queries by content similarity. Config: collection name, embedding model, base URL.

7.4 PostgresDestination (Basic)

Uses database/sql with pgx driver. Basic INSERT for Write, basic SELECT for Read. No connection pooling, SSL, or HA. HealthCheck pings the connection.

## Section 8: TUI Dashboard (Basic) + Hot-Reload

Goal: Build a basic Bubble Tea TUI that polls the daemon's internal API and shows live traffic. Implement config hot-reload.

8.1 TUI Model and Rendering

Polls /api/status and /api/logs every 1s. Displays: header with BubbleFish version and destination status, queue stats (waiting/processing/completed/errors), live traffic feed with color-coded source names, keyboard shortcuts (Q quit, S toggle sources/dests pane).

8.2 Hot-Reload Watcher

A goroutine watches config directories using polling (check file mod times every N seconds, configurable via daemon.toml hot_reload.watch_interval). On change, triggers build.Build(). If build succeeds, reloads compiled JSON and re-registers routes. If build fails, logs error and keeps running with old config. TUI shows a status indicator when a reload occurs.

## Section 9: Web UI (Basic) + Deployment

Goal: Build a simple read-only browser dashboard and provide basic deployment tooling.

9.1 Web UI

Embedded HTML/JS/CSS served on a configurable port (default 8484). Polls /api/status and /api/logs via fetch. Displays queue stats, source/destination status, and recent events in a simple table layout. No admin controls (read-only). No auth beyond the internal API token.

9.2 systemd Unit

Ship a bubblefish.service file for single-node deployment. ExecStart points to the binary with 'daemon' subcommand. Restart=always. After=network.target.

9.3 Helm Chart (Single-Node)

Basic Helm chart for deploying BubbleFish as a single-pod Kubernetes deployment. ConfigMap for TOML files, Secret for .env, PersistentVolumeClaim for SQLite and WAL. No clustering, no replicas (those are Enterprise).

9.4 README and Docs

Comprehensive README.md with: what BubbleFish is, quickstart (init/build/daemon), how to add a source in 2 minutes, how to add a destination, Presenter Layer configuration, architecture diagram (text-based), and contribution guidelines.

# 5. Execution Priority Order

- Apply all Pre-Step modifications to Sections 1-5 codebase.

- Section 6 (Daemon HTTP + Presenter). This is the core runtime.

- Section 7 (Destination Plugins). Start with SQLite (already partially done), then OpenBrain, then ChromaDB, then Postgres.

- Section 8 (TUI + Hot-Reload). Ship a working TUI early for developer experience.

- Section 9 (Web UI + Deployment). Polish and ship.

- Tag v1.0.0-community and push to public GitHub under Apache 2.0.

END OF DOCUMENT | BUBBLEFISH COMMUNITY PIVOT GUIDE | KEEP BUILDING.