Here is your brutally objective, future-forward master build plan for BubbleFish V.2.

We are officially dropping Node.js. We are dropping the "MCP Compiler" label. We are building a high-performance, edge-native, single-binary orchestration engine in Go, wrapped in a stunning Terminal User Interface (TUI).

This is the "Prosumer" play: simple enough for a solo dev to run on a Raspberry Pi, but rigorous enough to handle enterprise-grade concurrency, telemetry, and fallback routing.

# BUBBLEFISH

High-Performance AI Orchestration Engine

Master Architecture, Strategy & Build Plan (V.2 - The Go Rewrite)

## 1. Executive Summary

BubbleFish is a lightweight, single-binary AI orchestration engine built in Go. It solves the fragmentation of the AI landscape by acting as a universal, build-free router between disparate AI agents (Claude, Perplexity, Ollama) and a single shared database.

Instead of requiring users to install a heavy Node.js runtime, configure npm dependencies, or manage a complex SaaS gateway, BubbleFish is distributed as a single, statically compiled executable (bubblefish.exe or bubblefish.mac). Users drop simple JSON configuration files into a folder, run the binary, and instantly get a beautiful, interactive Terminal UI (TUI) that manages their AI traffic.

The Core V.2 Innovations (The "Viral" Features):

- Zero-Dependency Binary: Written in Go, it cross-compiles to Linux, Windows, macOS, and ARM (Raspberry Pi/M5Stack) instantly. curl -sL bubblefish.io/install | bash.

- The "Charm" TUI: A stunning, animated, interactive terminal dashboard built with the charmbracelet/bubbletea framework.

- Smart Fallback Routing: If a cloud LLM (Claude) times out or hits a rate limit, BubbleFish dynamically intercepts the payload and re-routes it to a local SLM (Ollama) to guarantee 100% pipeline uptime.

- Native Concurrency: Go's goroutines replace clumsy third-party queuing libraries, protecting your database from being overwhelmed with mathematically proven efficiency.

## 2. Competitive Landscape

Existing tools (LiteLLM, Portkey, Kong) are massive, Python-heavy, or SaaS-locked. They require DevOps teams. BubbleFish sits in the "Prosumer" gap:

- For the Individual: It runs locally on <20MB of RAM.

- For the Enterprise: It handles concurrent scaling, retry logic, and fallback routing gracefully without external dependencies.

## 3. System Architecture (Go Implementation)

### 3.1 Directory Structure

The user's setup remains incredibly simple.

Plaintext

~/.bubblefish/

├── bubblefish (The single Go binary)

├── /destinations/             <-- Target databases

│   └── openbrain/

│       ├── connection.json

│       └── schema.json

├── /sources/                  <-- AI apps connecting to you

│   ├── claude.json            <-- Simplified to a single file per source

│   ├── perplexity.json

│   └── local_agent.json

└── /logs/                     <-- Managed internally by Go

├── system.log

└── traffic.log

### 3.2 Data Flow (Runtime Interpretation)

Because Go compiles incredibly fast, we are shifting from a Node.js "build-time translation file generator" to a highly optimized, memory-safe Go runtime interpreter.

- Boot: User runs ./bubblefish start.

- Load: Go parses /destinations/ and /sources/ into strict, typed Go structs in milliseconds.

- Listen: The Go net/http standard library spins up an ultra-fast server.

- Route & Translate: Request hits POST /inbound/claude. Go extracts the fields based on claude.json, validates them against schema.json, and queues them using a native Go Channel.

- Fallback Logic: If the destination write fails, the Go Channel holds the payload, attempts a retry, or routes the task to a local Ollama instance using the official github.com/ollama/ollama/api Go SDK.

- Dashboard: The Bubble Tea TUI reads the Go Channel state and updates the terminal animations at 60fps.

## 4. The V.2 Dependency Map (The Go Stack)

Go's philosophy is "less is more." We rely heavily on the standard library.

| Package | Purpose | Why This One |
| --- | --- | --- |
| net/http | HTTP server & routing | Go's standard library is production-ready. No express needed. |
| github.com/charmbracelet/bubbletea | Terminal UI | The industry standard for beautiful, viral CLI tools. |
| github.com/charmbracelet/lipgloss | TUI Styling | CSS-like styling for the terminal (colors, borders, layout). |
| github.com/ollama/ollama/api | Local AI Fallbacks | Official, fully-typed SDK for pinging local models when cloud APIs fail. |
| github.com/go-playground/validator/v10 | Schema Validation | Replaces Zod. Strictly enforces the destination schema.json rules. |

## 5. The "Viral" Configuration (Simplifying DX)

We merge the auth, routing, and mapping into a single, highly readable file per source.

/sources/claude.json

JSON

{

"name": "Claude Desktop",

"endpoint": "/inbound/claude",

"color": "#D97706",

"auth_required": true,

"fallback_route": "ollama_local",

"mapping": {

"destination_field_content": "payload.message.text",

"destination_field_type": "payload.message.role"

}

}

## 6. Phased Build Plan (The Go Pivot)

### Phase 1: The Core Engine (Week 1-2)

- Goal: Prove Go can route and translate JSON faster than Node.js.

- Initialize Go module (go mod init github.com/yourname/bubblefish).

- Build the struct parsers for schema.json and source.json.

- Implement net/http to receive POST requests, translate the JSON using Go's encoding/json, and print the result.

- Ship it: A barebones binary that works.

### Phase 2: Goroutines & The "Smart" Queue (Week 3)

- Goal: Bulletproof concurrency and fallback logic.

- Implement a Go Channel (chan Payload) to queue incoming translations.

- Build the worker pool (e.g., 5 workers processing the channel) to write to the destination database.

- Implement the Smart Fallback: Integrate github.com/ollama/ollama/api so if a cloud write fails, BubbleFish asks local Ollama to compress or handle the payload.

### Phase 3: The "Viral" Dashboard (Week 4-5)

- Goal: Build the UI that makes developers take screenshots.

- Import charmbracelet/bubbletea and lipgloss.

- Design a split-pane interface:

  - Left pane: Live scrolling log of translated requests.

  - Right pane: Queue status, Destination health (Supabase/OB1), and Fallback health (Ollama).

- Add keyboard navigation (e.g., q to quit, l to view error logs).

### Phase 4: Edge Compilation & Distribution (Week 6)

- Goal: Make it installable everywhere.

- Set up cross-compilation using GOOS and GOARCH flags.

- Create build scripts to generate bubblefish-linux-amd64, bubblefish-windows-amd64, and bubblefish-darwin-arm64 (Apple Silicon).

- Create the one-line install script (curl -sL ...).

### Phase 5: The "OB1" Prosumer Launch (Week 7)

- Goal: Market the tool.

- Create the default templates for Nate B. Jones' OB1 system.

- Launch on Hacker News, highlighting the architecture: "A zero-dependency Go binary that acts as a smart orchestration router between Claude, Perplexity, and your database, featuring a Bubble Tea TUI and automatic local-LLM fallbacks."

Here is the brutally objective tear-down of the V.2 (Go Rewrite) plan. While the pivot to Go solves the distribution and performance problems, switching from a dynamic language (JavaScript) to a strongly-typed compiled language (Go) introduces new architectural landmines.

### 1. The Weaknesses of the V.2 Plan

Weakness 1: The "Foreground vs. Background" Paradox

- The Problem: You are building an orchestration router. Routers need to run 24/7 as background services (daemons). However, you are also building a beautiful Terminal UI (TUI). If the user closes their terminal window, the TUI dies, and the router dies with it.

- The Reality: You cannot have a 24/7 infrastructure tool that requires an active, open terminal window to function.

Weakness 2: Go Hates Dynamic JSON

- The Problem: In Node.js, mapping payload.message.text to a new JSON object is trivial because JavaScript is JSON. In Go, handling arbitrary, highly nested, dynamic JSON payloads requires using map[string]interface{} and the reflect package.

- The Reality: Writing the translation engine in Go will be 5x harder and more verbose than in Node.js. If a user maps a field incorrectly, Go will throw a runtime panic if you don't handle the type assertions perfectly.

Weakness 3: JSON Configuration Files Lack Comments

- The Problem: You want this to be easy for users to configure. JSON does not support // comments.

- The Reality: If a user cannot comment out a line or read instructions directly inside their claude.json file, the Developer Experience (DX) degrades. Infra tools use YAML or TOML for a reason.

Weakness 4: The LLM Interface Gap

- The Problem: Node.js has massive, officially supported SDKs for every AI provider. Go's AI ecosystem is still fragmented.

- The Reality: You will likely have to write raw HTTP requests for Claude, OpenAI, and Perplexity rather than relying on official SDKs, which means you have to manually handle their specific streaming formats (SSE) and error codes.

### 2. How to Make it Better (The V.2.1 Tweaks)

To fix these weaknesses without losing the benefits of Go, apply these architectural changes:

Improvement 1: The "Daemon + Client" Architecture (Crucial)

Do exactly what Docker does. Split BubbleFish into two pieces within the same binary.

- bubblefish start -d: Runs the router silently in the background as a daemon.

- bubblefish ui: Opens the beautiful Charm TUI. It connects to the background daemon via a local UNIX socket or HTTP port to fetch the live traffic logs. If the user hits Ctrl+C to close the UI, the router keeps running safely in the background.

Improvement 2: Switch to YAML or TOML

Change /sources/claude.json to /sources/claude.yaml. This allows users to write # This is my fallback route inside the config file. Go has excellent YAML parsers (gopkg.in/yaml.v3).

Improvement 3: Use Go Templates (text/template) for Translation

Instead of writing a complex JSON-path parser, use Go's native templating engine. Let the user write their mapping like this in their YAML file:

YAML

mapping:

content: "{{ .payload.message.text }}"

role: "{{ .payload.message.role }}"

Go templates are incredibly fast, memory-safe, and natively handle dynamic data injection.

### 3. The main.go TUI Prototype

Yes, let's build the initial TUI. This uses charmbracelet/bubbletea (the engine) and charmbracelet/lipgloss (the CSS-like styling).

This mock sets up the split-pane dashboard, handles keyboard inputs (q to quit), and simulates live AI traffic hitting the router.

Create a new folder, run go mod init bubblefish, then run:

go get github.com/charmbracelet/bubbletea github.com/charmbracelet/lipgloss

Save this as main.go and run go run main.go:

Go

package main

import (

"fmt"

"math/rand"

"os"

"strings"

"time"

tea "github.com/charmbracelet/bubbletea"

"github.com/charmbracelet/lipgloss"

)

// --- STYLING (Lipgloss) ---

var (

titleStyle = lipgloss.NewStyle().

Bold(true).

Foreground(lipgloss.Color("#00FFFF")). // Cyan

MarginBottom(1)

successStyle = lipgloss.NewStyle().Foreground(lipgloss.Color("#04B575")) // Green

errorStyle   = lipgloss.NewStyle().Foreground(lipgloss.Color("#FF4C4C")) // Red

sourceStyle  = lipgloss.NewStyle().Foreground(lipgloss.Color("#F5C2E7")).Bold(true) // Pink

paneStyle = lipgloss.NewStyle().

Border(lipgloss.RoundedBorder()).

BorderForeground(lipgloss.Color("#444444")).

Padding(1, 2).

Width(50).

Height(15)

)

// --- MESSAGES & MODELS ---

// tickMsg is used to trigger regular updates (simulating network traffic)

type tickMsg time.Time

// LogEntry represents a single request hitting our router

type LogEntry struct {

Time   string

Source string

Status string

}

// BubbleFishModel holds the state of our TUI

type BubbleFishModel struct {

logs       []LogEntry

processed  int

errors     int

quitting   bool

}

// --- BUBBLE TEA INTERFACE METHODS ---

// Init runs when the TUI starts. We tell it to send a "tick" every 800ms.

func (m BubbleFishModel) Init() tea.Cmd {

return tickCmd()

}

// tickCmd generates a tick message to keep the UI looping

func tickCmd() tea.Cmd {

return tea.Tick(time.Millisecond*800, func(t time.Time) tea.Msg {

return tickMsg(t)

})

}

// Update handles all events (keypresses, timer ticks)

func (m BubbleFishModel) Update(msg tea.Msg) (tea.Model, tea.Cmd) {

switch msg := msg.(type) {

// Handle Keyboard inputs

case tea.KeyMsg:

if msg.String() == "q" || msg.String() == "ctrl+c" {

m.quitting = true

return m, tea.Quit

}

// Handle our simulated traffic ticks

case tickMsg:

// Simulate a new request arriving

sources := []string{"Claude  ", "Perplexity", "Ollama  "}

statuses := []string{"SUCCESS", "SUCCESS", "SUCCESS", "FALLBACK", "ERROR"}

src := sources[rand.Intn(len(sources))]

stat := statuses[rand.Intn(len(statuses))]

// Update stats

if stat == "ERROR" {

m.errors++

} else {

m.processed++

}

// Add to log, keep only the last 10 entries so it doesn't overflow the box

newLog := LogEntry{

Time:   time.Now().Format("15:04:05"),

Source: src,

Status: stat,

}

m.logs = append(m.logs, newLog)

if len(m.logs) > 10 {

m.logs = m.logs[1:]

}

// Return the model and queue up the next tick

return m, tickCmd()

}

return m, nil

}

// View renders the actual UI as a string

func (m BubbleFishModel) View() string {

if m.quitting {

return "Shutting down BubbleFish Orchestrator...\n"

}

// 1. Build the Header

header := titleStyle.Render("🐟 BUBBLEFISH AI ORCHESTRATOR v2.0")

// 2. Build the Live Log Pane (Left side)

logContent := "LIVE TRAFFIC\n------------\n"

for _, l := range m.logs {

statusText := successStyle.Render(l.Status)

if l.Status == "ERROR" {

statusText = errorStyle.Render(l.Status)

} else if l.Status == "FALLBACK" {

statusText = lipgloss.NewStyle().Foreground(lipgloss.Color("#F38BA8")).Render(l.Status)

}

line := fmt.Sprintf("[%s] %s -> %s", l.Time, sourceStyle.Render(l.Source), statusText)

logContent += line + "\n"

}

leftPane := paneStyle.Render(logContent)

// 3. Build the System Stats Pane (Right side)

statsContent := "SYSTEM HEALTH\n-------------\n\n"

statsContent += fmt.Sprintf("Goroutines:  %d Active\n", rand.Intn(5)+2)

statsContent += fmt.Sprintf("Processed:   %s\n", successStyle.Render(fmt.Sprintf("%d", m.processed)))

statsContent += fmt.Sprintf("Errors:      %s\n\n", errorStyle.Render(fmt.Sprintf("%d", m.errors)))

statsContent += "Destinations:\n"

statsContent += " [OB1 Supabase] " + successStyle.Render("ONLINE") + "\n"

statsContent += " [Ollama Local] " + successStyle.Render("ONLINE") + "\n"

rightPane := paneStyle.Render(statsContent)

// 4. Join the panes side-by-side using Lipgloss

layout := lipgloss.JoinHorizontal(lipgloss.Top, leftPane, rightPane)

// 5. Add instructions at the bottom

footer := lipgloss.NewStyle().Foreground(lipgloss.Color("#777777")).Render("\n  Press 'q' to quit")

return header + "\n" + layout + footer

}

func main() {

// Initialize our state

initialModel := BubbleFishModel{

logs:      []LogEntry{},

processed: 0,

errors:    0,

}

// Start the Bubble Tea program

p := tea.NewProgram(initialModel)

if _, err := p.Run(); err != nil {

fmt.Printf("Error running BubbleFish: %v", err)

os.Exit(1)

}

}

### Why this specific code is powerful:

- Zero Flicker: Bubble Tea operates using an Elm-like architecture (Model, Update, View). It repaints the terminal natively without the screen flickering.

- Lipgloss: Look at lipgloss.JoinHorizontal. This is how you build complex layouts (Left pane for logs, Right pane for stats) without manually counting terminal spaces.

- The Event Loop: The tickCmd represents how your background Go routines will communicate with the UI. In the real app, instead of a random timer, your HTTP server will send a message through a Go Channel to Update(), instantly painting the new request on the screen.