🐟

BubbleFish Nexus

Complete V2.2 Build Guide

Start-to-Finish • Every File • Every Command • PowerShell Copy-Paste Ready

| Author | Shawn Sammartano |
| --- | --- |
| Version | 2.2.0 |
| Classification | CONFIDENTIAL |
| Date | April 2026 |
| Companion | V2.2 Technical Specifications |
| Shell | PowerShell (Windows primary) |

# How to Use This Build Guide

⚠ READ THIS FIRST — CRITICAL INSTRUCTIONS

This document is designed so you can start with an empty folder and build BubbleFish Nexus from scratch. Every file, every directory, every configuration is provided as a copy-paste PowerShell command or code block.

Rules:

- Feed ONE phase at a time to your AI coding tool (Cursor, Claude Code, etc.).

- Always attach the V2.2 Technical Specifications as context alongside each phase.

- After every phase, run the Quality Gate commands. Do not proceed if they fail.

- Phase CR is split into 10 sub-phases. Test after EACH sub-phase.

- All commands are PowerShell. Bash equivalents are in Appendix A.

Quality Gate (run after every phase):

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

Prerequisites (install before starting):

- Go 1.22+ (https://go.dev/dl/)

- Git (https://git-scm.com/)

- GCC (only for go test -race — TDM-GCC on Windows, or mingw-w64)

- A text editor or IDE (VS Code, Cursor, GoLand)

# Master Phase Map

| Phase | Name | Est. | Key Output |
| --- | --- | --- | --- |
| Init | Project Bootstrap | 1 hr | Go module, git repo, license, directory tree |
| Pre-0 | Cleanup + Critical Fixes | 1–2d | .env removed, .gitignore, go.mod corrected |
| CR-1 | Queue Hardening | 0.5d | Non-blocking select, sync.Once drain |
| CR-2 | WAL Hardening | 0.5d | 10MB scanner, idempotency rebuild, CRC32 |
| CR-3 | HTTP Server Security | 0.5d | All timeouts, query rate limit, op order |
| CR-4 | Auth Security | 0.5d | Constant-time compare, cached keys, CanR/W |
| CR-5 | Shutdown + Hot Reload | 0.5d | DrainWithContext, RWMutex, stopReload |
| CR-6 | Metrics Hardening | 0.5d | All metrics recorded, private registry |
| CR-7 | Doctor Hardening | 0.5d | DB leak fix, WAL probe, dead code |
| CR-8 | Remaining High Fixes | 0.5d | HomeDir, writeJSON, Ping timeout, LimitReader |
| CR-9 | Medium Fixes | 1d | slog, chi params, SQLite WAL, atomic writes |
| CR-10 | Low Polish | 0.5d | All LOW findings, concurrent tests |
| 0 | WAL DELIVERED + V2 Scaffold | 2d | Atomic WAL fix, CRC32, new dirs, version |
| 1 | Policy Model | 3–4d | Policy TOML, compiled JSON, file: secrets |
| 2 | Projection Engine | 2–3d | Field visibility, byte budget, _nexus metadata |
| 3 | Cascade + Structured Lookup | 3–4d | Stages 0+3, cursor pagination |
| 4 | Exact Cache | 3–4d | Zero-dep LRU, scope isolation, watermarks |
| 5 | Embedding + Semantic | 5–6d | Embedding client, sqlite-vec, pgvector |
| 6 | Semantic Cache + Temporal | 4–5d | Full 6-stage cascade, temporal decay |
| 7 | MCP + OpenAI + SSE | 4–5d | MCP server, /v1/memories, streaming |
| 8 | Install + Package + Tray | 3–4d | install wizard, start, tray, Docker |
| 9 | Testing + Security Audit | 4–5d | Full suite, crash recovery, load test |
| 10 | README + Docs + Demo | 2–3d | README, user docs, crash demo GIF |
| Ship | Tag + Release | 1d | v2.2.0 tagged, binaries on GitHub |

# Phase Init: Project Bootstrap (Start from Scratch)

This phase creates the entire project from nothing. After this phase you will have a compiling, testable Go module with the correct directory structure.

## Step Init.1 — Create Project Root

# Choose your workspace

Set-Location D:\Bubblefish\Projects

New-Item -ItemType Directory -Force -Path Nexus

Set-Location Nexus

## Step Init.2 — Initialize Git + Go Module

git init

go mod init github.com/bubblefish-tech/nexus

## Step Init.3 — Create Full Directory Tree

# Create all directories at once

$dirs = @(

'cmd/bubblefish',

'internal/config',

'internal/config/templates',

'internal/daemon',

'internal/destination',

'internal/doctor',

'internal/hotreload',

'internal/idempotency',

'internal/metrics',

'internal/queue',

'internal/version',

'internal/wal',

'internal/web',

'internal/identity',

'internal/authz',

'internal/policy',

'internal/query',

'internal/cache',

'internal/projection',

'internal/embedding',

'internal/mcp',

'internal/tray'

)

foreach ($d in $dirs) {

New-Item -ItemType Directory -Force -Path $d

}

## Step Init.4 — Create .gitignore

File: .gitignore

# Create .gitignore:

@'

.env

*.exe

*.dll

*.so

*.dylib

dist/

bubblefish

bubblefish.exe

*.ps1

loadtest*

*.log

*.jsonl

compiled/

__debug_bin*

.idea/

.vscode/

*.swp *.swo *~

.DS_Store

Thumbs.db

vendor/

coverage.out

coverage.html

*.prof

*.test

*.out

.doctor-write-test

'@ | Set-Content -Path .gitignore -Encoding UTF8

## Step Init.5 — Create LICENSE (Apache 2.0)

# Download Apache 2.0 license

Invoke-WebRequest -Uri 'https://www.apache.org/licenses/LICENSE-2.0.txt' -OutFile LICENSE

ℹ If behind a firewall, manually create a LICENSE file with the Apache 2.0 text.

## Step Init.6 — Create Version Package

File: internal/version/version.go

# Create version package:

@'

package version

const Version = "2.2.0-alpha"

'@ | Set-Content -Path internal/version/version.go -Encoding UTF8

## Step Init.7 — Create Main Entry Point (Minimal Stub)

File: cmd/bubblefish/main.go

# Create main entry point:

@'

package main

import (

"fmt"

"github.com/bubblefish-tech/nexus/internal/version"

)

func main() {

fmt.Printf("BubbleFish Nexus v%s\n", version.Version)

}

'@ | Set-Content -Path cmd/bubblefish/main.go -Encoding UTF8

## Step Init.8 — Create CONTRIBUTING.md with DCO

File: CONTRIBUTING.md

# Create CONTRIBUTING.md:

@'

# Contributing to BubbleFish Nexus

## Developer Certificate of Origin (DCO)

All contributors must sign off on commits.

Add to every commit: Signed-off-by: Your Name <email>

Use: git commit -s -m "your message"

## Running Tests

go test ./...

CGO_ENABLED=1 go test ./... -race

## Code Quality

go vet ./...

staticcheck ./...

'@ | Set-Content -Path CONTRIBUTING.md -Encoding UTF8

## Step Init.9 — Verify Build

go mod tidy

go build ./...

go vet ./...

✅ Project compiles. Git initialized. Directory tree created. Version package works.

# Pre-Phase 0: GitHub Cleanup + Critical Fixes

Duration: 1–2 days. This phase ensures the repo is clean before any feature work.

ℹ If you just completed Phase Init from scratch, some of these steps are already done. Verify each one anyway.

## Step P0.1 — Verify No Secrets in Git

git ls-files | Select-String "\.env"

git ls-files | Select-String "loadtest"

# If ANY results appear:

# git rm --cached .env

# git rm --cached loadtest.ps1

# git add .gitignore

# git commit -m "Remove secrets from tracking"

## Step P0.2 — Verify go.mod

# Open go.mod and verify the go version line says:

# go 1.22

# If it says go 1.26.1 (which does not exist), change it:

(Get-Content go.mod -Raw) -replace 'go 1\.26\.1','go 1.22' | Set-Content go.mod

go mod tidy

go build ./...

## Step P0.3 — Remove Duplicate Files

# Check for duplicate template files

git ls-files | Select-String '\(1\)'

Remove-Item -Path 'internal/config/templates/ollama (1).toml' -Force -ErrorAction SilentlyContinue

Remove-Item -Path 'internal/config/templates/openbrain (1).toml' -Force -ErrorAction SilentlyContinue

## Step P0.4 — Commit Cleanup

git add -A

git commit -s -m "Pre-Phase 0: repo cleanup, .gitignore, go.mod fix"

✅ .env not tracked. go.mod correct. No duplicates. Clean commit.

# Phase CR: Code Review Hardening (10 Sub-Phases)

Duration: 5–6 days total. Every finding from Code Review #1 and #2 is addressed here. Each sub-phase must pass the Quality Gate before proceeding.

⚠ Do NOT attempt all 10 sub-phases in a single AI prompt. Feed ONE sub-phase at a time. Run tests between each.

## CR-1: Queue Hardening

File: internal/queue/queue.go

Fix 1 (CR1-C2): Replace blocking channel send with non-blocking select in Enqueue():

// REPLACE any blocking send like: q.ch <- payload

// WITH:

select {

case q.ch <- payload:

return nil

default:

return ErrLoadShed // returns 429 to client immediately

}

// Delete the mutex from Enqueue entirely. Channel ops are goroutine-safe.

Fix 2 (CR1-C5): Drain() panics on double call. Add sync.Once:

// Add to Queue struct:

drainOnce sync.Once

func (q *Queue) Drain() {

q.drainOnce.Do(func() { close(q.done) })

q.wg.Wait()

}

AI Prompt for CR-1:

You are helping build BubbleFish Nexus v2.2 in Go.

TASK: Fix internal/queue/queue.go

1. Replace blocking channel send in Enqueue() with non-blocking select

2. Add sync.Once to Drain() to prevent double-close panic

3. Delete any mutex from Enqueue (channel ops are goroutine-safe)

Test: go test ./internal/queue/... -race -count=1

# Quality Gate:

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./internal/queue/... -race -count=1

✅ Non-blocking Enqueue. Safe Drain. Tests pass with -race.

## CR-2: WAL Hardening

File: internal/wal/wal.go

Fix 1 (CR1-C3): Scanner 64KB limit loses large entries:

scanner := bufio.NewScanner(w.file)

scanner.Buffer(make([]byte, 1024*1024), 10*1024*1024) // 1MB initial, 10MB max

Fix 2 (CR1-C4): Idempotency keys not rebuilt from WAL:

// In WAL replay loop, after building each payload:

if entry.IdempotencyKey != "" {

d.idempotency.Store(entry.IdempotencyKey)

}

Fix 3 (V2.2 NEW): CRC32 checksums on WAL entries:

import "hash/crc32"

// When writing: compute CRC32 of JSON, append tab + hex checksum

checksum := crc32.ChecksumIEEE(jsonBytes)

line := fmt.Sprintf("%s\t%08x\n", jsonBytes, checksum)

// When reading: split on last tab, verify checksum

// If mismatch: slog.Warn("CRC32 mismatch", "line", lineNum); continue

AI Prompt for CR-2:

TASK: Fix internal/wal/wal.go

1. Raise bufio.Scanner buffer to 10MB

2. In replay loop, rebuild idempotency keys

3. Add CRC32 checksum to every WAL entry (write and verify on read)

Test: go test ./internal/wal/... -race -count=1

go build ./...

$env:CGO_ENABLED='1'; go test ./internal/wal/... -race -count=1

✅ 10MB scanner. Idempotency rebuilt. CRC32 on all entries.

## CR-3: HTTP Server Security

File: internal/daemon/daemon.go + handlers.go

Fix 1 (CR1-C6): Add all http.Server timeouts:

server := &http.Server{

Addr:              addr,

Handler:           d.router,

ReadHeaderTimeout: 10 * time.Second,

ReadTimeout:       30 * time.Second,

WriteTimeout:      60 * time.Second,

IdleTimeout:       120 * time.Second,

}

Fix 2 (CR1-C7): Add rate limit to handleQuery (reads were unlimited).

Fix 3 (CR1-H1): Correct operation order — idempotency BEFORE rate limit.

// Correct order in handleInbound:

// 1. Auth  2. Subject  3. Policy  4. Size check

// 5. Idempotency  6. Rate limit  7. Mapping  8. WAL  9. Enqueue

go build ./...

$env:CGO_ENABLED='1'; go test ./internal/daemon/... -race -count=1

✅ All timeouts set. Reads rate-limited. Correct operation order.

## CR-4: Authentication Security

Files: internal/daemon/auth.go, internal/config/validate.go, handlers.go

Fix 1 (CR2-C4): Constant-time token comparison:

import "crypto/subtle"

// REPLACE: if token == adminToken

// WITH: if subtle.ConstantTimeCompare([]byte(token), []byte(adminToken)) == 1

Fix 2 (CR2-H1): Cache resolved keys at startup (no os.Getenv on auth path).

Fix 3 (CR2-H2): Resolve env vars BEFORE duplicate key check.

Fix 4 (CR2-H3): Enforce CanRead in handleQuery and CanWrite in handleInbound:

// In handleInbound, after auth:

if !src.Source.CanWrite {

writeJSON(w, http.StatusForbidden, map[string]string{

"error": "source_not_permitted_to_write",

})

return

}

go build ./...

$env:CGO_ENABLED='1'; go test ./internal/daemon/... -race -count=1

# Verify no string == in auth:

Select-String -Path internal/daemon/auth.go -Pattern 'token ==' | Should -BeNullOrEmpty

✅ Constant-time auth. Cached keys. CanR/W enforced. No timing attacks.

## CR-5: Shutdown + Hot Reload

Files: internal/hotreload/hotreload.go, internal/daemon/shutdown.go, store.go

Fix 1 (CR2-C1): Replace unsafe atomics with sync.RWMutex on d.sources/d.dests.

Fix 2 (CR2-C2): Source-only hot reload. Destination changes log WARN + require restart.

Fix 3 (CR2-C3): DrainWithContext with timeout budget.

Fix 4 (CR2-C5): sync.Once on idempotency.Store.Stop().

Fix 5 (CR2-M7): stopReload channel for watchLoop shutdown.

// DrainWithContext implementation:

func (q *Queue) DrainWithContext(ctx context.Context) bool {

q.drainOnce.Do(func() { close(q.done) })

done := make(chan struct{})

go func() { q.wg.Wait(); close(done) }()

select {

case <-done:

return true  // clean drain

case <-ctx.Done():

return false // timeout, WAL has everything

}

// Note: the wg.Wait goroutine is NOT leaked — it will

// return after workers complete. This is documented.

}

go build ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

✅ RWMutex. Source-only reload. Budgeted shutdown. No goroutine leaks.

## CR-6: Metrics Hardening

File: internal/metrics/metrics.go

Fix 1 (CR2-H7): Record all Prometheus metrics (were permanently zero).

Fix 2 (CR2-H8): Private registry per daemon (not global promauto).

func newMetrics() *Metrics {

reg := prometheus.NewRegistry()

factory := promauto.With(reg)

// Register all metrics via factory, not global

return &Metrics{..., registry: reg}

}

// metricsHandler uses promhttp.HandlerFor(d.metrics.registry, ...)

go build ./...

$env:CGO_ENABLED='1'; go test ./internal/metrics/... -race -count=1

✅ All metrics non-zero after exercising. Private registry. No test panics.

## CR-7: Doctor Hardening

File: internal/doctor/doctor.go

Fix 1 (CR2-H5): Close DB connection after Ping check.

Fix 2 (CR2-H6): Probe WAL directory, not /tmp.

Fix 3 (CR2-M5): Delete dead stat loop.

go build ./...

go test ./internal/doctor/... -count=1

✅ No DB leak. Correct disk probe. Dead code removed.

## CR-8: Remaining High-Severity Fixes

Across multiple files:

- os.UserHomeDir() errors fatal, not ignored (all 4 occurrences)

- writeJSON is a Daemon method with error logging

- Queue gets slog.Logger (never nil)

- WAL replay Enqueue failure logged as WARN

- handleReady Ping() gets 5s context.WithTimeout

- openbrain.go: io.LimitReader(resp.Body, 50*1024*1024)

- Use longest DedupWindowSeconds across sources

go build ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

✅ All HIGH findings resolved.

## CR-9: Medium-Priority Fixes

Across multiple files:

- Delete manual contains() — use strings.Contains

- chi.URLParam() not TrimPrefix for route params

- Cap query limit at 200

- Default rate limit 2000

- Return url.Parse errors

- textContent not innerHTML in web dashboard

- Check w.Write() return values everywhere

- Replace ALL fmt.Fprintf with log/slog structured logging

- Wire LogLevel/LogFormat from daemon.toml into slog handler

- SQLite: PRAGMA journal_mode=WAL + PRAGMA busy_timeout=5000

- Move resolveEnv to config package with file: support

- Atomic compiled JSON writes (temp file + os.Rename)

- Fail build on empty resolved api_key

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

✅ All MEDIUM findings resolved. slog throughout.

## CR-10: Low-Priority Polish

- sqlite_test.go: check all Write() errors

- wal_test.go: remove blank identifier for dir

- handlers.go: correct comment for operation order

- postgres.go: nil check on p.pool before Close()

- store_test.go: 100-goroutine concurrent test with -race

- doctor.go: check os.Remove return, TOCTOU comment

- transform.go: document concat: in doc comment

- handlers.go: populate Metadata from extra mapping fields

- ratelimit.go: check w.Write() return

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase CR complete: all code review findings resolved"

✅ ALL 62 findings (12 Critical, 18 High, 19 Medium, 13 Low) resolved and tested.

# Phase 0: WAL DELIVERED Fix + V2 Scaffold

Duration: 2 days. The WAL DELIVERED bug is the #1 correctness priority.

## Step 0.1 — Implement MarkDelivered

File: internal/wal/wal.go

// Add WALUpdater interface:

type WALUpdater interface {

MarkDelivered(payloadID string) error

}

// MarkDelivered implementation:

func (w *WAL) MarkDelivered(payloadID string) error {

w.mu.Lock()

defer w.mu.Unlock()

// 1. Read WAL segment

// 2. Rewrite matching entry with StatusDelivered + CRC32

// 3. Write to temp file in filepath.Dir(w.path) — SAME filesystem

// 4. fsync temp file

// 5. os.Rename(tmpPath, w.path) — atomic

// On failure: log WARN, return error. Delivery already succeeded.

}

⚠ Temp file MUST be in filepath.Dir(w.path). os.Rename() across filesystems fails with EXDEV. NEVER use os.TempDir().

ℹ Recovery path: delivery succeeded + MarkDelivered failed + restart + idempotency rebuild = safe. Add this as a code comment.

## Step 0.2 — Wire MarkDelivered into Worker

File: internal/queue/queue.go + worker.go

// In Queue struct, add:

walUpdater WALUpdater

func (q *Queue) SetWALUpdater(u WALUpdater) { q.walUpdater = u }

// In worker, after successful Write():

if q.walUpdater != nil {

if err := q.walUpdater.MarkDelivered(payload.PayloadID); err != nil {

q.logger.Warn("WAL mark delivered failed", "payload_id", payload.PayloadID, "error", err)

}

}

## Step 0.3 — WAL Rotation Crash Safety

If daemon crashes mid-rotation (new segment exists, old not deleted), restart must replay BOTH segments. Implement and test this explicitly.

## Step 0.4 — Update Version

(Get-Content internal/version/version.go -Raw) -replace '2\.2\.0-alpha','2.2.0-alpha' | Set-Content internal/version/version.go

## Step 0.5 — Install V2 Dependencies

go get github.com/go-chi/chi/v5@latest

go get github.com/BurntSushi/toml@latest

go get github.com/prometheus/client_golang@latest

go get github.com/getlantern/systray@latest

go get github.com/mark3labs/mcp-go@latest

go get go.etcd.io/bbolt@latest

go mod tidy

go build ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase 0: WAL DELIVERED fix, CRC32, V2 scaffold"

✅ WAL atomically correct. CRC32 on entries. Dependencies installed.

# Phase 1: Policy Model + Compilation

Duration: 3–4 days. Implements the [source.policy] TOML block, compiled policy artifacts, and file: secret reference syntax.

Key files: internal/policy/types.go, compile.go, validate.go, internal/config/build.go, internal/config/resolve.go

## AI Prompt (copy-paste to Cursor/Claude Code):

You are helping build BubbleFish Nexus v2.2 — a single-binary Go AI memory daemon.

Reference: V2.2 Technical Specification (attached).

Files that already exist: all previous phase files.

TASK: Phase 1 — Policy Model + Compilation

Files that already exist: all Phase 0 + CR files.

Implement:

- internal/policy/types.go: PolicyConfig struct matching [source.policy] TOML

- internal/policy/compile.go: Compile policies from source TOMLs to policies.json

- internal/policy/validate.go: Validate policy rules (allowed_destinations must exist, etc.)

- internal/config/resolve.go: config.ResolveEnv supporting env:, file:, and literal formats

file: reads os.ReadFile, TrimSpace, logs path at DEBUG, NEVER logs value

- internal/config/build.go: Extended to compile policies alongside sources/destinations

- compiled/ directory created with 0700, files with 0600

- Build fails if api_key resolves to empty string

- Build fails if source references unknown destination

- Resolve env vars BEFORE duplicate key check

Requirements: go build ./... + go vet ./... + go test ./... -race must pass

## Quality Gate:

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase 1: Policy Model + Compilation"

✅ bubblefish build emits policies.json. Build fails on empty key. file: references work.

# Phase 2: Projection Engine

Duration: 2–3 days. Replaces simple response filter with field visibility, byte budgets, and _nexus metadata.

Key files: internal/projection/project.go, truncate.go, budget.go

## AI Prompt (copy-paste to Cursor/Claude Code):

You are helping build BubbleFish Nexus v2.2 — a single-binary Go AI memory daemon.

Reference: V2.2 Technical Specification (attached).

Files that already exist: all previous phase files.

TASK: Phase 2 — Projection Engine

Implement:

- internal/projection/project.go: Apply field allowlist from policy

- internal/projection/truncate.go: Byte budget truncation on word boundary

- internal/projection/budget.go: Calculate response size vs max_response_bytes

- _nexus metadata object added to all query responses:

{stage, semantic_unavailable, semantic_unavailable_reason, result_count,

truncated, next_cursor, has_more, temporal_decay_applied}

- Strip _nexus when policy.strip_metadata = true

- Consistent error format: {"error":"...", "message":"...", "retry_after_seconds":N}

Requirements: go build ./... + go test ./... -race

## Quality Gate:

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase 2: Projection Engine"

✅ _nexus metadata in responses. Field allowlist works. Byte budget enforced.

# Phase 3: Cascade Skeleton + Structured Lookup

Duration: 3–4 days. Builds the retrieval cascade framework with Stages 0 (policy gate) and 3 (structured lookup), plus cursor-based pagination.

Key files: internal/query/cascade.go, normalize.go, structured.go

## AI Prompt (copy-paste to Cursor/Claude Code):

You are helping build BubbleFish Nexus v2.2 — a single-binary Go AI memory daemon.

Reference: V2.2 Technical Specification (attached).

Files that already exist: all previous phase files.

TASK: Phase 3 — Cascade Skeleton + Structured Lookup

Implement:

- internal/query/cascade.go: 6-stage cascade framework (stages execute in order 0→5)

- internal/query/normalize.go: CanonicalQuery normalization

- internal/query/structured.go: Stage 3 parameterized WHERE clauses (NO string concat SQL)

- Cursor-based pagination: ?limit=20&cursor=<base64_token>

Cursor = base64(JSON{timestamp, id}), stable across writes

Response: _nexus.next_cursor, _nexus.has_more

Default limit 20, max 200 (enforced in handler)

- X-Nexus-Stage header: e.g. structured:semantic_unavailable

- Stage 0 policy gate: check CanRead, allowed_operations, allowed_destinations

Requirements: go build ./... + go test ./... -race

## Quality Gate:

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase 3: Cascade Skeleton + Structured Lookup"

✅ Cascade executes stages 0 and 3. Cursor pagination works. Query limit capped.

# Phase 4: Exact Cache (Stage 1)

Duration: 3–4 days. Implements Stage 1 exact cache with a zero-dependency LRU, scope isolation, and watermarks.

Key files: internal/cache/exact.go, lru.go, watermark.go, stats.go

## AI Prompt (copy-paste to Cursor/Claude Code):

You are helping build BubbleFish Nexus v2.2 — a single-binary Go AI memory daemon.

Reference: V2.2 Technical Specification (attached).

Files that already exist: all previous phase files.

TASK: Phase 4 — Exact Cache (Stage 1)

CRITICAL: Do NOT use hashicorp/golang-lru (MPL 2.0 license concerns).

Implement a ZERO-DEPENDENCY generic LRU using Go 1.18+ generics:

- internal/cache/lru.go: ~50 lines, map + container/list, thread-safe

- internal/cache/exact.go: SHA256(scope_hash + dest + params + policy_hash)

Scope isolation: source A cannot see source B cache entries

- internal/cache/watermark.go: Monotonic counter per destination namespace

Cache entry valid only if entry.watermark >= current watermark

- internal/cache/stats.go: Hit/miss counters for Prometheus

- /api/cache endpoint: cache stats

- LRU capped at 50MB max

Requirements: go build ./... + go test ./... -race

## Quality Gate:

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase 4: Exact Cache (Stage 1)"

✅ Zero-dep LRU. Scope isolation verified. Watermark invalidation works.

# Phase 5: Embedding Provider + Semantic Retrieval

Duration: 5–6 days. Implements embedding client factory, Stage 4 vector search with sqlite-vec and pgvector.

Key files: internal/embedding/client.go, openai.go, ollama.go, factory.go

## AI Prompt (copy-paste to Cursor/Claude Code):

You are helping build BubbleFish Nexus v2.2 — a single-binary Go AI memory daemon.

Reference: V2.2 Technical Specification (attached).

Files that already exist: all previous phase files.

TASK: Phase 5 — Embedding Provider + Semantic Retrieval

Implement:

- internal/embedding/client.go: EmbeddingClient interface

- internal/embedding/openai.go: OpenAI-compatible client (works with any /v1/embeddings)

- internal/embedding/ollama.go: Ollama-specific client (localhost:11434)

- internal/embedding/factory.go: Create client from daemon.toml config

- Stage 4 in cascade: vector similarity search

SQLite: sqlite-vec extension

PostgreSQL: pgvector <-> operator

Supabase: match_documents RPC

- Graceful degradation: if embedding not configured, Stages 2+4 skipped,

_nexus.semantic_unavailable = true with reason

Requirements: go build ./... + go test ./... -race

## Quality Gate:

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase 5: Embedding Provider + Semantic Retrieval"

✅ Embedding client works with OpenAI and Ollama. Stage 4 executes. Graceful degradation.

# Phase 6: Semantic Cache + Hybrid Merge + Temporal Decay

Duration: 4–5 days. Completes the full 6-stage cascade with semantic cache, hybrid merge, and temporal decay reranking.

Key files: internal/cache/semantic.go, fingerprint.go, internal/query/hybrid.go, decay.go

## AI Prompt (copy-paste to Cursor/Claude Code):

You are helping build BubbleFish Nexus v2.2 — a single-binary Go AI memory daemon.

Reference: V2.2 Technical Specification (attached).

Files that already exist: all previous phase files.

TASK: Phase 6 — Semantic Cache + Hybrid Merge + Temporal Decay

Implement:

- internal/cache/semantic.go: Stage 2 semantic cache (cosine >= 0.92 threshold)

- internal/cache/fingerprint.go: Embedding fingerprint for cache key

- internal/query/hybrid.go: Stage 5 dedup + merge structured + semantic results

- internal/query/decay.go: Temporal decay reranking (V2.2 NEW)

Retrieve top over_sample_factor (default 100) candidates

final_score = (cosine_similarity * 0.7) + (exp(-lambda * days) * 0.3)

lambda = ln(2) / half_life_days (default 7)

Re-sort by final_score, trim to max_results

Configurable: [retrieval] time_decay=true, half_life_days=7

- Full 6-stage cascade now operational

Requirements: go build ./... + go test ./... -race

## Quality Gate:

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase 6: Semantic Cache + Hybrid Merge + Temporal Decay"

✅ Full cascade works. Temporal decay reranks correctly. Newer facts win.

# Phase 7: MCP Server + OpenAI Endpoint + Streaming

Duration: 4–5 days. Implements MCP server for Claude Desktop, OpenAI-compatible write endpoint, and SSE streaming.

Key files: internal/mcp/server.go, tools.go

## AI Prompt (copy-paste to Cursor/Claude Code):

You are helping build BubbleFish Nexus v2.2 — a single-binary Go AI memory daemon.

Reference: V2.2 Technical Specification (attached).

Files that already exist: all previous phase files.

TASK: Phase 7 — MCP Server + OpenAI Endpoint + Streaming

Implement:

- internal/mcp/server.go: MCP JSON-RPC server on port 8082

CRITICAL: Bind to 127.0.0.1 ONLY — NEVER 0.0.0.0

Tools: nexus_write, nexus_search, nexus_status

Calls internal pipeline directly (not HTTP round-trip)

Auth via mcp_key from daemon.toml

- internal/mcp/tools.go: Tool definitions with JSON schemas

- POST /v1/memories: OpenAI chat format write endpoint

- SSE streaming: GET /query/{dest} with Accept: text/event-stream

- bubblefish mcp test subcommand:

Starts MCP, sends nexus_status to self, exits 0 on success

- MCP disabled by default, enabled in daemon.toml

- MCP startup failure does NOT crash daemon (log WARN, continue)

Requirements: go build ./... + go test ./... -race

## Quality Gate:

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase 7: MCP Server + OpenAI Endpoint + Streaming"

✅ MCP server starts. bubblefish mcp test exits 0. /v1/memories works. SSE streams.

# Phase 8: System Tray + Install + Start + Packaging

Duration: 3–4 days. Implements the install wizard, start command, system tray, and cross-platform packaging.

Key files: cmd/bubblefish/ (install, start subcommands), internal/tray/tray.go

## AI Prompt (copy-paste to Cursor/Claude Code):

You are helping build BubbleFish Nexus v2.2 — a single-binary Go AI memory daemon.

Reference: V2.2 Technical Specification (attached).

Files that already exist: all previous phase files.

TASK: Phase 8 — System Tray + Install + Start + Packaging

Implement:

- bubblefish install: --dest sqlite (default, no prompts), --dest openbrain (prompts creds)

--config /custom/path

Print config path and created files at end — NEVER silent

- bubblefish start: daemon + MCP + web dashboard + tray

- internal/tray/tray.go: System tray for Windows

Headless Linux: if $DISPLAY empty, skip tray, log INFO

- All paths use filepath.Join (never path.Join or string concat with /)

- os.UserHomeDir() errors are fatal

- Makefile for common build tasks

- Dockerfile for container deployment

- docker-compose.yml with correct volume mounts and Docker Secrets

Requirements: go build ./... + go test ./... -race

## Quality Gate:

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase 8: System Tray + Install + Start + Packaging"

✅ install wizard works. start launches all services. Tray on Windows. Docker Compose valid.

# Phase 9: Testing + Hardening + Security Audit

Duration: 4–5 days. Full test suite including crash recovery, concurrent tests, load test, and security audit.

Key files: internal/daemon/concurrent_test.go, etc.

## AI Prompt (copy-paste to Cursor/Claude Code):

You are helping build BubbleFish Nexus v2.2 — a single-binary Go AI memory daemon.

Reference: V2.2 Technical Specification (attached).

Files that already exist: all previous phase files.

TASK: Phase 9 — Testing + Hardening + Security Audit

Implement these tests:

- concurrent_test.go: 100 goroutines, concurrent reads + writes, zero race reports

- wal_test.go: MarkDelivered atomicity, restart after kill -9, WAL rotation crash

- cache/exact_test.go: scope isolation (source A cannot see source B)

- store_test.go: concurrent Store() + Exists() with 100 goroutines

- hotreload_test.go: concurrent reload + auth (go test -race)

- Timing attack test: auth response time, p99 diff < 1ms

- Crash Recovery Demo: send 50 payloads, kill -9, restart, all 50 present, 0 dups

- Load test: 1000 concurrent requests, zero data loss, zero crashes

- Open WebUI payload format compatibility test

- CRC32 corruption detection test

All tests must pass with: go test ./... -race -count=1

## Quality Gate:

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase 9: Testing + Hardening + Security Audit"

✅ All tests pass. Crash recovery demo works. Load test clean.

# Phase 10: README + Demo + Documentation

Duration: 2–3 days. README, User Documentation, crash recovery demo, and Ollama quick start.

Key files: README.md, docs/

## AI Prompt (copy-paste to Cursor/Claude Code):

You are helping build BubbleFish Nexus v2.2 — a single-binary Go AI memory daemon.

Reference: V2.2 Technical Specification (attached).

Files that already exist: all previous phase files.

TASK: Phase 10 — README + Demo + Documentation

Create:

- README.md opening: "Your AI clients forget everything when the conversation ends.

Nexus fixes that — shared persistent memory across Claude, Perplexity, and any

AI client, running entirely on your machine, crash-safe."

- Crash recovery demo instructions (for recording GIF)

- Ollama quick start section with Open WebUI compatibility note

- Claude Desktop troubleshooting (PATH problem, full binary path)

- bubblefish mcp test documented prominently

- Known Limitations table with honest answers

- API reference

- Do NOT name specific competitors. Describe gaps that exist in the ecosystem.

- Position as the open-source community's crash-safe, privacy-first memory gateway

## Quality Gate:

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

git add -A

git commit -s -m "Phase 10: README + Demo + Documentation"

✅ README complete. Known limitations honest. No competitor names.

# Ship: Tag v2.2.0 + Release

Duration: 1 day. Final verification and release.

## Pre-Ship Checklist

✅ WAL DELIVERED: atomic rename, same FS, CRC32

✅ Non-blocking queue select

✅ WAL Scanner 10MB

✅ Idempotency rebuilt from WAL

✅ sync.Once on Drain() and Stop()

✅ http.Server all 4 timeouts

✅ handleQuery rate limited

✅ configMu RWMutex on d.sources

✅ subtle.ConstantTimeCompare everywhere

✅ DrainWithContext budgeted shutdown

✅ All Prometheus metrics non-zero

✅ 0600/0700 on all sensitive files

✅ No API keys in logs

✅ textContent not innerHTML

✅ CRC32 on WAL entries

✅ Temporal decay reranking works

✅ bubblefish mcp test exits 0

✅ Crash recovery demo: 50 payloads, kill -9, all present

✅ README complete with no competitor names

✅ User documentation complete

✅ docker-compose.yml valid

## Build Release Binaries

# Final verification

go build ./...

go vet ./...

$env:CGO_ENABLED='1'; go test ./... -race -count=1

# Tag and push

git add -A

git commit -s -m "Release v2.2.0 — BubbleFish Nexus"

git tag v2.2.0

git push origin master --tags

# Build cross-platform binaries

New-Item -ItemType Directory -Force -Path dist

$platforms = @(

@{GOOS='windows'; GOARCH='amd64'; Ext='.exe'},

@{GOOS='linux'; GOARCH='amd64'; Ext=''},

@{GOOS='darwin'; GOARCH='amd64'; Ext=''},

@{GOOS='darwin'; GOARCH='arm64'; Ext=''}

)

foreach ($p in $platforms) {

$env:GOOS = $p.GOOS; $env:GOARCH = $p.GOARCH

$out = "dist/bubblefish-v2.2.0-$($p.GOOS)-$($p.GOARCH)$($p.Ext)"

go build -ldflags "-X github.com/bubblefish-tech/nexus/internal/version.Version=2.2.0" -o $out .\cmd\bubblefish\

Write-Host "Built: $out"

}

Remove-Item Env:\GOOS -ErrorAction SilentlyContinue

Remove-Item Env:\GOARCH -ErrorAction SilentlyContinue

Get-ChildItem dist/

## Upload to GitHub Releases

Create a new release on GitHub with tag v2.2.0. Upload all binaries from dist/. Include the README as release notes.

# Appendix A: Bash Equivalents

| Operation | PowerShell | Bash |
| --- | --- | --- |
| Set directory | Set-Location D:\path | cd ~/path |
| Create dirs | New-Item -ItemType Directory -Force -Path @('a','b') | mkdir -p a b |
| Write file | @'content'@ ¦ Set-Content -Path file | cat > file << 'EOF' content EOF |
| String replace | (Get-Content f -Raw) -replace 'old','new' ¦ Set-Content f | sed -i 's/old/new/g' f |
| Build | go build -o bubblefish.exe .\cmd\bubblefish\ | go build -o bubblefish ./cmd/bubblefish/ |
| Test with race | $env:CGO_ENABLED='1'; go test ./... -race | CGO_ENABLED=1 go test ./... -race |
| HTTP POST | Invoke-RestMethod -Method POST -Uri URL -Headers $h -Body $b | curl -X POST -H 'Auth: Bearer KEY' -d '{}' URL |
| Kill process | Stop-Process -Id $pid -Force | kill -9 $pid |
| Set env var | $env:KEY='value' | export KEY='value' |
| Search in files | Select-String -Path file -Pattern 'text' | grep 'text' file |

# Appendix B: Dependency License Audit

| Dependency | License | Status | Notes |
| --- | --- | --- | --- |
| go-chi/chi | MIT | SAFE | HTTP router |
| BurntSushi/toml | MIT | SAFE | TOML parser |
| prometheus/client_golang | Apache 2.0 | SAFE | Metrics |
| getlantern/systray | Apache 2.0 | SAFE | Tray (CGO on Linux) |
| mark3labs/mcp-go | MIT | SAFE | MCP protocol |
| etcd.io/bbolt | MIT | SAFE | Embedded KV |
| mattn/go-sqlite3 | MIT | SAFE | SQLite driver (CGO) |
| asg017/sqlite-vec | MIT/Apache 2.0 | SAFE | Vector search |
| charmbracelet/bubbletea | MIT | SAFE | TUI framework |
| container/list (stdlib) | BSD-3 | SAFE | LRU base |
| hashicorp/golang-lru | MPL 2.0 | REMOVED | Replaced with zero-dep LRU |
| valyala/fastjson | MIT | REMOVED | Unreliable with AI tools |