🐟

BubbleFish Nexus

Comprehensive V2.2 Build Guide

From v1.0.0 to v2.2.0 — Production-Ready Release

| Author | Shawn Sammartano |
| --- | --- |
| Version | 2.2.0 |
| Classification | CONFIDENTIAL |
| Date | April 2026 |
| Companion Doc | Comprehensive_V2.2_Technical_Specifications.docx |
| Supersedes | Comprehensive_V2.1_BUILD_GUIDE.docx (v2.1.0) |
| Incorporates | Code Reviews #1 + #2 + Gemini Enhancement Analysis + Community Feedback Integration |

# How to Use This Build Guide

⚠ READ BEFORE FEEDING TO AN AI TOOL

This document merges the V2.1 Build Guide with ALL findings from Code Review #1 and Code Review #2, the Gemini Enhancement Analysis, and community feedback integration. Every Critical, High, Medium, and Low finding has been incorporated. The result is a single ordered plan to ship a production-ready v2.2.0.

- Feed ONE phase at a time to your AI coding tool. Do not paste the entire document.

- Always attach the Comprehensive V2.2 Technical Specifications document as context.

- At the start of each phase, list key files from previous phases. Do NOT paste all previous code.

- All commands provided in both PowerShell (Windows) and Bash (Linux/macOS).

- All acceptance criteria must pass before starting the next phase.

- Quality gates: go build ./... + go vet ./... + go test ./... -race must ALL pass at the end of each phase.

- GCC is only required for go test -race. End users never need GCC.

- Pre-built binaries on GitHub Releases mean users never need Go installed.

- Cannot do 50 code corrections in one batch. Phase CR is split into 10 sub-phases with testing between each.

⚠ V2.2 DIFFERENCES FROM V2.1: Phase CR is now split into 10 sub-phases (CR-1 through CR-10) with mandatory testing between each. CRC32 checksums added to WAL entries. Temporal decay reranking added to retrieval. Zero-dependency LRU cache replaces hashicorp/golang-lru. Open WebUI compatibility verified. Docker Compose example included in Ship phase. WAL rotation under crash is now specified and tested.

# Master Phase Map — V2.2

This plan spans from current state (v1.0.0 tagged) through the production-ready v2.2.0 release. Phases are strictly sequential. V2.2 splits Phase CR into 10 testable sub-phases and adds community-driven enhancements.

| Phase | Name | Duration | Key Output |
| --- | --- | --- | --- |
| Pre-0 | GitHub Cleanup + Critical Fixes | 1–2 days | Clean repo, .env removed, .gitignore fixed, go.mod corrected, binaries removed |
| CR-1 | Queue Hardening | 0.5 day | Non-blocking select, sync.Once drain, tests pass |
| CR-2 | WAL Hardening | 0.5 day | 10MB scanner buffer, idempotency rebuild, CRC32 checksums |
| CR-3 | HTTP Server Security | 0.5 day | All timeouts, query rate limit, operation order corrected |
| CR-4 | Authentication Security | 0.5 day | Constant-time compare, cached keys, CanRead/CanWrite enforced |
| CR-5 | Shutdown + Hot Reload | 0.5 day | DrainWithContext, source-only reload, RWMutex, stopReload channel |
| CR-6 | Metrics Hardening | 0.5 day | All metrics recorded, private registry |
| CR-7 | Doctor Hardening | 0.5 day | DB leak fix, WAL path probe, dead code removed |
| CR-8 | Remaining High Fixes | 0.5 day | UserHomeDir, writeJSON, worker logging, Ping timeout |
| CR-9 | Medium Priority Fixes | 1 day | slog, chi.URLParam, SQLite WAL mode, atomic writes, resolveEnv |
| CR-10 | Low Priority Polish | 0.5 day | All LOW findings, concurrent tests, doc comments |
| 0 | V2 Scaffold + WAL DELIVERED Fix | 2 days | WAL bug fixed atomically, CRC32, new dirs, v2.2.0-alpha |
| 1 | Policy Model + Compilation | 3–4 days | [source.policy] TOML, compiled policies.json, file: secret syntax |
| 2 | Projection Engine | 2–3 days | Field visibility, byte budget, _nexus metadata in responses |
| 3 | Cascade Skeleton + Structured Lookup | 3–4 days | Filter model, Stages 0+3, cascade planner, cursor pagination |
| 4 | Exact Cache (Stage 1) | 3–4 days | Zero-dep LRU, invalidation, scope isolation, watermarks |
| 5 | Embedding Provider + Semantic Retrieval | 5–6 days | Embedding client, Stage 4 vector search, sqlite-vec |
| 6 | Semantic Cache + Hybrid Merge + Temporal Decay | 4–5 days | Full 6-stage cascade, temporal reranking |
| 7 | MCP Server + OpenAI Endpoint + Streaming | 4–5 days | Claude Desktop integration, /v1/memories, SSE |
| 8 | System Tray + Install + Start + Packaging | 3–4 days | install --dest, start, tray, pre-built binaries, Docker Compose |
| 9 | Testing + Hardening + Security | 4–5 days | Full test suite, crash recovery, WAL rotation crash test, load test |
| 10 | README + Demo + Docs | 2–3 days | README, crash demo, User Documentation, Ollama quick start |
| Ship | Tag v2.2.0 + Release | 1 day | Tagged, binaries on GitHub Releases, docker-compose.yml |

Total Estimate: 44–60 working days (10–14 weeks of focused development). Each phase must fully pass before the next begins.

# Pre-Phase 0: GitHub Cleanup + Critical Fixes

Duration: 1–2 days | Depends on: v1.0.0 tagged

ℹ Non-negotiable before any public posting or V2 work. Fixes Categories 9–11 and 16 of the Reddit readiness audit plus go.mod version error.

## Step P0.1 — Verify .env Is NOT in GitHub

Security-critical. If .env is tracked, credentials are exposed.

PowerShell:

git ls-files | Select-String "\.env"

git ls-files | Select-String "loadtest"

# If found: git rm --cached .env && git rm --cached loadtest.ps1

Bash:

git ls-files | grep "\.env"

# If found: git rm --cached .env && git add .gitignore && git commit -m "Remove .env" && git push

## Step P0.2 — Fix .gitignore (Maximum Coverage)

.env
*.exe
*.dll
*.so
*.dylib
dist/
bubblefish
bubblefish.exe
*.ps1
loadtest*
*.log
*.jsonl
compiled/
__debug_bin*
.idea/
.vscode/
*.swp *.swo *~
.DS_Store
Thumbs.db
vendor/
coverage.out
coverage.html
*.prof
*.test
*.out
.doctor-write-test

## Step P0.3 — Remove Binaries from Git Tracking

git ls-files | grep -E "\.(exe|dll|so|dylib)$"

## Step P0.4 — Fix Go Version in go.mod

⚠ go.mod currently specifies go 1.26.1 which does not exist. Change to go 1.22 then run go mod tidy && go build ./...

## Step P0.5 — Remove Duplicate Template Files

git ls-files | grep '(1)'
rm -f "internal/config/templates/ollama (1).toml"
rm -f "internal/config/templates/openbrain (1).toml"

## Step P0.6 — Remove GCC from User-Facing Docs

Move GCC instructions to CONTRIBUTING.md under a 'Running Tests with Race Detection' section.

## Step P0.7 — Raise Default Rate Limits

Update all source TOML templates to 2000 requests/minute. The previous 120/min default caused false 429 errors.

## Step P0.8 — Fix Directory Permissions

compiled/ directory: 0700. compiled/*.json files: 0600. sources/ and destinations/: 0700. WAL directory: 0700.

## Pre-Phase 0 Acceptance Criteria

- .env is NOT tracked in git

- .gitignore is comprehensive

- No compiled binaries tracked in git

- go.mod specifies go 1.22 (not 1.26.1)

- No duplicate (1).toml files

- GCC removed from user-facing docs

- Default rate limits at 2000/min

- Directory permissions corrected

- go build ./... and go vet ./... pass

# Phase CR: Code Review Hardening (10 Sub-Phases)

Duration: 5–6 days total | Depends on: Pre-Phase 0 complete

⚠ THIS PHASE IS SPLIT INTO 10 SUB-PHASES IN V2.2. Each sub-phase must pass go test ./... -race before proceeding to the next. This prevents regression cascades that occurred when all 50 fixes were attempted in a single batch.

## CR-1: Queue Hardening (CR1-C2, CR1-C5)

### CR1-C2: Non-Blocking Select in Enqueue()

Replace blocking channel send with non-blocking select. Delete the mutex from Enqueue entirely.

select {
case q.ch <- payload:
    return nil
default:
    return ErrLoadShed // 429 returned immediately
}

### CR1-C5: Drain() sync.Once

Add drainOnce sync.Once to Queue struct. Wrap close(q.done) in drainOnce.Do().

Test: go test ./internal/queue/... -race -count=1

## CR-2: WAL Hardening (CR1-C3, CR1-C4) + CRC32

### CR1-C3: Scanner Buffer 10MB

scanner := bufio.NewScanner(w.file)
scanner.Buffer(make([]byte, 1024*1024), 10*1024*1024) // 1MB initial, 10MB max

### CR1-C4: Idempotency Keys Rebuilt from WAL

In the WAL replay loop, after building each payload, call d.idempotency.Store(entry.IdempotencyKey).

### V2.2 Addition: CRC32 Checksums

Append 4-byte CRC32 checksum to every WAL entry. On replay, verify checksum. Discard corrupted entries with WARN log. This catches crash-mid-write corruption that silent truncation would miss.

// Write: payload_json + "\t" + crc32_hex + "\n"
// Read: split on last tab, verify CRC32, skip corrupt

Test: go test ./internal/wal/... -race -count=1

## CR-3: HTTP Server Security (CR1-C6, CR1-C7, CR1-H1)

Add all http.Server timeouts. Add rate limit to handleQuery. Correct operation order: idempotency BEFORE rate limit.

server := &http.Server{
    ReadHeaderTimeout: 10 * time.Second,
    ReadTimeout:       30 * time.Second,
    WriteTimeout:      60 * time.Second,
    IdleTimeout:       120 * time.Second,
}

Test: go test ./internal/daemon/... -race -count=1

## CR-4: Authentication Security (CR2-C4, CR2-H1, CR2-H2, CR2-H3)

Replace all string == with subtle.ConstantTimeCompare. Cache resolved keys at startup. Resolve env vars before duplicate check. Enforce CanRead/CanWrite.

Test: go test ./internal/daemon/... -race -count=1 + grep for string == in auth paths

## CR-5: Shutdown + Hot Reload (CR2-C1, CR2-C2, CR2-C3, CR2-C5, CR2-M7)

Replace unsafe atomics with sync.RWMutex. Source-only hot reload. DrainWithContext with timeout budget. sync.Once on Store.Stop(). stopReload channel for watchLoop.

Test: go test ./... -race -count=1

## CR-6: Metrics Hardening (CR2-H7, CR2-H8)

Record all 4+ Prometheus metrics. Use private registry per daemon (not global promauto).

Test: Create 2 daemon instances in test. Verify no panic. curl /metrics after write shows non-zero values.

## CR-7: Doctor Hardening (CR2-H5, CR2-H6, CR2-M5)

Close destination plugin after Ping. Probe WAL directory not /tmp. Delete dead stat loop.

Test: go test ./internal/doctor/... -race -count=1

## CR-8: Remaining High-Severity Fixes

Fix os.UserHomeDir() errors (all 4 occurrences). Make writeJSON a Daemon method. Pass slog.Logger to Queue. Log WARN on WAL replay Enqueue failure. Add context.WithTimeout to Ping(). io.LimitReader on openbrain.go (50MB). Use longest DedupWindowSeconds.

Test: go test ./... -race -count=1

## CR-9: Medium-Priority Fixes

Replace manual contains() with strings.Contains. Use chi.URLParam. Cap query limit at 200. Default rate limit 2000. Return url.Parse errors. textContent not innerHTML. Check w.Write() returns. Replace all fmt.Fprintf with log/slog. Wire LogLevel/LogFormat. Enable SQLite PRAGMA WAL + busy_timeout. Move resolveEnv to config package with file: support. Atomic compiled JSON writes. Fail build on empty resolved api_key.

Test: go test ./... -race -count=1 + staticcheck ./...

## CR-10: Low-Priority Polish

Fix all LOW findings: sqlite_test Write() errors, wal_test blank identifiers, handler comment order, postgres nil check, 100-goroutine concurrent test, doctor os.Remove check, transform doc comments, metadata population, ratelimit w.Write check, TOCTOU comment.

Test: go test ./... -race -count=1 + go vet ./... + staticcheck ./...

## Phase CR Acceptance Criteria

- go test ./... -race: zero failures, zero race detector reports

- go vet ./... and staticcheck ./...: zero warnings

- No string == for token comparison in auth paths

- No blocking channel sends in hot paths

- No global promauto registry

- CRC32 checksums on all new WAL entries

- 100-goroutine concurrent test passes with -race

# Phase 0: V2 Scaffold + WAL DELIVERED Fix

Duration: 2 days | Depends on: Phase CR complete

## Step 0.1 — Fix WAL DELIVERED Marking

Implement MarkDelivered with atomic rename on same filesystem. Temp file in filepath.Dir(wal.path). fsync before rename. Failure logs WARN but does not fail delivery. Add CRC32 to DELIVERED entries.

⚠ Temp file MUST be in the same directory as the WAL file. os.Rename() across filesystems fails with EXDEV.

ℹ Recovery path: delivery succeeded + MarkDelivered failed + restart + idempotency rebuild = safe. Document this explicitly in code comments.

## Step 0.2 — WAL Rotation Under Crash

V2.2 Addition: Specify and test WAL segment rotation behavior. If daemon crashes mid-rotation (new segment written, old not deleted), restart must replay both segments. Add test verifying this.

## Step 0.3 — Create V2 Directory Structure

mkdir -p internal/{identity,authz,policy,query,cache,projection,metrics,embedding,mcp,tray}

## Step 0.4 — Update Version

// internal/version/version.go:
const Version = "2.2.0-alpha"

## Step 0.5 — Install V2 Dependencies

go get github.com/getlantern/systray@latest
go get github.com/mark3labs/mcp-go@latest
go get go.etcd.io/bbolt@latest
go mod tidy

ℹ getlantern/systray has CGO requirements on Linux. If $DISPLAY is empty, skip tray initialization and log: INFO: running headless, system tray disabled.

# Phases 1–10: Feature Build with V2.2 Hardening

## Phase 1: Policy Model + Compilation (3–4 days)

Implement file: reference syntax in config.ResolveEnv(). Validate resolved API keys at build time. Resolve env vars before duplicate key check. compiled/ at 0700, files at 0600. Deliverables: internal/policy/types.go, compile.go, validate.go. bubblefish policy subcommand stub.

## Phase 2: Projection Engine (2–3 days)

Add _nexus metadata object to all query responses. Strip _nexus when strip_metadata = true. Consistent error response format across all endpoints.

## Phase 3: Cascade Skeleton + Structured Lookup (3–4 days)

Cursor-based pagination: ?limit=20&cursor=<token>. Default limit 20, max 200. X-Nexus-Stage header with fallback reason. Rate limit on reads wired into cascade.

## Phase 4: Exact Cache (Stage 1) (3–4 days)

V2.2 Change: Use zero-dependency LRU cache (Go generics, map + container/list, ~50 lines). Do NOT use hashicorp/golang-lru (MPL 2.0 license concerns). Cap at 50MB. Scope isolation enforced.

⚠ hashicorp/golang-lru uses MPL 2.0. The open-source community is suspicious of HashiCorp licensing. Build a zero-dependency LRU instead.

## Phase 5: Embedding Provider + Semantic Retrieval (5–6 days)

Support any OpenAI-compatible embedding endpoint including Ollama (localhost:11434). Graceful degradation when not configured. sqlite-vec for local vector search. pgvector for PostgreSQL.

## Phase 6: Semantic Cache + Hybrid Merge + Temporal Decay (4–5 days)

V2.2 Addition: Temporal decay reranking. Retrieve top 100 vectors, apply Go-native decay: final_score = (cosine_similarity * 0.7) + (recency_weight * 0.3). Configurable via daemon.toml [retrieval] time_decay = true, half_life_days = 7.

[retrieval]
time_decay = true
half_life_days = 7  # memories older than 7 days deprioritized

## Phase 7: MCP Server + OpenAI Endpoint + Streaming (4–5 days)

MCP binds ONLY to 127.0.0.1. bubblefish mcp test subcommand. Claude Desktop PATH troubleshooting in README. POST /v1/memories for OpenAI-compatible writes. SSE streaming on GET /query/{dest}.

## Phase 8: System Tray + Install + Start + Packaging (3–4 days)

bubblefish install --dest sqlite (default) or --dest openbrain. Print config path at end. Headless Linux: skip tray with INFO log. All paths use filepath.Join. Docker Compose example. GitHub Actions with zig cc for CGO cross-compilation.

### V2.2 Addition: Docker Compose

# docker-compose.yml included in repo root
# Correctly mounts WAL volume, config volume
# Uses Docker Secrets for API keys
# Read-only filesystem with writable WAL/compiled volumes

## Phase 9: Testing + Hardening + Security (4–5 days)

All V2.1 tests plus: WAL rotation under crash test. Open WebUI payload format compatibility test. Ollama-specific health check in bubblefish doctor. Timing attack resistance test. 1000-request load test.

### Crash Recovery Demo Test

Send 50 payloads via Ollama/curl, kill -9 before queue drains, restart, verify all 50 present, zero duplicates, zero pending WAL entries.

## Phase 10: README + Demo + Docs (2–3 days)

README opening: "Your AI clients forget everything when the conversation ends. Nexus fixes that — shared persistent memory across Claude, Perplexity, and any AI client, running entirely on your machine, crash-safe."

Crash recovery demo GIF. Ollama-specific quick start with Open WebUI compatibility note. Claude Desktop troubleshooting. bubblefish mcp test documentation. User Documentation (separate deliverable). Known Limitations table with honest answers.

### V2.2 Known Limitation Additions

- Open WebUI: semantic search requires separate embedding pipeline if frontend does not generate embeddings

- Read-only filesystem: mount WAL and compiled directories as writable volumes

# Ship: Tag v2.2.0 + Release

Duration: 1 day | Depends on: Phase 10

## Pre-Ship Verification Checklist

| Category | Item |
| --- | --- |
| CRITICAL | WAL DELIVERED bug fixed (atomic rename, same filesystem, CRC32) |
| CRITICAL | Blocking channel send replaced with non-blocking select |
| CRITICAL | WAL Scanner buffer raised to 10MB |
| CRITICAL | Idempotency keys rebuilt from WAL on startup |
| CRITICAL | Drain() and Stop() use sync.Once |
| CRITICAL | http.Server has all 4 timeouts |
| CRITICAL | handleQuery has rate limit |
| CRITICAL | d.sources config race fixed with sync.RWMutex |
| CRITICAL | subtle.ConstantTimeCompare for all token comparisons |
| CRITICAL | DrainWithContext with timeout budget |
| SECURITY | No API keys logged at any level |
| SECURITY | 0600/0700 permissions on all sensitive files |
| SECURITY | textContent not innerHTML in web dashboard |
| QUALITY | go test ./... -race: zero failures |
| QUALITY | go vet ./... and staticcheck ./...: zero warnings |
| QUALITY | All Prometheus metrics non-zero after exercising |
| QUALITY | CRC32 on WAL entries verified on replay |
| DOCS | README with crash recovery demo |
| DOCS | User Documentation complete |
| DOCS | docker-compose.yml in repo |
| DOCS | Open WebUI known limitation documented |

## Build and Release Commands

Bash:

cd ~/Projects/bubblefish-nexus
go build ./... && go vet ./...
CGO_ENABLED=1 go test ./... -race -count=1
git add -A && git commit -m "Release v2.2.0 — BubbleFish Nexus"
git tag v2.2.0 && git push origin master --tags
mkdir -p dist
for pair in "windows/amd64/.exe" "linux/amd64/" "darwin/amd64/" "darwin/arm64/"; do
  IFS="/" read -r os arch ext <<< "$pair"
  GOOS=$os GOARCH=$arch go build -ldflags "-X .../version.Version=2.2.0" \
    -o "dist/bubblefish-v2.2.0-${os}-${arch}${ext}" ./cmd/bubblefish/
done

# Appendix A: Cross-Platform Command Reference

| Operation | PowerShell | Bash |
| --- | --- | --- |
| Build binary | go build -o bubblefish.exe .\cmd\bubblefish\ | go build -o bubblefish ./cmd/bubblefish/ |
| Run tests | $env:CGO_ENABLED='1'; go test ./... -race | CGO_ENABLED=1 go test ./... -race |
| HTTP POST test | Invoke-RestMethod -Method POST -Uri URL -Headers $h -Body $b | curl -X POST -H 'Authorization: Bearer KEY' -d '{}' URL |
| Kill process | Stop-Process -Id $pid -Force | kill -9 $pid |
| Set env var | $env:CLAUDE_SOURCE_KEY='value' | export CLAUDE_SOURCE_KEY='value' |

# Appendix B: Known Limitations (Community-Ready Responses)

| Limitation | Honest Answer | Roadmap |
| --- | --- | --- |
| No RBAC | Personal/small-team use. Per-source API keys provide isolation. | Enterprise roadmap |
| In-memory cache lost on restart | Cache is latency optimization. WAL has all data. TTL + watermarks prevent stale data. | v3: bbolt option |
| Write-path embedding is client responsibility | Keeps write latency low. Open WebUI users: semantic search requires separate embedding pipeline. | v3: built-in ONNX |
| SQLite write serialization | Acceptable for personal use. PostgreSQL/Supabase for teams. SQLite WAL mode enables concurrent reads. | Documented tradeoff |
| No built-in TLS | Binds to localhost. Remote access via Cloudflare Tunnel. | Documented tradeoff |
| Source-only hot reload | Destination changes require restart. We fail safe. | Design decision |
| Read-only filesystem | Mount WAL and compiled dirs as writable volumes. | Docker docs |

# Appendix C: Dependency License Audit

All dependencies verified for license compatibility as of April 2026.

| Dependency | License | Status | Notes |
| --- | --- | --- | --- |
| github.com/go-chi/chi | MIT | SAFE | HTTP router |
| github.com/BurntSushi/toml | MIT | SAFE | TOML parser |
| github.com/prometheus/client_golang | Apache 2.0 | SAFE | Metrics |
| github.com/getlantern/systray | Apache 2.0 | SAFE | System tray (CGO on Linux) |
| github.com/mark3labs/mcp-go | MIT | SAFE | MCP protocol |
| go.etcd.io/bbolt | MIT | SAFE | Embedded KV store |
| github.com/mattn/go-sqlite3 | MIT | SAFE | SQLite driver (CGO) |
| github.com/asg017/sqlite-vec | MIT/Apache 2.0 | SAFE | Vector search extension |
| charmbracelet/bubbletea | MIT | SAFE | TUI framework |
| charmbracelet/lipgloss | MIT | SAFE | TUI styling |
| container/list (stdlib) | BSD-3 | SAFE | Zero-dep LRU base |
| hashicorp/golang-lru | MPL 2.0 | REMOVED | Replaced with zero-dep LRU |
| valyala/fastjson | MIT | REMOVED | AI models hallucinate with custom JSON parsers; using encoding/json + sync.Pool |

# Appendix D: Complete Code Review Findings Summary

All 62 findings from Code Review #1 and Code Review #2, with resolution phase mapping. See V2.1 Build Guide Appendix C for detailed finding descriptions.

Summary: 12 CRITICAL (all fixed in CR-1 through CR-5), 18 HIGH (all fixed in CR-4 through CR-8), 19 MEDIUM (all fixed in CR-9), 13 LOW (all fixed in CR-10).