🐟

BubbleFish Nexus

Comprehensive V2 Build Guide

From v1.0.0 to v2.0.0 — Including All Critical Fixes, Reddit-Readiness, and Full Feature Build

Cross-Platform  |  Phase-by-Phase  |  Copy-Paste Commands

| Field | Value |
| --- | --- |
| Author | Shawn Sammartano |
| Version | 2.0.0 |
| Classification | CONFIDENTIAL |
| Date | April 2026 |
| Companion Doc | Comprehensive_V2_Technical_Specifications.docx |

# How to Use This Build Guide

⚠ READ BEFORE FEEDING TO AN AI TOOL

This document merges the Post-Phase 7 Build Guide, the V2 Build Guide, and all 18 categories of critical fixes and Reddit-readiness requirements into a single, ordered plan. Follow it sequentially.

- Feed ONE phase at a time to your AI coding tool. Do not paste the entire document.

- Always attach the Comprehensive V2 Technical Specifications document as context.

- At the start of each phase, list key files from previous phases. Do NOT paste all previous code.

- All commands are provided in both PowerShell (Windows) and Bash (Linux/macOS).

- All acceptance criteria must pass before starting the next phase.

- Quality gates: go build ./... + go vet ./... + go test ./... must all pass at the end of each phase.

- GCC is only required for go test -race. End users never need GCC.

- Pre-built binaries on GitHub Releases mean users never need Go installed.

# Master Phase Map

This plan spans from current state (v1.0.0 tagged) through Reddit-ready v2.0.0 release. Phases are strictly sequential.

| Phase | Name | Duration | Key Output |
| --- | --- | --- | --- |
| Pre-0 | GitHub Cleanup + Critical Fixes | 1–2 days | Clean repo, .env removed, .gitignore fixed, Go version corrected, binaries removed from git |
| 0 | V2 Scaffold + WAL DELIVERED Fix | 2 days | WAL bug fixed, new dirs, v2 types, version 2.0.0-alpha |
| 1 | Policy Model + Compilation | 3–4 days | [source.policy] TOML, compiled policies.json |
| 2 | Projection Engine | 2–3 days | internal/projection, byte budget, field policy |
| 3 | Cascade Skeleton + Structured Lookup | 3–4 days | Filter model, Stages 0+3, cascade planner |
| 4 | Exact Cache (Stage 1) | 3–4 days | internal/cache/exact.go, invalidation, watermarks |
| 5 | Embedding Provider + Semantic Retrieval | 5–6 days | internal/embedding, Stage 4 vector search, sqlite-vec |
| 6 | Semantic Cache + Hybrid Merge | 4–5 days | Full 6-stage cascade complete |
| 7 | MCP Server + OpenAI Endpoint + Streaming | 4–5 days | Claude Desktop integration, /v1/memories, SSE |
| 8 | System Tray + Install + Start + Packaging | 3–4 days | bubblefish install, bubblefish start, tray icon, pre-built binaries |
| 9 | Testing + Hardening + Security | 4–5 days | Handler tests, integration tests, security audit fixes |
| 10 | README + Demo + Reddit Readiness | 2–3 days | README rewrite, comparison table, demo GIF, GitHub SEO |
| Ship | Tag v2.0.0 + Release | 1 day | Tagged, binaries on GitHub Releases, ready for Reddit |

Total Estimate: 38–50 working days (8–12 weeks of focused development). Each phase must fully pass before the next begins.

# Pre-Phase 0: GitHub Cleanup + Critical Fixes

## Duration: 1–2 days  |  Depends on: v1.0.0 tagged

This phase fixes all repository hygiene issues, security problems, and build configuration bugs that must be resolved before any v2 development begins.

### Context

These are the items from Categories 9–11 and 16 of the Reddit readiness audit. They are non-negotiable before any public posting or v2 work.

### Step P0.1 — Verify .env Is NOT in GitHub

Security-critical. If .env is tracked, credentials are exposed.

#### PowerShell:

git ls-files | Select-String "\.env"

git ls-files | Select-String "loadtest"

# If found, remove immediately:

git rm --cached .env

git rm --cached loadtest.ps1

git add .gitignore

git commit -m "Remove .env and scripts from tracking"

git push origin master

#### Bash:

git ls-files | grep "\.env"

git ls-files | grep "loadtest"

# If found:

git rm --cached .env

git rm --cached loadtest.ps1

git add .gitignore

git commit -m "Remove .env and scripts from tracking"

git push origin master

### Step P0.2 — Fix .gitignore (Maximum Coverage)

The .gitignore must be comprehensive. Missing entries will be caught by Reddit immediately.

# .gitignore contents (replace entire file):

.env

*.exe

*.dll

*.so

*.dylib

dist/

bubblefish

bubblefish.exe

*.ps1

loadtest*

*.log

*.jsonl

compiled/

__debug_bin*

.idea/

.vscode/

*.swp

*.swo

*~

.DS_Store

Thumbs.db

vendor/

node_modules/

coverage.out

coverage.html

*.prof

*.test

*.out

### Step P0.3 — Remove Binaries from Git Tracking

Compiled binaries must never be in the repository. Remove any that are tracked.

# PowerShell:

git ls-files | Select-String "\.(exe|dll|so|dylib)$"

# Remove any found files from tracking

# Bash:

git ls-files | grep -E "\.(exe|dll|so|dylib)$"

### Step P0.4 — Fix Go Version in go.mod

The go.mod must specify a Go version compatible with all dependencies. Use Go 1.22 as the minimum.

# Verify current Go version:

go version

# Edit go.mod to set: go 1.22

# Then run:

go mod tidy

go build ./...

### Step P0.5 — Remove Duplicate Template Files

# PowerShell:

git ls-files | Select-String "\(1\)"

Remove-Item "internal/config/templates/ollama (1).toml" -Force -ErrorAction SilentlyContinue

Remove-Item "internal/config/templates/openbrain (1).toml" -Force -ErrorAction SilentlyContinue

# Bash:

git ls-files | grep "(1)"

rm -f "internal/config/templates/ollama (1).toml"

rm -f "internal/config/templates/openbrain (1).toml"

### Step P0.6 — Remove GCC from All User-Facing Documentation

GCC is a developer-only dependency for race detection tests. It must not appear in README, quick start, or any user-facing document. Move GCC instructions to CONTRIBUTING.md under a "Running Tests" section.

### Step P0.7 — Raise Default Rate Limits

Update all source TOML templates to use 2000 requests/minute as the default. The previous 120/min default caused false 429 errors during normal agentic usage.

### Pre-Phase 0 Acceptance Criteria

- .env is NOT tracked in git

- .gitignore is comprehensive (all categories covered)

- No compiled binaries tracked in git

- go.mod specifies Go 1.22

- No duplicate (1).toml files in repository

- GCC removed from all user-facing documentation

- Default rate limits raised to 2000/min in templates

- v1.0.1 tagged and pushed with all cleanup

- go build ./... and go vet ./... pass

# Phase 0: V2 Scaffold + WAL DELIVERED Fix

## Duration: 2 days  |  Depends on: Pre-Phase 0 complete

### Context

This phase fixes the most critical v1 bug (WAL entries never marked DELIVERED, causing phantom replay on every restart) and creates the v2 directory structure and type scaffolding.

⚠ The WAL DELIVERED bug is the #1 priority. Fix this before anything else in v2.

### Step 0.1 — Fix WAL DELIVERED Marking

Currently internal/queue/worker.go delivers payloads to destinations but never updates the WAL entry status to DELIVERED. On every daemon restart, all WAL entries are re-enqueued because they are still PENDING.

#### AI Prompt:

You are helping build BubbleFish Nexus — a single-binary Go AI routing daemon.

TASK: Fix WAL DELIVERED marking

Problem: internal/queue/worker.go delivers payloads to destinations but never

updates the WAL entry status to DELIVERED. On every daemon restart, all WAL

entries are re-enqueued because they are still PENDING.

Fix:

1. Add a WALUpdater interface to internal/queue/queue.go:

type WALUpdater interface {

MarkDelivered(payloadID string) error

}

2. Add walUpdater WALUpdater field to Queue struct.

3. Add SetWALUpdater(w WALUpdater) method to Queue.

4. In internal/wal/wal.go, add MarkDelivered(payloadID string) error method

that scans the active WAL segment and rewrites the matching entry status

to DELIVERED. Use a temp file + atomic rename to avoid corruption.

5. In internal/queue/worker.go, after successful plugin.Write(), call

q.walUpdater.MarkDelivered(payload.PayloadID) if walUpdater is set.

Log WARN on failure but do not fail the delivery.

6. In internal/daemon/daemon.go, after creating each queue, call

q.SetWALUpdater(d.wal).

Files to modify: internal/wal/wal.go, internal/queue/queue.go,

internal/queue/worker.go, internal/daemon/daemon.go

Requirements:

- WAL marking failure must not fail the delivery

- go build ./... and go vet ./... must pass

- Existing tests must not break

### Step 0.2 — Create V2 Directory Structure

#### PowerShell:

Set-Location D:\Bubblefish\Projects\Nexus

New-Item -ItemType Directory -Force -Path @(

'internal\identity',

'internal\authz',

'internal\policy',

'internal\query',

'internal\cache',

'internal\projection',

'internal\metrics',

'internal\embedding',

'internal\mcp',

'internal\tray'

)

#### Bash:

cd ~/Projects/bubblefish-nexus

mkdir -p internal/{identity,authz,policy,query,cache,projection,metrics,embedding,mcp,tray}

### Step 0.3 — Update Version

Update internal/version/version.go to const Version = "2.0.0-alpha"

### Step 0.4 — Install V2 Dependencies

go get github.com/getlantern/systray@latest

go get github.com/mark3labs/mcp-go@latest

go get go.etcd.io/bbolt@latest

go mod tidy

### Phase 0 Acceptance Criteria

- WAL DELIVERED fix implemented and tested

- Daemon restart shows 0 pending payloads (not all historical entries)

- All new v2 directories created

- Version updated to 2.0.0-alpha

- All existing tests still pass

- go build ./... and go vet ./... clean

# Phase 1: Policy Model + Compilation

## Duration: 3–4 days  |  Depends on: Phase 0

### Context

This phase adds the formal policy model that replaces the simple can_read/can_write flags from v1. Policies define what each source is allowed to do: which destinations, which operations, which retrieval modes, field visibility rules, and cache behavior. Policies are compiled at build time into policies.json alongside sources.json and destinations.json.

### Deliverables

- internal/policy/types.go — PolicyConfig, ScopeRule, OperationPolicy, FieldVisibilityRule, CachePolicy structs

- internal/policy/compile.go — compile source TOMLs into PolicyContext, generate deterministic policy hash

- internal/policy/validate.go — detect invalid operations, unknown destinations, conflicting rules

- internal/config/build.go — extend to load policies/ dir and emit compiled/policies.json

- internal/config/templates/claude.toml — add [source.policy] block

- cmd/bubblefish/main.go — add 'policy' subcommand stub

### Acceptance Criteria

- bubblefish build emits policies.json alongside sources.json

- Build fails if source references unknown destination

- Build fails if unknown operation specified

- Sources without [source.policy] blocks use safe defaults

- go build ./... and go vet ./... pass

# Phase 2: Projection Engine

## Duration: 2–3 days  |  Depends on: Phase 1

### Context

The Projection Engine is the formal replacement for v1's simple response filter. It enforces field allowlists from policy, strips metadata, enforces byte budgets with word-boundary truncation, and uses deterministic field ordering for consistent cache hashing. It is initialized once on daemon start and stored on the Daemon struct.

### Deliverables

- internal/projection/project.go — ProjectionEngine struct, Project() method with field allowlist from policy

- internal/projection/truncate.go — TruncateText(s string, maxBytes int) string with word-boundary truncation

- internal/projection/budget.go — ResponseBudget struct tracking bytes consumed across result set

- Replace applyResponseFilter in daemon/presenter.go with ProjectionEngine call

### Acceptance Criteria

- Same input always produces same output (deterministic)

- Oversized responses truncated with logged warning

- Existing response filter tests still pass with updated implementation

- go build ./... and go vet ./... pass

# Phase 3: Cascade Skeleton + Structured Lookup (Stages 0+3)

## Duration: 3–4 days  |  Depends on: Phase 2

### Context

This phase builds the retrieval cascade framework and implements Stage 0 (Policy Gate) and Stage 3 (Structured Lookup). Stages 1, 2, 4, and 5 are stubs that return (nil, false) immediately. The cascade replaces the direct plugin.Read() call in the query handler.

### Deliverables

- internal/query/cascade.go — Cascade struct with Execute() method. Stages are independently skippable.

- internal/query/normalize.go — NormalizeQuery(r *http.Request, src SourceConfig) builds CanonicalQuery

- internal/query/structured.go — StructuredLookup translating CanonicalQuery to destination-specific queries

- Update DestinationPlugin interface: add CanStructuredLookup() bool and StructuredRead()

- Update sqlite.go and openbrain.go to implement StructuredRead()

- Wire cascade into daemon/handlers.go handleQuery

### Acceptance Criteria

- Existing query behavior unchanged when no structured filters present

- ?source=claude filter returns only claude records

- ?role=user&timestamp_after=2026-01-01 filters work correctly

- X-Nexus-Stage header present in response

- go build ./... and go vet ./... pass

# Phase 4: Exact Cache (Stage 1)

## Duration: 3–4 days  |  Depends on: Phase 3

### Context

Stage 1 of the retrieval cascade. In-memory exact cache with policy-scoped keys, TTL, write watermark invalidation. Cache is partitioned by policy scope — source A cannot see source B's cache entries. Write-path invalidation ensures cache freshness.

### Deliverables

- internal/cache/exact.go — ExactCache with SHA256 key, Lookup(), Store(), Invalidate(), Stats()

- internal/cache/watermark.go — WriteWatermark monotonic counter per destination+namespace

- internal/cache/stats.go — CacheStats struct

- Wire into cascade.go stage1ExactCache

- Wire invalidation into queue/worker.go after successful Write()

- Add GET /api/cache endpoint to daemon/handlers.go

### Acceptance Criteria

- Repeated identical requests hit cache on second call

- Cache partitioned by policy scope

- Write to destination invalidates relevant cache entries

- Cache stats visible at /api/cache

- go build ./... and go vet ./... pass

# Phase 5: Embedding Provider + Semantic Retrieval (Stage 4)

## Duration: 5–6 days  |  Depends on: Phase 4

### Context

This phase adds the embedding provider abstraction (supporting OpenAI, Ollama, any OpenAI-compatible endpoint) and implements Stage 4 of the cascade (semantic vector search). Destinations that support pgvector or sqlite-vec can perform semantic retrieval. This phase also adds sqlite-vec support for local semantic search without cloud dependencies.

### Deliverables

- internal/embedding/client.go — EmbeddingClient interface: Embed(), Dimensions(), Provider()

- internal/embedding/openai.go — OpenAIEmbedder (works with any OpenAI-compatible URL including Ollama)

- internal/embedding/factory.go — NewEmbedder(cfg) returns nil embedder if disabled

- Update DestinationPlugin interface: add CanSemanticSearch() and SemanticRead()

- Update openbrain.go: CanSemanticSearch() true, SemanticRead via match_documents RPC

- Update sqlite.go: sqlite-vec integration for local semantic search

- Update postgres.go: pgvector <-> operator for semantic search

- Update TranslatedPayload: add Embedding []float32 optional field

- Wire cascade.go stage4SemanticRetrieval

### Acceptance Criteria

- Embedding client gracefully disabled when embedding.enabled = false

- Destinations without semantic support skip Stage 4

- Embedding timeout does not block other cascade stages

- sqlite-vec works for local semantic search (or clear fallback to structured with log message)

- go build ./... and go vet ./... pass

# Phase 6: Semantic Cache + Hybrid Merge (Stages 2+5)

## Duration: 4–5 days  |  Depends on: Phase 5

### Context

This phase completes the 6-stage retrieval cascade by implementing Stage 2 (Semantic Cache) and Stage 5 (Hybrid Merge). The semantic cache stores (embedding, result, watermark, scope_hash) tuples and returns hits when cosine similarity >= threshold. Hybrid merge deduplicates results from structured and semantic paths.

### Deliverables

- internal/cache/semantic.go — SemanticCache with cosine similarity lookup, scope-partitioned

- internal/cache/fingerprint.go — CosineSimilarity(a, b []float32) float32

- internal/query/hybrid.go — HybridMerge: dedup by payload_id, semantic first, trim to limit

- Wire cascade.go stage2SemanticCache and stage5HybridMerge

- Update /api/cache endpoint with semantic cache stats

### Acceptance Criteria

- Full 6-stage cascade operational end-to-end

- Semantic cache never shares entries across different policy scopes

- Stale entries (watermark mismatch) are not served

- Hybrid merge never returns duplicate payload_ids

- Similarity threshold configurable per source policy

- go build ./... and go vet ./... pass

# Phase 7: MCP Server + OpenAI Endpoint + Streaming

## Duration: 4–5 days  |  Depends on: Phase 6

### Context

This is the most Reddit-critical phase. Without the MCP server, there is no answer to "how do I connect Claude Desktop?" The MCP server exposes Nexus as native memory tools to Claude Desktop, Cursor, and any MCP-compatible client. This phase also adds the OpenAI-compatible write endpoint and SSE streaming reads.

⚠ The MCP server is the #1 requirement for the Reddit post. Without it, the project has no Claude Desktop story.

### Key Design Decision: One MCP, Not 1,000

Nexus was designed to eliminate per-AI-client server sprawl. The MCP server follows the same principle: one MCP server exposes one set of tools (nexus_write, nexus_search, nexus_status) that any MCP client can use. The source identity is determined by the API key, not by having separate MCP servers. One MCP server handles Claude Desktop, Cursor, and any future MCP client.

### Deliverables

- internal/mcp/server.go — MCPServer struct on configurable port (default 8082). Three tools: nexus_write, nexus_search, nexus_status. Calls internal pipeline directly (not HTTP round-trip).

- internal/mcp/tools.go — tool definitions with JSON schemas

- daemon.toml template updated: [daemon.mcp] enabled/port/source_name/api_key

- Wire MCPServer into daemon startup as goroutine

- cmd/bubblefish/main.go — add 'mcp' subcommand for standalone MCP server

- POST /v1/memories endpoint — OpenAI chat message format compatible write endpoint

- SSE streaming on GET /query/{dest} when Accept: text/event-stream header present

- MCP server auth via dedicated mcp_key in daemon.toml

### Claude Desktop Configuration

Document this prominently in the README:

// claude_desktop_config.json

{

"mcpServers": {

"memory": {

"command": "bubblefish",

"args": ["mcp"]

}

}

}

### Acceptance Criteria

- MCP server starts on configured port alongside HTTP daemon

- nexus_write persists memory through full pipeline

- nexus_search returns results through full 6-stage cascade

- POST /v1/memories accepts OpenAI format and writes successfully

- SSE streaming delivers rows progressively

- MCP server disabled by default, enabled by daemon.toml config

- MCP auth separate from source auth

- go build ./... and go vet ./... pass

# Phase 8: System Tray + Install + Start + Packaging

## Duration: 3–4 days  |  Depends on: Phase 7

### Context

This phase creates the one-command user experience that Reddit expects. bubblefish install scaffolds everything. bubblefish start launches everything. Pre-built binaries mean zero Go or GCC prerequisites for end users. The system tray provides persistent background operation on Windows.

### Deliverables

- bubblefish install command — idempotent wizard: init + edit prompt + build + doctor. Defaults to SQLite destination (zero cloud accounts needed).

- bubblefish start command — one-command launcher: daemon + MCP + web dashboard + system tray. All as goroutines with unified graceful shutdown.

- internal/tray/tray.go — System tray with green/yellow/red fish icon. Menu: Open Web Dashboard, Open TUI, View Logs, Restart, Doctor, Quit.

- Cross-platform binary builds: Windows amd64, Linux amd64, macOS amd64, macOS arm64

- GitHub Releases page with pre-built binaries (no Go required to use)

- Makefile targets: build, test, vet, dist, docker, clean

- Dockerfile — multi-stage build, distroless final image

- Quick start defaults to SQLite — Supabase presented as optional "Level Up" upgrade

### Quick Start Flow (What Users See)

# Download binary from GitHub Releases (no Go needed)

bubblefish install    # defaults to SQLite, zero cloud accounts

bubblefish start      # daemon + MCP + web dashboard running

# That's it. Add to Claude Desktop:

# Edit claude_desktop_config.json, add bubblefish mcp server

# Restart Claude Desktop. Done.

### Acceptance Criteria

- bubblefish install creates config with SQLite as default destination

- bubblefish start launches all components with unified shutdown

- System tray icon updates within 10 seconds of state change

- All four platform binaries build successfully

- Docker image builds and runs: docker run bubblefish-nexus doctor exits 0

- Install is idempotent — safe to run multiple times

- Headless Linux skips tray gracefully

# Phase 9: Testing + Hardening + Security Audit

## Duration: 4–5 days  |  Depends on: Phase 8

### Context

This phase addresses Categories 12 and 13 from the Reddit readiness audit. Reddit Go developers will inspect test coverage immediately. Reddit security engineers will audit auth flows. This phase adds maximum test coverage and fixes all identified security issues.

### Required Test Files

- internal/daemon/handlers_test.go — POST /inbound/{source} valid auth → 200, invalid auth → 401, oversized body → 413, GET /query/{dest} → 200 with filtered fields, GET /health → 200, GET /ready → 200 or 503, duplicate idempotency key → 200 with duplicate status

- internal/daemon/integration_test.go — Full end-to-end write path: POST → WAL → queue → SQLite → verify

- internal/daemon/concurrent_test.go — 100 concurrent reads and writes, no race conditions

- internal/daemon/hotreload_test.go — Config change triggers reload, invalid config rolls back

- internal/query/cascade_test.go — Each cascade stage tested independently and end-to-end

- internal/cache/exact_test.go — Cache hit, miss, invalidation, scope isolation

- internal/cache/semantic_test.go — Similarity threshold, watermark staleness, scope isolation

- internal/mcp/server_test.go — nexus_write, nexus_search, nexus_status tool calls

### Security Audit Fixes

- Idempotency check moves BEFORE rate limiting (avoid burning rate limit budget on duplicates)

- Web dashboard requires admin_token by default (prevent local network data leakage)

- MCP server auth enforced via dedicated mcp_key (not unauthenticated)

- Audit trail for admin token queries written to structured log file (not just stderr)

- No API keys logged in plain text at any log level

- No database credentials in logs or error responses

- All SQL queries use parameterized statements

- Payload size limit enforced before any processing

- Rate limiting enforced before auth processing (prevents auth enumeration under load)

- WAL files have restrictive file permissions (0600 on Linux/macOS)

- Retry-After header present on all 429 responses

### Load Test

1000 concurrent requests with unique idempotency keys. Zero data loss. Zero crashes. All requests either 200 or 429 with Retry-After.

### Crash Recovery Test

Send 20 payloads, kill -9 the process before queue drains, restart daemon, verify all 20 payloads recovered via WAL replay and delivered to destination.

### Acceptance Criteria

- go test ./... -race passes with zero failures

- go vet ./... and staticcheck ./... pass with zero warnings

- All handler tests pass

- Integration test passes end-to-end

- Load test: zero data loss at 1000 concurrent

- Crash recovery: zero data loss after kill -9

- All security checklist items resolved

- Web dashboard requires auth by default

- MCP server requires auth

# Phase 10: README + Demo + Reddit Readiness

## Duration: 2–3 days  |  Depends on: Phase 9

### Context

This phase transforms the README from a technical architecture document into a community-facing pitch. It addresses Categories 1–3, 14, and 15 from the Reddit readiness audit. The README must open with a benefit statement, not architecture. A demo GIF must be embedded at the top.

### README Structure (Top to Bottom)

- One-liner: "Give Claude, Perplexity, and any AI client a shared persistent memory — stored locally or in Supabase — with zero duplicate writes and crash-safe recovery."

- Demo GIF: Claude Desktop writes a memory → Nexus dashboard shows it arriving → Perplexity finds it semantically → Perplexity writes back → ChatGPT finds both

- "How Is This Different" comparison table (honest, factual, not defensive)

- Quick Start (3 commands: download, install, start)

- Claude Desktop configuration (3 lines of JSON)

- "How I Actually Use This" section with realistic workflow examples

- Architecture overview (brief, with diagram)

- Configuration reference

- "Level Up" section: Supabase for cloud persistence and semantic search

### Comparison Table

| Feature | Nexus | Claude Projects | Mem0 | Zep | MemGPT | Python Script |
| --- | --- | --- | --- | --- | --- | --- |
| Cross-client memory | Yes | Claude only | Yes | Yes | Yes | Manual |
| Runs locally | Yes | No | No | No | Yes | Yes |
| Crash-safe WAL | Yes | N/A | No | No | No | No |
| Idempotency | Yes | N/A | No | No | No | No |
| Circuit breaking | Yes | N/A | No | No | No | No |
| Zero cloud required | Yes (SQLite) | No | No | No | Partial | Yes |
| MCP native | Yes | Built-in | No | No | No | No |
| Single binary | Yes | N/A | No | No | No | No |

### "How I Actually Use This" Section

Show a realistic workflow, not raw API calls:

- I'm researching a topic in Claude Desktop. Claude saves key findings as memories via MCP.

- I switch to Perplexity for deeper web research. Perplexity finds Claude's memories semantically and builds on them.

- I ask ChatGPT for a different perspective. ChatGPT sees all prior memories and adds its own.

- All three AI clients share one memory backend. No duplicates. No data loss. I see everything in the Nexus web dashboard.

### GitHub Repository SEO

Repository description: "Crash-safe AI memory gateway. Give Claude, Perplexity, and any AI client shared persistent memory. Single binary. WAL-backed. MCP native."

Repository topics: ai-memory, mcp-server, claude, llm, memory, self-hosted, golang, supabase, vector-search, local-llm, ai-gateway, crash-safe, wal

### Demo GIF Recording

Record with asciinema or ScreenToGif. Show the full flow: Claude Desktop writes → Nexus dashboard updates → Perplexity retrieves semantically. Embed at the top of the README.

### Acceptance Criteria

- README opens with benefit statement, not architecture

- Demo GIF embedded at top of README

- Comparison table vs Mem0, Zep, MemGPT, Claude Projects present

- Quick start uses 3 commands with SQLite default

- Claude Desktop config documented with exact JSON

- "How I Actually Use This" section with realistic workflow

- GitHub topics optimized for search discoverability

- All cross-platform commands (PowerShell + Bash) present

- GCC not mentioned in any user-facing section

# Ship: Tag v2.0.0 + Release

## Duration: 1 day  |  Depends on: Phase 10

### Final Checklist

| Category | Item | Status |
| --- | --- | --- |
| Critical Fix | WAL DELIVERED bug fixed | ☐ |
| Critical Fix | go.mod Go version corrected (1.22) | ☐ |
| Critical Fix | Binaries removed from git tracking | ☐ |
| Critical Fix | .gitignore comprehensive and correct | ☐ |
| Critical Fix | .env verified not in GitHub | ☐ |
| Critical Fix | GCC removed from all user-facing docs | ☐ |
| Critical Fix | Cross-platform docs (PowerShell + Bash) | ☐ |
| Critical Fix | Quick start defaults to SQLite | ☐ |
| Critical Fix | Security audit items resolved | ☐ |
| Must Build | MCP server operational | ☐ |
| Must Build | bubblefish install wizard | ☐ |
| Must Build | bubblefish start launcher | ☐ |
| Must Build | Pre-built binaries on GitHub Releases | ☐ |
| Must Build | HTTP handler tests | ☐ |
| Must Build | Integration tests | ☐ |
| README | Opens with benefit statement | ☐ |
| README | Demo GIF at top | ☐ |
| README | Comparison table | ☐ |
| README | Realistic workflow section | ☐ |
| README | GitHub topics for SEO | ☐ |
| Recommended | brew install formula for macOS | ☐ |
| Recommended | winget package for Windows | ☐ |
| Recommended | sqlite-vec semantic search | ☐ |
| Recommended | Web dashboard requires auth | ☐ |

### Tag and Release Commands

#### PowerShell:

Set-Location D:\Bubblefish\Projects\Nexus

go build ./...

go vet ./...

$env:CGO_ENABLED="1"

go test ./... -race -count=1

git add -A

git commit -m "Release v2.0.0 — BubbleFish Nexus"

git tag v2.0.0

git push origin master --tags

# Build release assets

New-Item -ItemType Directory -Force -Path dist

$platforms = @(

@{GOOS="windows";GOARCH="amd64";Ext=".exe"},

@{GOOS="linux";GOARCH="amd64";Ext=""},

@{GOOS="darwin";GOARCH="amd64";Ext=""},

@{GOOS="darwin";GOARCH="arm64";Ext=""}

)

foreach ($p in $platforms) {

$env:GOOS=$p.GOOS; $env:GOARCH=$p.GOARCH

$out = "dist/bubblefish-v2.0.0-$($p.GOOS)-$($p.GOARCH)$($p.Ext)"

go build -ldflags "-X .../version.Version=2.0.0" -o $out .\cmd\bubblefish\

}

Remove-Item Env:\GOOS; Remove-Item Env:\GOARCH

Get-ChildItem dist\

#### Bash:

cd ~/Projects/bubblefish-nexus

go build ./...

go vet ./...

CGO_ENABLED=1 go test ./... -race -count=1

git add -A

git commit -m "Release v2.0.0 — BubbleFish Nexus"

git tag v2.0.0

git push origin master --tags

# Build release assets

mkdir -p dist

for pair in "windows/amd64/.exe" "linux/amd64/" "darwin/amd64/" "darwin/arm64/"; do

IFS="/" read -r os arch ext <<< "$pair"

GOOS=$os GOARCH=$arch go build -ldflags "-X .../version.Version=2.0.0" \

-o "dist/bubblefish-v2.0.0-${os}-${arch}${ext}" ./cmd/bubblefish/

done

ls -la dist/

# AI Tool Prompt Templates

Copy and paste these prompts when starting each phase with an AI coding assistant. Always attach the Comprehensive V2 Technical Specifications document as context.

## Phase 0 Prompt: WAL DELIVERED Fix + Scaffold

You are helping build BubbleFish Nexus v2 — a single-binary Go AI routing daemon.

Reference: BubbleFish Nexus V2 Technical Specification (attached).

TASK: Phase 0 — Fix WAL DELIVERED marking + V2 Scaffold

Problem: internal/queue/worker.go delivers payloads but never marks WAL entries DELIVERED.

On restart, all WAL entries re-enqueue.

Fix:

1. Add WALUpdater interface to queue package

2. Implement MarkDelivered(payloadID) in wal package (temp file + atomic rename)

3. Call MarkDelivered after successful Write() in worker

4. Call SetWALUpdater in daemon setup

5. WAL marking failure must not fail delivery

Also create v2 directories: identity, authz, policy, query, cache, projection, metrics, embedding, mcp, tray

Update version to 2.0.0-alpha.

Requirements:

- Existing tests must not break

- go build ./... and go vet ./... must pass

## Phase 7 Prompt: MCP Server + OpenAI Endpoint + Streaming

You are helping build BubbleFish Nexus v2 — a single-binary Go AI routing daemon.

Reference: BubbleFish Nexus V2 Technical Specification (attached).

TASK: Phase 7 — MCP Server + OpenAI Endpoint + Streaming

Files that already exist: all Phase 0-6 files

Implement:

- internal/mcp/server.go — MCP JSON-RPC server on port 8082

Tools: nexus_write, nexus_search, nexus_status

Calls internal pipeline directly (not HTTP)

Auth via dedicated mcp_key from daemon.toml

- internal/mcp/tools.go — tool definitions with JSON schemas

- POST /v1/memories — OpenAI chat format write endpoint

- SSE streaming on GET /query/{dest} with Accept: text/event-stream

- Wire MCP into daemon startup; add 'mcp' standalone subcommand

Requirements:

- MCP disabled by default, enabled by daemon.toml

- One MCP server handles all clients (no per-client MCP servers)

- OpenAI endpoint uses same auth and rate limiting as /inbound

- Streaming falls back to JSON if client doesn't send SSE header

- go build ./... and go vet ./... pass

Additional phase prompts follow the same pattern. Reference the V2 Technical Specification, list existing files, and specify exact deliverables. See the original V2 Build Guide prompts for Phases 1–6, 8–9.

# Appendix A: Cross-Platform Command Reference

Every command in this guide has both PowerShell (Windows) and Bash (Linux/macOS) equivalents. This appendix provides a quick reference for common operations.

| Operation | PowerShell | Bash |
| --- | --- | --- |
| Set working directory | Set-Location D:\Bubblefish\Projects\Nexus | cd ~/Projects/bubblefish-nexus |
| Create directories | New-Item -ItemType Directory -Force -Path @('dir1','dir2') | mkdir -p dir1 dir2 |
| Read file content | Get-Content file.txt | cat file.txt |
| String replace in file | (Get-Content f -Raw) -replace 'old','new' ¦ Set-Content f | sed -i 's/old/new/g' f |
| Load .env vars | Get-Content .env ¦ ForEach-Object { ... } | export $(cat .env ¦ xargs) |
| Check if file tracked | git ls-files ¦ Select-String 'pattern' | git ls-files ¦ grep 'pattern' |
| Build binary | go build -o bubblefish.exe .\cmd\bubblefish\ | go build -o bubblefish ./cmd/bubblefish/ |
| Run tests with race | $env:CGO_ENABLED='1'; go test ./... -race | CGO_ENABLED=1 go test ./... -race |
| HTTP POST test | Invoke-RestMethod -Method POST -Uri URL -Headers $h -Body $b | curl -X POST -H 'Auth: ...' -d '{}' URL |
| HTTP GET test | Invoke-RestMethod -Method GET -Uri URL -Headers $h | curl -H 'Auth: ...' URL |
| Kill process | Stop-Process -Id $pid -Force | kill -9 $pid |
| List directory | Get-ChildItem -Recurse | ls -la -R |

# Appendix B: Known Limitations (Reddit-Ready Responses)

These are items Reddit will raise that will not kill reception if documented honestly.

| Limitation | Honest Answer | Roadmap |
| --- | --- | --- |
| No RBAC | Nexus is designed for personal/small-team use. RBAC is an Enterprise tier feature. | Enterprise roadmap |
| In-memory cache lost on restart | Cache is a latency optimization, not a data store. TTL + watermarks ensure stale data is never served. bbolt persistence is a v3 option. | v3 |
| Write-path embedding is client responsibility | Keeps write latency low. AI clients already have content and can generate embeddings. Nexus routes, not generates. | Built-in ONNX inference is a v3 stretch goal |
| MCP auth is API key based | MCP server binds to localhost. API key prevents unauthorized local processes. OAuth would add complexity without security benefit for local deployment. | Document design decision |
| SQLite write serialization | Acceptable for personal use. Enterprise workloads use PostgreSQL or Supabase, both supported. | Documented tradeoff |
| No built-in TLS | Nexus binds to localhost. Remote access uses Cloudflare Tunnel for TLS. Deliberate separation of concerns. | Documented tradeoff |