🐟

BubbleFish Nexus

Build Plan for AI-Assisted Development

PowerShell-Ready  |  Phase-by-Phase  |  Copy-Paste Commands

| Author | Shawn Sammartano |
| --- | --- |
| Version | 1.0.0 |
| Classification | CONFIDENTIAL |

⚠️  READ BEFORE FEEDING TO AN AI TOOL  ⚠️

How to use this Build Plan with AI tools: 1. Feed ONE phase at a time. Do not paste the entire Build Plan into an AI tool in one session. 2. Always attach the Nexus Spec document and the Technical Spec (TECHNICAL_SPEC.md) as context. 3. At the start of each phase, tell the AI: "The following files already exist:" and list key files from previous phases. Do NOT paste all previous code. 4. Run all PowerShell commands exactly as written. They are copy-paste ready. 5. All acceptance criteria must pass before starting the next phase. Fix bugs in the current phase first. 6. Quality gates: go build ./... + go vet ./... + go test ./... must all pass at the end of each phase.

PHASE MAP

# Phase Map

| Phase | Name ¦ Duration ¦ Key Output |
| --- | --- |
| Phase 0 | Scaffold + Core Types ¦ 1 day ¦ Go module, config structs, UUID, JSON-path extraction |
| Phase 1 | Build Pipeline ¦ 2-3 days ¦ init, build, TOML validation, compiled JSON output |
| Phase 2 | WAL + Queue + SQLite ¦ 3-4 days ¦ WAL with rotation, queue + circuit breaker, SQLite dest, idempotency |
| Phase 3 | Daemon + HTTP + Transforms ¦ 4-5 days ¦ HTTP server, full write path, read path, auth, rate limit, graceful shutdown |
| Phase 4 | OpenBrain + Observability + Doctor ¦ 3-4 days ¦ OpenBrain/Supabase dest, PostgreSQL, Prometheus, doctor |
| Phase 5 | TUI + Web UI + Hot-Reload ¦ 3-4 days ¦ Bubble Tea TUI, web dashboard, atomic hot-reload |
| Phase 6 | Packaging + Deployment ¦ 2-3 days ¦ systemd, launchd, Docker, Helm, Makefile, README |
| Phase 7 | Testing + Hardening + Ship ¦ 3-4 days ¦ Integration tests, security review, load test, tag v1.0.0 |

Total Estimate 22–28 working days (5–7 weeks of focused development). Each phase must fully pass before the next begins.

PREREQUISITES

# Prerequisites — Install Before Phase 0

Run all of these in PowerShell before starting. These are one-time setup commands.

## Install Go

# Download and install Go 1.22+ # Visit https://go.dev/dl/ and download the Windows installer # After install, verify: go version # Expected output: go version go1.22.x windows/amd64

## Install Git

# Verify Git is installed git --version # If not installed, download from https://git-scm.com/download/win

## Install GCC (required for go test -race)

# Install via winget winget install -e --id MSYS2.MSYS2 # Then in MSYS2 terminal: # pacman -S mingw-w64-x86_64-gcc # Add to PATH: C:\msys64\mingw64\bin # Verify: gcc --version

## Create Project Directory

# Create the project root New-Item -ItemType Directory -Path $HOME\Projects\bubblefish-nexus -Force Set-Location $HOME\Projects\bubblefish-nexus Write-Host "Working directory: $(Get-Location)"

## Create .env File

# Create environment file — fill in your real values @' ADMIN_TOKEN=change-me-before-use CLAUDE_SOURCE_KEY=nexus-key-claude-001 PERPLEXITY_SOURCE_KEY=nexus-key-perplexity-001 SUPABASE_URL=https://your-project.supabase.co SUPABASE_SERVICE_ROLE_KEY=your-service-role-key-here '@ ¦ Out-File -FilePath .env -Encoding UTF8 Write-Host ".env file created. Fill in real values before running daemon."

PHASE 0: Scaffold + Core Types Duration: 1 day ¦ Depends on: Prerequisites complete

## Context

This phase creates the Go module, directory structure, and all shared type definitions. Nothing runs yet. The output is a compilable package with zero logic — just clean interfaces and structs that all subsequent phases build on.

## PowerShell: Scaffold

Set-Location $HOME\Projects\bubblefish-nexus # Initialize Go module go mod init github.com/shawnsammartano/bubblefish-nexus # Create directory tree New-Item -ItemType Directory -Force -Path @( 'cmd\bubblefish', 'internal\config', 'internal\wal', 'internal\queue', 'internal\idempotency', 'internal\destination', 'internal\daemon', 'internal\doctor', 'internal\version' ) Write-Host "Directory structure created."

## PowerShell: Install Core Dependencies

Set-Location $HOME\Projects\bubblefish-nexus # JSON path extraction (field mapping) go get github.com/tidwall/gjson@latest # TOML parsing go get github.com/BurntSushi/toml@latest # UUID generation go get github.com/google/uuid@latest # HTTP router go get github.com/go-chi/chi/v5@latest # Verify go mod tidy cat go.mod

## Deliverables for Phase 0

- internal/config/types.go — DaemonConfig, SourceConfig, DestinationConfig, TranslatedPayload, QueryRequest, ClassifiedError structs

- internal/config/errors.go — error type constants: AUTH_ERROR, SCHEMA_ERROR, PERMANENT, TRANSIENT

- internal/version/version.go — version constant: const Version = "1.0.0"

- cmd/bubblefish/main.go — empty main() with subcommand stubs (init, build, daemon, doctor)

## Phase 0 Acceptance Criteria

- go build ./... passes with zero errors

- go vet ./... passes with zero warnings

- All structs defined: DaemonConfig, SourceConfig, DestinationConfig, TranslatedPayload

- Error type constants defined and exported

PHASE 1: Build Pipeline Duration: 2-3 days ¦ Depends on: Phase 0

## Context

This phase implements the bubblefish init and bubblefish build subcommands. init scaffolds the user config directory with starter TOML templates. build reads all TOMLs, validates them against destination schemas, and writes pre-compiled JSON configs that the daemon loads at startup. SCHEMA_ERROR failures happen here, not at runtime.

## PowerShell: Create Config Templates Directory

Set-Location $HOME\Projects\bubblefish-nexus # Create templates directory New-Item -ItemType Directory -Force -Path 'internal\config\templates' # Install embed support (stdlib, no extra dep needed) # Create embed file placeholder New-Item -ItemType File -Force -Path 'internal\config\embed.go' Write-Host "Templates directory ready."

## Deliverables for Phase 1

- internal/config/templates/ — 5 source TOML templates: claude.toml, perplexity.toml, chatgpt.toml, ollama.toml, lmstudio.toml

- internal/config/templates/ — 2 destination TOML templates: openbrain.toml, sqlite.toml, daemon.toml

- internal/config/embed.go — go:embed directive for templates

- internal/config/build.go — build pipeline: reads sources/, reads destinations/, validates field mappings against destination schema, writes compiled/sources.json and compiled/destinations.json

- internal/config/validate.go — validates all required fields, checks for duplicate API keys, checks schema version

- cmd/bubblefish/main.go — wires init and build subcommands

## PowerShell: Test Build Command

Set-Location $HOME\Projects\bubblefish-nexus # Build the binary go build -o bubblefish.exe .\cmd\bubblefish\ # Scaffold user config .\bubblefish.exe init # Inspect what was created Get-ChildItem $HOME\.bubblefish -Recurse # Run build pipeline .\bubblefish.exe build # Inspect compiled output Get-Content $HOME\.bubblefish\compiled\sources.json ¦ ConvertFrom-Json ¦ ConvertTo-Json -Depth 5

## Phase 1 Acceptance Criteria

- bubblefish init creates ~/.bubblefish/ with all template files

- bubblefish build passes with valid TOMLs and writes compiled JSON

- bubblefish build fails with SCHEMA_ERROR when a mapping field is not in the destination schema

- bubblefish build fails when duplicate API keys are detected across sources

- go build ./... and go vet ./... pass

PHASE 2: WAL + Queue + SQLite + Idempotency Duration: 3-4 days ¦ Depends on: Phase 1

## Context

This phase builds the three core reliability systems: the Write-Ahead Log, the concurrency queue with circuit breaker, and the idempotency store. SQLite is the first working destination plugin. Nothing is wired to HTTP yet — these are pure Go packages with their own tests.

## PowerShell: Install Dependencies

Set-Location $HOME\Projects\bubblefish-nexus # Pure-Go SQLite driver (no CGO required) go get modernc.org/sqlite@latest go mod tidy Write-Host "Dependencies installed."

## Deliverables for Phase 2

- internal/wal/wal.go — WAL struct, Append(), Replay(), ReplayAll(), Close(). append-only JSONL, fsync on write

- internal/wal/rotation.go — Rotate(), ArchivedSegments(). Size-based auto-rotation. Collision-safe filenames: wal-{timestamp}-{seq}.jsonl

- internal/wal/replay.go — schema version migration registry. RegisterMigrator(). Unknown versions: skip + log

- internal/queue/queue.go — Queue interface: Enqueue(), StartWorkers(), Stats(), Drain()

- internal/queue/worker.go — worker goroutine: dequeues, checks circuit breaker, calls destination Write(), classifies errors, retries TRANSIENT with exponential backoff

- internal/queue/circuit.go — CircuitBreaker: Closed/Open/HalfOpen states. Trip(), AllowRequest(), RecordSuccess()

- internal/idempotency/store.go — in-memory map with TTL expiration goroutine. Exists(), Store()

- internal/destination/plugin.go — DestinationPlugin interface: Write(), Read(), Ping(), Close()

- internal/destination/sqlite.go — SQLite destination plugin implementing DestinationPlugin

## PowerShell: Run Phase 2 Tests

Set-Location $HOME\Projects\bubblefish-nexus # Run all tests with race detector $env:CGO_ENABLED = '1' go test ./internal/wal/... -v -race go test ./internal/queue/... -v -race go test ./internal/idempotency/... -v -race go test ./internal/destination/... -v -race # If race detector fails, ensure GCC is on PATH gcc --version

## Key Tests to Write for Phase 2

- WAL: write 5 entries, crash-simulate (close without fsync), reopen and replay → all 5 entries present

- WAL: write until rotation triggers → new segment created, old segment archived

- WAL: write entry with schema_version=1, register migrator for 1→2, replay → migrated entry returned

- Queue: enqueue 10 items, start workers → all 10 delivered to SQLite

- Queue: fill queue to load_shed_threshold+1 → 11th enqueue returns ErrLoadShed

- Circuit breaker: 5 TRANSIENT failures → circuit opens. AllowRequest() returns false

- Circuit breaker: after recovery_interval → enters HalfOpen. Success → Closed

- Idempotency: Store key, Exists within TTL → true. After TTL → false

- SQLite: Write 3 payloads, Read with limit=2 → 2 most recent returned

## Phase 2 Acceptance Criteria

- WAL: crash recovery test passes — all WAL-written entries recoverable after simulated crash

- WAL: auto-rotation triggers at configured size. No filename collisions

- Queue: load shedding returns ErrLoadShed at threshold. No crash

- Circuit breaker: opens at threshold, half-opens after interval, closes on success

- Idempotency: duplicate key within TTL returns true. After TTL returns false

- SQLite: Write and Read work. Parameterized queries only (no string concatenation)

- go test ./... -race passes with zero failures

PHASE 3: Daemon + HTTP + Transforms + Auth + Graceful Shutdown Duration: 4-5 days ¦ Depends on: Phase 2

## Context

This phase wires everything together into a running HTTP daemon. The full write path (mapping → transform → idempotency → WAL → queue → SQLite) and read path (query → SQLite → response filter → JSON) are both live. Auth, rate limiting, and graceful shutdown are implemented. This is the first phase where bubblefish daemon works end-to-end.

## PowerShell: Build and Start Daemon

Set-Location $HOME\Projects\bubblefish-nexus # Build binary go build -o bubblefish.exe .\cmd\bubblefish\ # Run build pipeline first .\bubblefish.exe build # Load env vars from .env file Get-Content .env ¦ ForEach-Object { if ($_ -match '^([^#][^=]*)=(.*)$') { [System.Environment]::SetEnvironmentVariable($Matches[1].Trim(), $Matches[2].Trim(), 'Process') } } # Start daemon .\bubblefish.exe daemon

## PowerShell: Test the Write Path

# In a second PowerShell window # Test POST to Claude endpoint $headers = @{ "Authorization" = "Bearer nexus-key-claude-001" "Content-Type" = "application/json" } $body = '{"message":{"content":"Testing BubbleFish Nexus write path.","role":"user"},"model":"claude-opus-4-5"}' Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $headers -Body $body # Expected: { payload_id: "...", status: "accepted" }

## PowerShell: Test Idempotency

$headers = @{ "Authorization" = "Bearer nexus-key-claude-001" "Content-Type" = "application/json" "X-Idempotency-Key" = "test-dedup-001" } $body = '{"message":{"content":"Idempotency test payload.","role":"user"},"model":"claude-opus-4-5"}' # Send twice Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $headers -Body $body Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $headers -Body $body # Query and count rows $qHeaders = @{ "Authorization" = "Bearer nexus-key-claude-001" } $result = Invoke-RestMethod -Method GET -Uri "http://localhost:8080/query/sqlite?limit=100" -Headers $qHeaders $count = ($result ¦ Where-Object { $_.idempotency_key -eq "test-dedup-001" }).Count if ($count -ne 1) { throw "IDEMPOTENCY FAILED: expected 1 row, got $count" } Write-Host "PASS: Idempotency verified. Exactly 1 row written."

## PowerShell: Test Auth Rejection

try { $badHeaders = @{ "Authorization" = "Bearer wrong-key"; "Content-Type" = "application/json" } Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $badHeaders -Body '{}' throw "Should have received 401" } catch { if ($_.Exception.Response.StatusCode -eq 401) { Write-Host "PASS: 401 returned for invalid API key." } else { throw "FAIL: Expected 401, got: $_" } }

## PowerShell: Test Graceful Shutdown

# Send 10 payloads, then SIGTERM, verify all 10 in DB $headers = @{ "Authorization" = "Bearer nexus-key-claude-001"; "Content-Type" = "application/json" } 1..10 ¦ ForEach-Object { $body = "{`"message`":{`"content`":`"Shutdown test payload $_`",`"role`":`"user`"},`"model`":`"claude-opus-4-5`"}" Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $headers -Body $body ¦ Out-Null } # Send SIGTERM to daemon process # (In the daemon window, press Ctrl+C) # After shutdown, query and count $result = Invoke-RestMethod -Method GET -Uri "http://localhost:8080/query/sqlite?limit=100" -Headers $headers Write-Host "Rows in DB: $($result.Count)" # Expected: 10 (or cumulative if prior tests ran)

## Deliverables for Phase 3

- internal/daemon/daemon.go — Daemon struct, NewDaemon(), Run(). Router built ONCE in Run(), stored on struct.

- internal/daemon/handlers.go — POST /inbound/{source}, GET /query/{dest}, GET /api/status, GET /health, GET /ready

- internal/daemon/auth.go — API key validation. Key-to-source binding. Admin token handling.

- internal/daemon/ratelimit.go — per-source token bucket. Global fallback. 429 + Retry-After.

- internal/daemon/transform.go — trim, concat, coalesce, simple conditional transforms from TOML [transform] block

- internal/daemon/presenter.go — response filter: reads [response_filter] from source config, strips fields not in include_fields

- internal/daemon/shutdown.go — SIGTERM handler. Drain queue. fsync WAL. Close connections. Exit.

## Phase 3 Acceptance Criteria

- POST /inbound/claude with valid key → 200 + payload_id

- Payload appears in SQLite after write

- POST with invalid key → 401

- POST with oversized body → 413

- POST when queue full → 429 with Retry-After header

- Duplicate idempotency key → 200, no second row written

- GET /query/sqlite → filtered results (only include_fields present)

- GET /api/status → valid JSON with source and destination stats

- Ctrl+C triggers graceful drain. All queued items written before exit

- Rate limiting: 429 after per-source limit exceeded

- go test ./... -race passes

PHASE 4: OpenBrain/Supabase + PostgreSQL + Prometheus + Doctor Duration: 3-4 days ¦ Depends on: Phase 3

## Context

This phase adds the OpenBrain/Supabase destination (the primary production target), a basic PostgreSQL destination, the Prometheus metrics endpoint, and the bubblefish doctor health check command. After this phase, Nexus can talk to a real OpenBrain deployment.

## PowerShell: Install Dependencies

Set-Location $HOME\Projects\bubblefish-nexus # PostgreSQL driver go get github.com/jackc/pgx/v5@latest # Prometheus client go get github.com/prometheus/client_golang@latest go mod tidy

## Deliverables for Phase 4

- internal/destination/openbrain.go — Supabase REST API. POST to /rest/v1/{table}. GET with query params. apikey + Authorization headers. Connection timeout and retry.

- internal/destination/postgres.go — pgx v5. Connection pool. SSL required (sslmode=require). Parameterized INSERT and SELECT. configurable timeout.

- internal/daemon/metrics.go — Prometheus counters and histograms: queue_depth, payload_processing_latency_seconds, errors_total, throughput_per_source.

- internal/doctor/doctor.go — checks: each destination Ping(), WAL path writable, config valid, port available, disk space > 500MB, no duplicate API keys. Non-zero exit on failure.

- GET /metrics endpoint registered in daemon router

## PowerShell: Test OpenBrain Connection

# Load env vars Get-Content .env ¦ ForEach-Object { if ($_ -match '^([^#][^=]*)=(.*)$') { [System.Environment]::SetEnvironmentVariable($Matches[1].Trim(), $Matches[2].Trim(), 'Process') } } # Run doctor — should show all green .\bubblefish.exe doctor # Expected output: # [OK] WAL path writable # [OK] SQLite destination reachable # [OK] OpenBrain destination reachable # [OK] Port 8080 available # [OK] Disk space sufficient (XXX GB free) # [OK] No duplicate API keys # All checks passed.

## PowerShell: Test Prometheus Metrics

# Start daemon first, then: Invoke-RestMethod -Method GET -Uri http://localhost:8080/metrics # Expected: Prometheus text format output including: # bubblefish_queue_depth # bubblefish_payload_processing_latency_seconds # bubblefish_errors_total # bubblefish_throughput_per_source

## Phase 4 Acceptance Criteria

- POST to Claude source with openbrain destination → payload appears in Supabase table

- GET /query/openbrain returns filtered results from Supabase

- PostgreSQL destination: INSERT and SELECT with SSL required

- GET /metrics returns Prometheus text format with all defined metrics

- bubblefish doctor exits 0 when all checks pass

- bubblefish doctor exits non-zero and reports specific failure when Supabase URL is wrong

- go test ./... -race passes

PHASE 5: TUI + Web UI + Atomic Hot-Reload Duration: 3-4 days ¦ Depends on: Phase 4

## Context

This phase adds the terminal dashboard (Bubble Tea), the browser dashboard (read-only HTML/JS), and atomic hot-reload for config changes. These are convenience and observability features — the daemon is fully functional without them.

## PowerShell: Install Dependencies

Set-Location $HOME\Projects\bubblefish-nexus # Bubble Tea TUI framework go get github.com/charmbracelet/bubbletea@latest go get github.com/charmbracelet/lipgloss@latest # File system watcher for hot-reload go get github.com/fsnotify/fsnotify@latest go mod tidy

## Deliverables for Phase 5

- internal/tui/model.go — Bubble Tea model. Displays: queue depth, processing count, completed count, per-source error feed, circuit breaker states. Color-coded by source.

- internal/web/server.go — serves static HTML/JS dashboard on configurable port. Polls GET /api/status every 5s. Auto-refresh.

- internal/daemon/hotreload.go — fsnotify watcher on ~/.bubblefish/sources/ and destinations/. On change: run build pipeline in background, validate, stage new config, atomic swap via sync/atomic pointer, rollback on failure. Log WARN if rollback occurs.

- cmd/bubblefish/main.go — add ui and web subcommands

## Phase 5 Acceptance Criteria

- bubblefish ui launches Bubble Tea TUI showing live queue stats

- bubblefish web launches web dashboard accessible at configured port

- Modify a source TOML while daemon is running → hot-reload triggers → new config active without restart

- Modify a source TOML with invalid config → hot-reload fails → old config remains active → WARN logged

- go test ./... -race passes

PHASE 6: Packaging + Deployment Duration: 2-3 days ¦ Depends on: Phase 5

## Context

This phase packages Nexus for real deployment: systemd unit for Linux, launchd plist for macOS, Docker image, basic Kubernetes Helm chart, and a polished Makefile. The README should make it possible for someone with Go installed to run Nexus in under 10 minutes.

## PowerShell: Build Cross-Platform Binaries

Set-Location $HOME\Projects\bubblefish-nexus # Build for Windows (current machine) go build -ldflags "-X github.com/shawnsammartano/bubblefish-nexus/internal/version.Version=1.0.0" -o dist\bubblefish-windows-amd64.exe .\cmd\bubblefish\ # Build for Linux $env:GOOS = "linux"; $env:GOARCH = "amd64" go build -ldflags "-X github.com/shawnsammartano/bubblefish-nexus/internal/version.Version=1.0.0" -o dist\bubblefish-linux-amd64 .\cmd\bubblefish\ # Build for macOS $env:GOOS = "darwin"; $env:GOARCH = "amd64" go build -ldflags "-X github.com/shawnsammartano/bubblefish-nexus/internal/version.Version=1.0.0" -o dist\bubblefish-darwin-amd64 .\cmd\bubblefish\ # Reset env Remove-Item Env:\GOOS; Remove-Item Env:\GOARCH Get-ChildItem dist\

## Deliverables for Phase 6

- Makefile — targets: build, test, vet, dist, docker, clean

- Dockerfile — multi-stage build. Final image: gcr.io/distroless/static. Non-root user. Exposes port 8080.

- deploy/systemd/bubblefish.service — systemd unit file for Linux

- deploy/launchd/com.shawnsammartano.bubblefish.plist — launchd plist for macOS

- deploy/helm/ — basic Helm chart: Deployment, Service, ConfigMap, Secret

- README.md — Quick start in under 10 minutes, architecture diagram, configuration reference

- PERFORMANCE.md — documented baseline numbers from load test

## Phase 6 Acceptance Criteria

- All three platform binaries build successfully

- Docker image builds and runs: docker run bubblefish-nexus doctor exits 0

- systemd unit file is syntactically valid (systemd-analyze verify)

- Helm chart renders without errors: helm template bubblefish ./deploy/helm

- README quick-start instructions verified end-to-end

PHASE 7: Testing + Hardening + Ship Duration: 3-4 days ¦ Depends on: Phase 6

## Context

This is the final phase before tagging v1.0.0. No new features. Full integration test suite, security review checklist, load test to validate guarantees, and final release.

## PowerShell: Full Test Suite

Set-Location $HOME\Projects\bubblefish-nexus # All tests with race detector $env:CGO_ENABLED = "1" go test ./... -v -race -count=1 # Static analysis go vet ./... # Install staticcheck if not present go install honnef.co/go/tools/cmd/staticcheck@latest staticcheck ./... # Ensure no TODO comments remain in non-test code Select-String -Path .\**\*.go -Pattern "TODO" -Recurse ¦ Where-Object { $_.Filename -notmatch "_test.go" }

## PowerShell: Load Test — Zero Data Loss at 1000 Concurrent

# Start daemon first, then run load test $headers = @{ "Authorization" = "Bearer nexus-key-claude-001"; "Content-Type" = "application/json" } # Send 1000 requests with unique idempotency keys $jobs = 1..1000 ¦ ForEach-Object { $i = $_ Start-Job -ScriptBlock { $h = @{ "Authorization" = "Bearer nexus-key-claude-001"; "Content-Type" = "application/json"; "X-Idempotency-Key" = "load-test-$using:i" } $b = "{`"message`":{`"content`":`"Load test payload $using:i`",`"role`":`"user`"},`"model`":`"claude-opus-4-5`"}" try { Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $h -Body $b ¦ Out-Null } catch { Write-Host "FAIL on $using:i: $_" } } } $jobs ¦ Wait-Job ¦ Out-Null $jobs ¦ Remove-Job # Wait for queue to drain Start-Sleep -Seconds 10 # Count rows in DB $result = Invoke-RestMethod -Method GET -Uri "http://localhost:8080/query/sqlite?limit=1100" -Headers $headers Write-Host "Rows written: $($result.Count)" # Expected: 1000 (all unique idempotency keys = all written)

## PowerShell: Crash Recovery Test

# 1. Start daemon # 2. Send 20 payloads # 3. Kill daemon process before queue fully drains # Get daemon PID $pid = (Get-Process bubblefish -ErrorAction SilentlyContinue).Id Write-Host "Daemon PID: $pid" # Send 20 payloads $headers = @{ "Authorization" = "Bearer nexus-key-claude-001"; "Content-Type" = "application/json" } 1..20 ¦ ForEach-Object { $body = "{`"message`":{`"content`":`"Crash test payload $_`",`"role`":`"user`"},`"model`":`"claude-opus-4-5`"}" Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $headers -Body $body ¦ Out-Null } # Kill immediately Stop-Process -Id $pid -Force Write-Host "Daemon killed." # Restart daemon .\bubblefish.exe daemon & Start-Sleep -Seconds 3 # Count rows $result = Invoke-RestMethod -Method GET -Uri "http://localhost:8080/query/sqlite?limit=100" -Headers $headers Write-Host "Rows after recovery: $($result.Count)" # Expected: 20 (WAL replay recovered all payloads)

## Security Review Checklist

- No API keys logged in plain text at any log level

- No database credentials in logs or error responses

- All SQL queries use parameterized statements — no string concatenation

- Payload size limit enforced before any processing (prevents memory exhaustion)

- Admin token stored in env var, never in TOML config files

- Admin query bypass of response filter is logged as WARN

- Rate limiting enforced before any auth processing (prevents auth enumeration under load)

- WAL files have restrictive file permissions (0600 on Linux/macOS)

- No sensitive data in /api/status or /metrics endpoints

- Retry-After header present on all 429 responses

## PowerShell: Tag and Release

Set-Location $HOME\Projects\bubblefish-nexus # Final checks go test ./... -race go vet ./... staticcheck ./... # Tag release git add -A git commit -m "Release v1.0.0 — BubbleFish Nexus" git tag v1.0.0 git push origin main --tags # Build release assets New-Item -ItemType Directory -Force -Path dist $env:GOOS = "windows"; $env:GOARCH = "amd64" go build -ldflags "-X .../version.Version=1.0.0" -o dist\bubblefish-v1.0.0-windows-amd64.exe .\cmd\bubblefish\ $env:GOOS = "linux"; $env:GOARCH = "amd64" go build -ldflags "-X .../version.Version=1.0.0" -o dist\bubblefish-v1.0.0-linux-amd64 .\cmd\bubblefish\ $env:GOOS = "darwin"; $env:GOARCH = "amd64" go build -ldflags "-X .../version.Version=1.0.0" -o dist\bubblefish-v1.0.0-darwin-amd64 .\cmd\bubblefish\ Remove-Item Env:\GOOS; Remove-Item Env:\GOARCH Write-Host "Release assets built in dist\'" Get-ChildItem dist\

## Phase 7 Final Acceptance Criteria

- go test ./... -race passes with zero failures

- go vet ./... and staticcheck ./... pass with zero warnings

- Load test: zero data loss at 1000 concurrent requests

- Crash recovery test: zero data loss after kill -9, confirmed by WAL replay

- bubblefish doctor catches: unreachable destination, unwritable WAL, port conflict, missing API key, duplicate API key

- Security checklist: all items checked

- Performance baseline documented in PERFORMANCE.md

- v1.0.0 tagged and pushed

- Release assets built for Windows, Linux, macOS

AI TOOL PROMPT TEMPLATES

# AI Tool Prompt Templates

Copy and paste these prompts when starting each phase with an AI coding assistant.

## Phase 0 Prompt

You are helping build BubbleFish Nexus — a single-binary Go AI routing daemon. Reference: BubbleFish Nexus Spec document (attached). TASK: Phase 0 — Scaffold + Core Types Create the following files: - go.mod with module github.com/shawnsammartano/bubblefish-nexus - internal/config/types.go — DaemonConfig, SourceConfig, DestinationConfig, TranslatedPayload, QueryRequest, ClassifiedError structs (full field definitions) - internal/config/errors.go — error class constants: AUTH_ERROR, SCHEMA_ERROR, PERMANENT, TRANSIENT - internal/version/version.go — const Version = "1.0.0" - cmd/bubblefish/main.go — main() with stub subcommands: init, build, daemon, doctor Requirements: - Go 1.22+ - No logic yet — only type definitions and stubs - All exported types must have godoc comments - go build ./... must pass

## Phase 1 Prompt

You are helping build BubbleFish Nexus — a single-binary Go AI routing daemon. Reference: BubbleFish Nexus Spec document (attached). TASK: Phase 1 — Build Pipeline Files that already exist (DO NOT recreate): - go.mod, internal/config/types.go, internal/config/errors.go, internal/version/version.go, cmd/bubblefish/main.go Implement: - internal/config/templates/ — TOML templates for: claude, perplexity, daemon, openbrain, sqlite - internal/config/embed.go — go:embed for templates - internal/config/build.go — build pipeline: reads sources/ and destinations/, validates field mappings, checks for duplicate API keys, writes compiled/sources.json and compiled/destinations.json - internal/config/validate.go — validation logic - Wire init and build subcommands in main.go Key rules: - bubblefish build must fail with a SCHEMA_ERROR if a mapping field is not in destination schema - bubblefish build must fail if duplicate API keys exist across sources - compiled JSON must be loadable by the daemon at startup without re-reading raw TOMLs

## Phase 3 Prompt

You are helping build BubbleFish Nexus — a single-binary Go AI routing daemon. Reference: BubbleFish Nexus Spec document (attached). TASK: Phase 3 — Daemon + HTTP + Transforms + Auth + Graceful Shutdown Files that already exist: - All Phase 0-2 files: config types, WAL, queue, circuit breaker, idempotency store, SQLite destination plugin Implement the HTTP daemon with these EXACT behaviors: 1. Router is built ONCE in Run() and stored on the Daemon struct. NEVER rebuild the router on each request. 2. POST /inbound/{source}: auth → size check → rate limit → idempotency check → field mapping (gjson) → transform → WAL append (fsync) → enqueue → 200 3. GET /query/{dest}: auth → Read() → response filter → 200 4. GET /api/status, GET /health, GET /ready 5. SIGTERM: stop accepting → drain queue → fsync WAL → close → exit Error handling: - Invalid API key → 401 immediately, no WAL write - Oversized payload → 413 - Queue full → 429 + Retry-After header - Duplicate idempotency key → 200 (no write) - Admin token query → no response filter applied, WARN logged