BUBBLEFISH

Complete Product Guide

Community Edition & Enterprise Edition

Architecture, Features, Build Plans, and Dependency Audit

Version 2.0  |  March 2026  |  CONFIDENTIAL

Created by Shawn Sammartano

Confidential – No Redistribution.

This document contains confidential and proprietary information about the BubbleFish project owned by Shawn Sammartano. It is provided solely for review by the intended recipient. You may not copy, share, or redistribute this document, in whole or in part, without prior written permission from Shawn Sammartano.

# How to Use This Document

This build plan is designed for AI-assisted development. Each phase is a self-contained unit you can hand to an AI coding tool (Claude Code, Cursor, etc.) as a single prompt. Every shell command is written for Windows 11 PowerShell. Copy and paste directly into your terminal.

Each phase includes:

- CONTEXT: What exists from previous phases (paste this to orient the AI)

- DELIVERABLES: Exact files to create or modify

- POWERSHELL VERIFICATION: Commands to verify the phase is complete

- ACCEPTANCE CRITERIA: Checkboxes to confirm completion

- DO NOT: Guardrails to prevent scope creep

Start from scratch.

Your old Phase 1 code (the Node.js prototype and the early Go skeleton) is obsolete. The v2 architecture is different enough that retrofitting would take longer than rebuilding. Clean repo, clean start.

One phase per AI session.

Do not try to build multiple phases in one session. Each phase is scoped to fit within a single extended AI conversation with room for debugging.

## Prerequisites: Windows 11 Environment Setup

Run these commands once before starting Phase 0 to ensure your development environment is ready.

PowerShell # Install Go (if not already installed) winget install GoLang.Go # Verify Go installation go version # Install Git (if not already installed) winget install Git.Git # Verify Git git version # Set Go environment variables (add to PowerShell profile if needed) $env:GOPATH = "$env:USERPROFILE\go" $env:PATH += ";$env:GOPATH\bin" # Install staticcheck for linting (used in Phase 7) go install honnef.co/go/tools/cmd/staticcheck@latest # Create your workspace directory mkdir ~\Projects\bubblefish cd ~\Projects\bubblefish

# Phase Map Summary

| Phase | Name | Duration | Key Output |
| --- | --- | --- | --- |
| 0 | Scaffold + Core Types | 1 day | Go module, config structs, UUID, JSON path |
| 1 | Build Pipeline | 2-3 days | init, build, TOML validation, compiled JSON |
| 2 | WAL + Queue + SQLite | 3-4 days | WAL with rotation, queue with circuit breaker, SQLite, idempotency |
| 3 | Daemon + HTTP + Transforms | 4-5 days | HTTP server, write/read paths, auth, rate limit, transforms, shutdown |
| 4 | Remaining Dests + Observability | 3-4 days | OpenBrain, ChromaDB, Postgres, Prometheus, doctor |
| 5 | TUI + Web UI + Hot-Reload | 3-4 days | Bubble Tea TUI, Web UI, atomic hot-reload, agentic chaining |
| 6 | Deployment + Packaging | 2-3 days | systemd, launchd, Helm, Docker, Makefile, README |
| 7 | Testing + Hardening + Ship | 3-4 days | Integration tests, security review, load test, tag v1.0.0 |

Total: ~22-28 working days (5-7 weeks of focused development)

# Phase 0: Scaffold + Core Types

Duration: 1 day  |  Depends on: Nothing

## Context

Starting from an empty repository. No code exists yet.

## PowerShell: Initialize Repository

PowerShell # Create project directory and initialize cd ~\Projects mkdir bubblefish cd bubblefish # Initialize Git repo git init # Initialize Go module go mod init github.com/shawnsammartano-hub/BubbleFish # Install initial dependencies go get github.com/BurntSushi/toml@v1.3.2 go get github.com/spf13/cobra@v1.8.0 go mod tidy # Create directory structure mkdir -p cmd\bubblefish mkdir -p internal\config mkdir -p internal\util mkdir -p configs\sources mkdir -p configs\destinations # Verify structure Get-ChildItem -Recurse -Directory ¦ Select-Object FullName

## Deliverables

- cmd/bubblefish/main.go — Cobra CLI with subcommands stubbed (init, build, daemon, doctor, ui, web, version). Only version needs to work. Others print "Not yet implemented."

- internal/config/types.go — TranslatedPayload, QueryRequest, ErrorClass enum, ClassifiedError. CurrentSchemaVersion = "1.0.0".

- internal/config/daemon.go, source.go, destination.go, compiled.go — All config structs with TOML tags per Technical Spec Section 5.

- internal/util/uuid.go — UUIDv4 via crypto/rand. Format: 8-4-4-4-12 hex with version 4 bits.

- internal/util/jsonpath.go — ExtractPath(jsonBytes, dotPath) supporting dot-notation: "message.content", "metadata.user.id", "items.0.text". No wildcards.

- configs/ — Example daemon.toml, sources/claude.toml, destinations/sqlite.toml with documentation comments.

- go.mod with only BurntSushi/toml and spf13/cobra.

- LICENSE (Apache 2.0 full text) and README.md placeholder.

## PowerShell: Verify Phase 0

PowerShell cd ~\Projects\bubblefish # Build must succeed with zero errors go build ./... # Vet must pass go vet ./... # Version command must work .\bubblefish.exe version # Expected output: bubblefish v1.0.0-dev # Run unit tests go test ./internal/util/... -v # Expected: uuid generates valid v4 format, jsonpath extracts nested values # Verify config structs parse TOML go test ./internal/config/... -v # go mod tidy

## Acceptance Criteria

- ☐ go build ./... succeeds with zero errors

- ☐ go vet ./... passes

- ☐ .\bubblefish.exe version prints "bubblefish v1.0.0-dev"

- ☐ Unit test: GenerateUUID() produces valid v4 UUID format, no duplicates in 10k calls

- ☐ Unit test: ExtractPath correctly extracts nested values from sample JSON

- ☐ All config structs parse from example TOML files without error

- ☐ go mod tidy produces no errors and go.sum exists

## Do Not

- Do not implement any CLI commands beyond version

- Do not add any dependencies beyond cobra and toml

- Do not create destination plugin code, WAL, queue, or HTTP code

# Phase 1: Build Pipeline

Duration: 2-3 days  |  Depends on: Phase 0

## Context

Phase 0 is complete. You have: Go module, CLI skeleton (cobra), all config structs (DaemonConfig, SourceConfig, DestinationConfig, CompiledConfig), util/uuid.go, util/jsonpath.go, example TOML configs, and the version subcommand working.

## PowerShell: Create Build Pipeline Files

PowerShell cd ~\Projects\bubblefish # Create build pipeline directories mkdir -p internal\build # Files to create: # internal/build/compiler.go - Build() function # internal/build/validator.go - ValidateSource(), ValidateTransforms() # Create all 5 source templates # configs/sources/claude.toml # configs/sources/chatgpt.toml # configs/sources/perplexity.toml # configs/sources/ollama.toml # configs/sources/lmstudio.toml # Create all 4 destination templates # configs/destinations/sqlite.toml # configs/destinations/openbrain.toml # configs/destinations/chromadb.toml # configs/destinations/postgres.toml

## Deliverables

- internal/build/compiler.go — Build(configDir) reads daemon.toml + all sources/*.toml + destinations/*.toml, validates mappings against destinations, validates transform syntax, checks ChromaDB vector requirement, checks Postgres SSL, resolves ${VAR_NAME} env vars, writes compiled JSON.

- internal/build/validator.go — ValidateSource(src, dest) and ValidateTransforms(rules) returning []error.

- bubblefish init command — Creates ~/.bubblefish/ structure, copies templates, generates random API token and per-source keys.

- bubblefish build command — Calls Build(), prints detailed errors on failure, summary on success.

- All 5 source templates and 4 destination templates with full documentation comments.

## PowerShell: Verify Phase 1

PowerShell cd ~\Projects\bubblefish go build ./... # Test init command .\bubblefish.exe init # Expected: Creates ~/.bubblefish/ with sources/, destinations/, daemon.toml # Verify the scaffolded structure Get-ChildItem -Recurse $env:USERPROFILE\.bubblefish ¦ Select-Object FullName # Test build command .\bubblefish.exe build # Expected: "5 sources compiled, 4 destinations validated" # Verify compiled output exists Test-Path $env:USERPROFILE\.bubblefish\compiled\config.json # Expected: True # Test build failure: create a bad source config @" name = "bad" endpoint = "bad" target_destination = "nonexistent" "@ ¦ Out-File -Encoding utf8 $env:USERPROFILE\.bubblefish\sources\bad.toml .\bubblefish.exe build # Expected: Error mentioning "nonexistent" destination not found # Clean up bad config Remove-Item $env:USERPROFILE\.bubblefish\sources\bad.toml # Run unit tests go test ./internal/build/... -v

## Acceptance Criteria

- ☐ bubblefish init creates ~/.bubblefish/ with valid structure

- ☐ bubblefish build compiles example configs to compiled/config.json

- ☐ Build fails with clear error if source references nonexistent destination

- ☐ Build fails with clear error if ChromaDB source has no vector mapping

- ☐ Build fails with clear error if Postgres DSN has no SSL

- ☐ Environment variable substitution works: "${USERPROFILE}" resolves correctly

- ☐ Unit tests for validator cover: missing required mapping, invalid transform, SSL check

## Do Not

- Do not implement the daemon, HTTP server, WAL, or queues

- Do not implement transform execution (only syntax validation)

- Do not implement destination connections (only config validation)

# Phase 2: WAL + Queue + SQLite Destination

Duration: 3-4 days  |  Depends on: Phase 1

## Context

Phases 0-1 complete. You have: working CLI with init and build, build pipeline that validates TOMLs and writes compiled JSON, all config structs, env var resolution, example templates. No runtime components exist yet.

## PowerShell: Create Phase 2 Directories

PowerShell cd ~\Projects\bubblefish mkdir -p internal\wal mkdir -p internal\queue mkdir -p internal\destination mkdir -p internal\idempotency

## Deliverables

- internal/wal/wal.go — JSONL append-only, mutex-protected Append(), Replay(fromOffset), LastOffset(). Each entry includes schema_version.

- internal/wal/rotation.go — Size-based auto-rotation. Checks after each Append(). Rotates to wal-{timestamp}.jsonl, opens fresh wal-current.jsonl.

- internal/wal/replay.go — Schema-version-aware. Known version: return as-is. Migration registered: apply. No migration: warn and skip (preserve entry).

- internal/queue/queue.go — Buffered channel (capacity = load_shed_threshold). Enqueue returns error if full. Stats() returns counts.

- internal/queue/worker.go — Reads channel, calls Destination.Write(). TRANSIENT: retry 3x with backoff (1s, 2s, 4s). PERMANENT: log and drop. BackoffSchedule injected via WorkerConfig (the test suite depends on this for every remaining phase).

- internal/queue/circuit.go — Closed → Open after N failures. Open → HalfOpen after RecoveryInterval. HalfOpen → Closed on success.

- internal/destination/plugin.go — Destination interface: Name(), Init(), Write(), Read(), HealthCheck(), Close().

- internal/destination/sqlite.go — modernc.org/sqlite. Auto-creates table. INSERT OR REPLACE. SELECT with filters/limit/offset.

- internal/idempotency/store.go — In-memory map[string]time.Time with RWMutex. Background pruning every 60s. Default 5-min window.

## PowerShell: Install Dependencies + Verify

PowerShell cd ~\Projects\bubblefish # Install SQLite driver go get modernc.org/sqlite@latest # Build to verify everything compiles go build ./... # Run WAL tests go test ./internal/wal/... -v -count=1 # Expected: Append/Replay round-trip, rotation, schema skip # Run queue tests go test ./internal/queue/... -v -count=1 # Expected: enqueue/dequeue, load shedding, circuit breaker # Run SQLite destination tests go test ./internal/destination/... -v -count=1 # Expected: Write + Read round-trip, HealthCheck # Run idempotency tests go test ./internal/idempotency/... -v -count=1 # Expected: Exists=true for recent key, false after expiry # Run ALL tests go test ./... -v -race go vet ./...

## Acceptance Criteria

- ☐ WAL: Append 1000 payloads, kill process, Replay() recovers all 1000

- ☐ WAL: Segment rotates at configured size, new segment starts correctly

- ☐ WAL: Replay skips entries with unknown schema version, logs warning

- ☐ Queue: Enqueue returns error when channel full

- ☐ Queue: Worker retries TRANSIENT errors 3 times with backoff

- ☐ Circuit breaker: Opens after 5 consecutive failures, half-opens after 30s

- ☐ SQLite: Write + Read round-trip works

- ☐ Idempotency: Exists() returns true for recent key, false after expiry

- ☐ go build ./... succeeds, go vet ./... passes

## Do Not

- Do not implement OpenBrain, ChromaDB, or Postgres destinations yet

- Do not implement HTTP server, TUI, or Web UI

- Do not implement transform execution yet

# Phase 3: Daemon + HTTP Handlers + Transforms

Duration: 4-5 days  |  Depends on: Phase 2

## Context

Phases 0-2 complete. You have: build pipeline, WAL with rotation and replay, queue with circuit breaker, SQLite destination, idempotency store. No HTTP server exists yet.

## PowerShell: Create Phase 3 Directories

PowerShell cd ~\Projects\bubblefish mkdir -p internal\daemon mkdir -p internal\routing mkdir -p internal\transform mkdir -p internal\presenter mkdir -p internal\security mkdir -p internal\observability

## Deliverables

- internal/daemon/daemon.go — Daemon struct with NewDaemon(), Run(), Shutdown(). Graceful shutdown on SIGTERM/SIGINT. Router built once in NewDaemon() and stored as a struct field (correctness requirement: not an optimization).

- internal/daemon/handlers.go — POST /inbound/{endpoint} (full 11-step write path), GET /query/{dest}, GET /api/status, GET /api/logs.

- internal/daemon/middleware.go — AuthMiddleware (API key to source), RateLimitMiddleware (token bucket, 429 + Retry-After).

- internal/routing/mapper.go — ApplyMapping(rawJSON, mappings) uses jsonpath, sets ID/Timestamp/SchemaVersion.

- internal/transform/engine.go + functions.go + parser.go — Apply(payload, rules). Functions: trim, concat, coalesce, conditional.

- internal/presenter/filter.go — ApplyFilter(data, config). include_fields and exclude_fields.

- internal/security/auth.go — ValidateAPIKey maps key to exactly one source.

- internal/observability/logger.go — Structured JSON, per-source tagging, log levels.

- bubblefish daemon command with SIGTERM/SIGINT handler.

## PowerShell: Verify Phase 3

PowerShell cd ~\Projects\bubblefish go build ./... # --- TERMINAL 1: Start the daemon --- .\bubblefish.exe daemon # Expected: "BubbleFish daemon listening on 0.0.0.0:8080" # --- TERMINAL 2: Test inbound write --- # Get your Claude source API key from ~/.bubblefish/sources/claude.toml $apiKey = "YOUR_CLAUDE_SOURCE_KEY_HERE" # POST a payload $headers = @{ "Authorization" = "Bearer $apiKey"; "Content-Type" = "application/json" } $body = '{"message":{"content":"Hello from PowerShell"},"model":"claude-3"}' Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $headers -Body $body # Expected: {"status":"accepted","id":"<uuid>"} # Test read path Invoke-RestMethod -Method GET -Uri http://localhost:8080/query/sqlite?limit=10 -Headers $headers # Expected: JSON array containing the payload you just wrote # Test status API (use the api_token from daemon.toml) $apiToken = "YOUR_API_TOKEN_HERE" $statusHeaders = @{ "Authorization" = "Bearer $apiToken" } Invoke-RestMethod -Method GET -Uri http://localhost:8080/api/status -Headers $statusHeaders # Expected: JSON with version, uptime, sources, destinations, wal # Test auth rejection $badHeaders = @{ "Authorization" = "Bearer invalid_key"; "Content-Type" = "application/json" } try { Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $badHeaders -Body $body } catch { $_.Exception.Response.StatusCode } # Expected: 401 # Test oversized payload (create 11MB body) $bigBody = '{"content":"' + ('x' * 11000000) + '"}' try { Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $headers -Body $bigBody } catch { $_.Exception.Response.StatusCode } # Expected: 413 # --- TERMINAL 1: Stop daemon gracefully --- # Press Ctrl+C # Expected: "Shutting down..." then "Drain complete. Exiting." # Test idempotency: send same request twice with matching Idempotency-Key $idempHeaders = @{ "Authorization" = "Bearer $apiKey"; "Content-Type" = "application/json"; "Idempotency-Key" = "test-key-001" } $idempBody = '{"message":{"content":"idempotency test"},"model":"claude-3"}' Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $idempHeaders -Body $idempBody Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $idempHeaders -Body $idempBody # Query SQLite and assert exactly 1 row for this idempotency key $rows = Invoke-RestMethod -Method GET -Uri "http://localhost:8080/query/sqlite?limit=100" -Headers $idempHeaders $count = ($rows ¦ Where-Object { $_.idempotency_key -eq "test-key-001" }).Count if ($count -ne 1) { throw "Idempotency FAILED: expected 1 row, got $count" } # Expected: no exception thrown; SQLite row count = 1 # Run all tests go test ./... -v -race go vet ./...

## Acceptance Criteria

- ☐ bubblefish daemon starts and listens on configured port

- ☐ POST /inbound/claude with valid API key returns 200 + payload ID

- ☐ Payload appears in SQLite database after write

- ☐ POST with invalid API key returns 401

- ☐ POST with oversized body returns 413

- ☐ POST when queue full returns 429 with Retry-After header

- ☐ Duplicate idempotency_key returns 200 without re-writing

- ☐ Idempotency test: send two POST requests with identical Idempotency-Key headers, query SQLite, verify row count is exactly 1

- ☐ GET /query/sqlite returns stored data with response filter applied

- ☐ GET /api/status returns valid JSON with source and destination stats

- ☐ Transform: trim() removes whitespace, coalesce() provides defaults

- ☐ Ctrl+C triggers graceful shutdown — all queued items drain before exit

- ☐ Rate limiting returns 429 after exceeding per-source limit

## Do Not

- Do not implement TUI, Web UI, or hot-reload

- Do not implement remaining destination plugins

- Do not implement Prometheus metrics endpoint yet

# Phase 4: Remaining Destinations + Observability + Doctor

Duration: 3-4 days  |  Depends on: Phase 3

## Context

Phases 0-3 complete. Working daemon with HTTP server, full write path (mapping → transform → idempotency → WAL → queue → SQLite), read path, auth, rate limiting, graceful shutdown. SQLite is the only working destination.

## PowerShell: Install Dependencies

PowerShell cd ~\Projects\bubblefish # Install PostgreSQL driver go get github.com/jackc/pgx/v5@latest # Install Prometheus client go get github.com/prometheus/client_golang@latest # Create doctor directory mkdir -p internal\doctor

## Deliverables

- internal/destination/openbrain.go — Supabase REST API. POST/GET with apikey header.

- internal/destination/chromadb.go — ChromaDB REST API. Validates Vector non-empty. 400 if missing.

- internal/destination/postgres.go — pgx with connection pool, SSL required, parameterized queries.

- internal/observability/metrics.go — Prometheus /metrics endpoint: requests_total, queue_depth, write_latency, errors_total, wal_entries, wal_segment_size.

- internal/doctor/doctor.go — CheckAll(): destinations reachable, WAL writable, disk space, ports available, API keys unique.

- bubblefish doctor command.

## PowerShell: Verify Phase 4

PowerShell cd ~\Projects\bubblefish go build ./... # Test doctor command .\bubblefish.exe doctor # Expected: Checklist with checkmarks/X marks for each check # Start daemon .\bubblefish.exe daemon # --- In another terminal --- # Test Prometheus metrics Invoke-RestMethod -Method GET -Uri http://localhost:9100/metrics # Expected: Prometheus exposition format with bubblefish_* metrics # Send a request and check metrics increment $headers = @{ "Authorization" = "Bearer $apiKey"; "Content-Type" = "application/json" } $body = '{"message":{"content":"metrics test"},"model":"test"}' Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $headers -Body $body # Check metrics again (Invoke-WebRequest -Uri http://localhost:9100/metrics).Content ¦ Select-String 'bubblefish_requests_total' # Expected: counter incremented # Run all tests go test ./... -v -race go vet ./...

## Acceptance Criteria

- ☐ Prometheus /metrics returns valid exposition format

- ☐ Request counter increments on each inbound POST

- ☐ Queue depth gauge reflects actual queue state

- ☐ bubblefish doctor reports all checks with clear pass/fail

- ☐ Doctor catches: unavailable destination, unwritable WAL dir, port conflicts

- ☐ ChromaDB: write without vector returns PERMANENT error

- ☐ Postgres: connection pool respects pool_size config

## Do Not

- Do not implement TUI, Web UI, or hot-reload

- Do not implement agentic chaining

# Phase 5: TUI + Web UI + Hot-Reload + Agentic Chaining

Duration: 3-4 days  |  Depends on: Phase 4

## Context

Phases 0-4 complete. Full daemon with all 4 destinations, Prometheus metrics, doctor command. No visual interface. No hot-reload.

## PowerShell: Install TUI Dependencies

PowerShell cd ~\Projects\bubblefish go get github.com/charmbracelet/bubbletea@v0.27.0 go get github.com/charmbracelet/lipgloss@v0.10.0 mkdir -p internal\tui mkdir -p web

## Deliverables

- internal/tui/ — Bubble Tea TUI: polls /api/status and /api/logs. Color-coded sources. Queue bar. Keyboard: q=quit, d=details, l=logs.

- web/ — Single HTML file with embedded CSS/JS. No npm. Served from Go embed.FS. Auto-refresh every 5s. Read-only.

- internal/daemon/hotreload.go — Polling watcher. Validate → stage → swap atomically. Rollback on failure.

- internal/daemon/chain.go — If chain_to set: forward to chained source, wait for response, use chained result for WAL+queue. Fail = error to caller.

- bubblefish ui command launches TUI.

## PowerShell: Verify Phase 5

PowerShell cd ~\Projects\bubblefish go build ./... # Start daemon (it now serves Web UI too) .\bubblefish.exe daemon # Open Web UI in browser Start-Process http://localhost:9090 # Expected: Dashboard with queue stats, source/dest table, recent events # --- In another terminal --- # Launch TUI .\bubblefish.exe ui # Expected: Terminal dashboard with live data, color-coded sources # Press 'q' to quit TUI # Test hot-reload: edit a source TOML while daemon is running $claudeToml = Get-Content $env:USERPROFILE\.bubblefish\sources\claude.toml -Raw $claudeToml -replace 'rate_limit = \d+', 'rate_limit = 999' ¦ Set-Content $env:USERPROFILE\.bubblefish\sources\claude.toml # Wait 5-10 seconds (hot_reload_secs), check daemon logs # Expected: "Config reloaded successfully" # Test invalid hot-reload: break a TOML file 'INVALID TOML {{{{' ¦ Set-Content $env:USERPROFILE\.bubblefish\sources\bad_reload.toml # Wait, check daemon logs # Expected: Error logged, daemon continues with old config Remove-Item $env:USERPROFILE\.bubblefish\sources\bad_reload.toml go test ./... -v -race go vet ./...

## Acceptance Criteria

- ☐ TUI displays live data from running daemon

- ☐ TUI color-codes source names correctly

- ☐ Web UI loads in browser at web_bind_addr (localhost:9090)

- ☐ Web UI auto-refreshes and shows current queue stats

- ☐ Hot-reload: edit source TOML, daemon picks up changes

- ☐ Hot-reload: invalid TOML does NOT crash daemon

- ☐ Agentic chain: source A → source B → destination works end-to-end

## Do Not

- Do not implement Enterprise features (RBAC, clustering, policy engine)

- Do not start Helm charts or systemd files yet

- Do not use ServeHTTP in tests without calling Run() or StartForTest() — the TUI and Web UI phases add integration tests and this testing pattern must stay consistent across all phases

# Phase 6: Deployment + Packaging + Documentation

Duration: 2-3 days  |  Depends on: Phase 5

## Context

Phases 0-5 complete. Full working BubbleFish with all features. This phase packages it for distribution.

## PowerShell: Cross-Compile + Package

PowerShell cd ~\Projects\bubblefish # Build for Windows (current platform) go build -o .\dist\bubblefish.exe .\cmd\bubblefish # Cross-compile for Linux $env:GOOS = "linux"; $env:GOARCH = "amd64" go build -o .\dist\bubblefish-linux .\cmd\bubblefish # Cross-compile for macOS (Apple Silicon) $env:GOOS = "darwin"; $env:GOARCH = "arm64" go build -o .\dist\bubblefish-darwin .\cmd\bubblefish # Reset to Windows $env:GOOS = "windows"; $env:GOARCH = "amd64" # Verify all three binaries exist Get-ChildItem .\dist\ # Build Docker image (requires Docker Desktop) docker build -t bubblefish:latest . docker run --rm bubblefish:latest version # Expected: bubblefish v1.0.0-community

## Deliverables

- deploy/systemd/bubblefish.service — Linux systemd unit file.

- deploy/launchd/com.bubblefish.daemon.plist — macOS launchd config.

- deploy/helm/bubblefish/ — Single-node Helm chart with ConfigMap, Secret, PVC, Service.

- Makefile with targets: build, build-all, test, lint, docker, release. Build targets must inject version via ldflags: -ldflags "-X main.version=$(VERSION)" (where VERSION defaults to git describe --tags --always).

- Dockerfile — Multi-stage build (Go build → scratch/distroless). Build stage must pass VERSION via ARG and inject via ldflags identically to the Makefile. The version constant in handlers.go is replaced by a package-level var initialized from the ldflags build value.

- README.md — Full quickstart, architecture, CLI reference, contributing, license.

- NOTICES file — All third-party dependency licenses.

- Apache 2.0 license headers on every .go source file.

## Acceptance Criteria

- ☐ dist/ contains binaries for linux/amd64, darwin/arm64, windows/amd64

- ☐ Docker image builds and runs successfully

- ☐ README quickstart works from scratch on a clean machine

- ☐ NOTICES file lists every dependency with license text

- ☐ Every .go file has Apache 2.0 header

## Do Not

- Do not start Enterprise features

- Do not add new features — ship first

# Phase 7: Testing + Hardening + Ship

Duration: 3-4 days  |  Depends on: Phase 6

## Context

Phases 0-6 complete. Everything works. This phase makes it bulletproof and ships it.

## PowerShell: Integration Testing

PowerShell cd ~\Projects\bubblefish # Run full test suite go test ./... -v -count=1 # Run with race detector go test ./... -race -count=1 # Static analysis go vet ./... staticcheck ./... # --- LOAD TEST --- # Start daemon in background Start-Process -FilePath .\bubblefish.exe -ArgumentList "daemon" -NoNewWindow Start-Sleep -Seconds 3 # Fire 1000 concurrent requests $apiKey = "YOUR_CLAUDE_SOURCE_KEY_HERE" $jobs = 1..1000 ¦ ForEach-Object -Parallel { $headers = @{ 'Authorization' = "Bearer $using:apiKey"; 'Content-Type' = 'application/json' } $body = '{"message":{"content":"Load test ' + $_ + '"},"model":"test"}' try { Invoke-RestMethod -Method POST -Uri http://localhost:8080/inbound/claude -Headers $headers -Body $body } catch { $_.Exception.Message } } -ThrottleLimit 50 # Verify count in SQLite matches WAL count # Check /api/status for completed count $statusHeaders = @{ 'Authorization' = "Bearer $apiToken" } Invoke-RestMethod -Method GET -Uri http://localhost:8080/api/status -Headers $statusHeaders # --- CRASH RECOVERY TEST --- # Send 500 payloads, then kill the process abruptly Stop-Process -Name bubblefish -Force # Restart .\bubblefish.exe daemon # Check /api/status — WAL replay should recover all payloads

## Security Review Checklist

- ☐ No SQL injection in Postgres queries (parameterized only)

- ☐ No path traversal in config loading

- ☐ API keys never logged in plaintext (masked in log output)

- ☐ Web UI bound to localhost by default (127.0.0.1)

- ☐ No hardcoded secrets in source code

- ☐ TOML parser does not execute code

- ☐ WAL rotation collision verified under load: concurrent Append() calls during rotation produce no lost or duplicated entries

- ☐ Rate limit bypass warning logged for unconfigured sources: any inbound request from a source with no rate_limit configured emits a WARN-level log entry

- ☐ Admin token query behavior documented and tested: behavior when admin token is used on /query endpoints (permitted vs. rejected) is explicitly specified in README and covered by a unit test

## PowerShell: Tag and Release

PowerShell cd ~\Projects\bubblefish # Final build go build ./... go test ./... -v -race go vet ./... # Tag the release git add -A git commit -m "v1.0.0-community: BubbleFish Community Edition" git tag v1.0.0-community # Push to GitHub git remote add origin https://github.com/shawnsammartano-hub/BubbleFish.git git push -u origin main git push origin v1.0.0-community # Build release assets $env:GOOS = "linux"; $env:GOARCH = "amd64" go build -o .\release\bubblefish-linux-amd64 .\cmd\bubblefish $env:GOOS = "darwin"; $env:GOARCH = "arm64" go build -o .\release\bubblefish-darwin-arm64 .\cmd\bubblefish $env:GOOS = "windows"; $env:GOARCH = "amd64" go build -o .\release\bubblefish-windows-amd64.exe .\cmd\bubblefish # Verify release assets Get-ChildItem .\release\ Write-Host "BubbleFish v1.0.0-community shipped." -ForegroundColor Green

## Acceptance Criteria

- ☐ All integration tests pass

- ☐ Security review checklist 100% complete

- ☐ Load test: zero data loss at 1000 concurrent requests

- ☐ Crash recovery: zero data loss after Stop-Process -Force

- ☐ Performance baseline documented

- ☐ v1.0.0-community tagged and pushed to GitHub

- ☐ Release assets published (linux, darwin, windows binaries)

## Do Not

- Do not add new features in this phase

- Do not start Enterprise work until this phase ships

# Notes for AI Tool Usage

## Token Conservation Strategy

- Hand each phase as a single prompt with CONTEXT, DELIVERABLES, and ACCEPTANCE CRITERIA

- Include TECHNICAL_SPEC.md as an attachment for Phases 0-3

- For Phases 4-7, include only the relevant Technical Spec sections

- Tell the AI: "The following files already exist:" and list key files from prior phases

- Do NOT paste all previous code — just list file names and summarize contents

## If the AI Runs Out of Context

- Split the phase into sub-phases (e.g., Phase 3a: Daemon + HTTP, Phase 3b: Transforms + Auth)

- Each sub-phase should still have its own acceptance criteria

## Quality Gates Between Phases

PowerShell # Run these before starting ANY new phase: go build ./... go vet ./... go test ./... -v -race # All must pass. -race is mandatory: it catches timer and shared-state bugs early. Discovering races in Phase N code during Phase N+1 means fixing under time pressure.

END OF BUILD PLAN

BubbleFish Community Edition v1.0.0  |  CONFIDENTIAL